3GPP TSG RAN meeting #99									RP-230160

Rotterdam, Netherlands, March 20-23, 2023

Status Report to TSG

Agenda item:			9.4.5.6

| WI / SI Name | 4Rx handheld UE for low NR bands (<1GHz) and/or 3Tx for NR inter-band UL Carrier Aggregation (CA) and EN-DC |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | 4Rx_low_NR_band_handheld_3Tx_NR_CA_ENDC |  |  |  |  |
| Unique ID | 981041 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-223517 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: Dec/2023 | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 10% | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Jinqiang Xing |
|  | Company | OPPO |
|  | Email | xingjinqiang@oppo.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.4	RAN4

2.4.1	Agreements

RAN4 #106 (Feb. 2023, Athens, Greece)

- 4Rx at low frequency band (<1GHz)

- WF on 4Rx in low bands was approved in R4-2303522 [1].

- Issue 2-1-1: Feasibility of supporting 4Rx in low bands (<1GHz)

Agreement: (agreed in Main session)

    - Supporting 4Rx in low bands may be feasible at least for some handheld UE and complexity might be high or gain might be low for some other UE which is UE implementation dependent.

    - Supporting 4Rx in low bands is an optional feature.

    - Interested companies are encouraged to provide more simulation or measurement data.

- Issue 2-2-1:  ΔRIB,4R

    - WF: Considering LTE 4Rx requirement as starting point

- Issue 2-3-1:  Signalling to indicate whether UE support low band 4Rx

    - WF: Not introduce new signalling, the Rel-15 signalling is enough.

- Issue 2-3-2:  Signalling to differentiate requirements for handheld UE and FWA

    - WF: Whether new signalling is needed to differentiate requirements for FWA and handheld UE can be discussed after the requirements are defined.

- 3Tx for band combinations with two bands

- WF on 3Tx for band combinations with two bands was approved in R4-2303523 [2].

- Issue 3-1-1: Tx Requirement for 3Tx inter-band UL CA+UL MIMO

    - Agreement: Reuse the single CC requirements for corresponding sessions.

- Issue 3-2-4: MSD re-evaluation of example band combinations

    - WF:

      - Evaluate whether existing MSD for 2Tx is also applicable for 3Tx for the same band combination

      - If it is, no need to perform case by case study for such evaluation.

      - If not, consider potential simplified MSD evaluation approach

- Issue 3-3-1: How to specify 3Tx requirements with inter-band UL CA or ENDC+UL MIMO

    - WF

      - Introduce new sub-clause for inter-band CA + UL MIMO with clause suffix H for 38.101-1

      - FFS on how to introduce it for inter-band EN-DC + UL MIMO in 38.101-3.

- Issue 3-3-3: Is it ok to remove PC4 from inter-band UL CA MOP table

    - WF: It is out of scope of this WI; the proposal is encouraged to be provided in the maintenance.

- Issue 3-6-1: Handheld UE with 3Tx

    - WF: It can be further discussed in next RAN plenary since this is WID revision.

- Issue 3-6-2: Whether 2Tx with PC1.5 inter-band UL CA needs to be covered in this WI

    - WF

      - Current WID doesn’t include 2Tx with PC1.5 inter-band UL CA

      - Whether it can be included in this WI depends on RAN plenary discussion.

- Issue 3-6-3: RAN guidance for general requirements

    - WF: No discussion is needed in RAN4.

2.4.2	Remaining Open issues

RAN4 #106 (Feb. 2023, Athens, Greece)

- 4Rx at low frequency band (<1GHz)

- Issue 2-2-1: the value of ΔRIB,4R

- Issue 2-2-2: whether to specify delta TRxSRS for FDD low bands

- Issue 2-3-2: whether to define signalling to differentiate requirements for handheld UE and FWA

- 3Tx for band combinations with two bands

- Issue 3-2-1: ΔTIB,c /ΔRIB,c for 3Tx with inter-band UL CA/EN-DC

- Issue 3-2-2: 3Tx MSD framework for Harmonic, Rx harmonic mixing and cross band isolation

    - FFS on whether Harmonic, Rx harmonic mixing and cross band isolation MSD need to be re-evaluated.

- Issue 3-2-3: 3Tx MSD framework for IMD

- Issue 3-2-5: Differentiation of MSD requirement for 3Tx or for 2Tx

- Issue 3-3-2: Text proposal for inter-band UL CA+UL MIMO

- Issue 3-3-4: How to enable 3Tx operation for inter-band UL CA or EN-DC+TxD

- Issue 3-4-1: whether a new UE capability for 3Tx transmission in 2 bands is needed

- Issue 3-4-2: whether 3Tx capable UE can support Tx switching feature

- Issue 3-5-1: Handheld UE with 3Tx

    - FFS in future meetings about the applicable requirement difference between FWA and handheld UE.

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

None

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#106 contributions

- R4-2303522	WF on 4Rx requirements for low operating bands; OPPO

- R4-2303523	WF on 3Tx requirements; OPPO

- R4-2301185	R18 workplan for low band 4Rx and 3Tx with inter-band UL CA and EN-DC WI; OPPO

- R4-2300363	Views on low band 4Rx for handheld UE; Apple

- R4-2301095	Discussion on Enhancements for 4Rx at low frequency band; Xiaomi

- R4-2301186	R18 low band 4Rx; OPPO

- R4-2301251	Discussion on 4Rx low band (<1GHz) for handheld UE; ZTE

- R4-2301542	Discussion on enhancements for 4Rx at low frequency band; vivo

- R4-2302236	Discussion on enhancement for 4Rx at low frequency band; Google

- R4-2302373	On 4Rx requirements for low operating bands; Huawei

- R4-2300360	Enabling simultaneous 3Tx for inter-band UL CA/DC; Apple

- R4-2300361	PC1.5 for inter-band UL CA/DC and MSD framework; Apple

- R4-2301094	Discussion on 3Tx for inter-band UL CA and EN-DC; Xiaomi

- R4-2301109	Views on 3Tx for band combinations with 2 band; Samsung, Telus, Bell Mobility, KT corporation

- R4-2301187	R18 3Tx for inter-band combinations; OPPO

- R4-2301250	Discussion on 3Tx inter-band UL CA/ENDC within two bands; ZTE

- R4-2301543	Discussion on enhancements of 3Tx for band combinations with two bands; vivo

- R4-2301719	R18 3TX discussion;	MediaTek

- R4-2302372	On UE RF requirements for FWA UE supporting 3Tx for two bands; Huawei

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template