3GPP TSG RAN Meeting #99								RP-230278

Rotterdam, Netherlands, March 20-23, 2023

## Status Report to TSG

Agenda item:			9.3.4.9

| WI / SI Name | # Air-to-ground network for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_ATG |  |  |  |  |
| Unique ID | 950075 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-221369 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 12/2023 | Performance part: 03/2024 | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 40% | Performance Part: 5% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Shao Zhe |
|  | Company | CMCC |
|  | Email | Shaozhe@chinamobile.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

Agreements in RAN4#106 meeting, including RF core part, RRM part and demodulation part.

| R4-2303640 | TR 38.876 ATG v0.3.0 | CMCC | approved | RAN4#106 |
| --- | --- | --- | --- | --- |
| R4-2302096 | TP for TR 38.876 to add some coexistence assumption and methodology | Huawei, HiSilicon | approved | RAN4#106 |
| R4-2303641 | TP for TR 38.876 to capture system parameter assumption | CMCC | approved | RAN4#106 |
| R4-2303642 | TP to TR 38.876: Update of simulation assumptions | Ericsson | approved | RAN4#106 |
| R4-2303643 | TP for TR 38.876 to introduce ATG UE Tx requirements | Huawei, HiSilicon, Apple | approved | RAN4#106 |
| R4-2303644 | TP for TR 38.876 to introduce technical analysis for ATG UE Rx requirements | Huawei, HiSilicon | approved | RAN4#106 |
| R4-2303573 | WF on ATG co-existence evaluation | CMCC | approved | RAN4#106 |
| R4-2303684 | LS on applicability of SIB 19 for NR ATG | Qualcomm | approved | RAN4#106 |
| R4-2303645 | WF on ATG UE RF requirements. | Huawei | approved | RAN4#106 |
| R4-2302905 | TP for TR 38.876 on BS RF requirements | Huawei, Hisilicon | approved | RAN4#106 |
| R4-2302904 | WF for ATG BS RF requirements | ZTE | approved | RAN4#106 |
| R4-2302996 | WF for ATG demodulation requirements | CMCC | approved | RAN4#106 |
| R4-2303227 | TP to TR 38.876: RRM requirements for ATG network | CMCC | approved | RAN4#106 |
| R4-2303192 | Ad-hoc minutes for NR ATG RRM requirements | CMCC | approved | RAN4#106 |
| R4-2303226 | WF on NR ATG RRM requirements | CMCC | approved | RAN4#106 |

#### 2.4.2	Remaining Open issues

Remaining core part of this work item includes

- Specify features to core specifications for ATG BS and UE

  - Specify core requirements for coexistence between ATG and IMT terrestrial network

    - Example bands include n1, n78, n79, n3, n34, n41.

    - Perform FR1 co-existence evaluation for ATG network (e.g. ACLR, ACS)

    - Identify key characteristics where it is necessary to differentiate ATG ground-based BS and UEs from conventional ground based BS and UEs

      - Aim to reuse existing requirements for BS and UE where possible, e.g.,

        - Reuse TN BS requirements for ATG BS

    - Specify RF requirements for ATG UE/BS

      - Considering the results of co-existence simulations in terms of impact on emissions and RX requirements, cell sizes and link budgets, technology capabilities, likely BS and UE architectures and other relevant aspects.

      - Taking into account identified differences between ATG and fully ground based systems

      - Consider BS type 1-C/1-H/1-O and specify the requirements

      - Consider conductive requirements for UE

    - Specify RRM core requirements for ATG UE

      - Taking into account identified differences between ATG and fully ground based systems

      - Considering the different nature of ATG UEs and their view of the network, increased cell sizes and other relevant aspects

    - Specify new UE/BS type(s) for ATG network if necessary

Remaining performance part of the work item includes

  - Specify corresponding RRM performance requirements and test cases for ATG UE [RAN4]

  - Specify corresponding demodulation performance requirements for ATG BS [RAN4]

  - Specify corresponding demodulation performance and CSI reporting requirements for ATG UE/BS [RAN4]

  - Specify test procedures for ATG BS conformance testing and conformance requirements [RAN4]

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

## 4.	References

## 4.1	RAN4

| R4-2300081 | Discussion on general aspects for ATG UE RF | Qualcomm Incorporated | RAN4 #106 |
| --- | --- | --- | --- |
| R4-2300082 | Discussion on Tx requirements for ATG UE RF | Qualcomm Incorporated | RAN4 #106 |
| R4-2300083 | Discussion on Rx requirements for ATG UE RF | Qualcomm Incorporated | RAN4 #106 |
| R4-2300293 | On the ATG co-existence deployment and network layout | Qualcomm CDMA Technologies | RAN4 #106 |
| R4-2300498 | General aspects on ATG demodulation performance requirements | Intel Corporation | RAN4 #106 |
| R4-2300508 | On the ATG co-existence parameters and modeling | Qualcomm CDMA Technologies | RAN4 #106 |
| R4-2300548 | Discussion on general aspects for Rel-18 ATG RRM requirements | CATT | RAN4 #106 |
| R4-2300549 | Discussion on mobility requirements for Rel-18 ATG | CATT | RAN4 #106 |
| R4-2300550 | Discussion on timing adjustments for Rel-18 ATG | CATT | RAN4 #106 |
| R4-2300551 | Discussion on measurement requirements for Rel-18 ATG | CATT | RAN4 #106 |
| R4-2300556 | ATG co-existence simulation results | CATT | RAN4 #106 |
| R4-2300582 | Further discussion on ATG BS RF requirements | CATT | RAN4 #106 |
| R4-2300583 | Draft CR for 38.104: On ATG BS RF requirements | CATT | RAN4 #106 |
| R4-2300778 | TP to TR 38.876: RRM requirements for ATG network | CMCC | RAN4 #106 |
| R4-2300779 | Discussion on general RRM requirements for ATG | CMCC | RAN4 #106 |
| R4-2300780 | Discussion on RRM mobility requirements for ATG | CMCC | RAN4 #106 |
| R4-2300781 | Discussion on RRM timing requirements for ATG | CMCC | RAN4 #106 |
| R4-2300782 | Discussion on RRM measurement requirements for ATG | CMCC | RAN4 #106 |
| R4-2300783 | Discussion on UE demodulation and CSI requirements for ATG scenario | CMCC | RAN4 #106 |
| R4-2300784 | Discussion on BS demodulation requirements for ATG scenario | CMCC | RAN4 #106 |
| R4-2300788 | ATG co-existence simulation scenarios and layout | CMCC | RAN4 #106 |
| R4-2300789 | ATG co-existence simulation assumption | CMCC | RAN4 #106 |
| R4-2300790 | ATG co-existence calibration data | CMCC | RAN4 #106 |
| R4-2300805 | TP for TR 38.876 to capture system parameter assumption | CMCC | RAN4 #106 |
| R4-2300806 | Discussion on ATG UE Tx requirements | CMCC | RAN4 #106 |
| R4-2300807 | Discussion on ATG UE Rx requirements | CMCC | RAN4 #106 |
| R4-2300808 | Discussion on ATG BS RF requirements | CMCC | RAN4 #106 |
| R4-2300955 | TP for TR 38.876 on BS RF requirements | Huawei, Hisilicon | RAN4 #106 |
| R4-2301018 | General views On UE demodulation requirement for ATG network | Ericsson | RAN4 #106 |
| R4-2301031 | Discussion on Rel-18 ATG demodulaton general issue | Ericsson | RAN4 #106 |
| R4-2301032 | Discussion on Rel-18 ATG BS demodulaton requirement | Ericsson | RAN4 #106 |
| R4-2301052 | Discussion on BS demodulation performance requirements | ZTE Corporation | RAN4 #106 |
| R4-2301198 | Discussion on UE demodulation performance for ATG | ZTE Corporation | RAN4 #106 |
| R4-2301296 | Discussion on RRM measurement requirement for ATG | LG Electronics UK | RAN4 #106 |
| R4-2301297 | Discussion on general RRM requirements in ATG networks | LG Electronics UK | RAN4 #106 |
| R4-2301321 | Discussion on mobility requirements for ATG RRM | LG Electronics UK | RAN4 #106 |
| R4-2301322 | Discussion on timing for ATG RRM | LG Electronics UK | RAN4 #106 |
| R4-2301398 | Discussion on general aspects for air-to-ground network for NR | ZTE Corporation | RAN4 #106 |
| R4-2301399 | Discussion on measurement requirements for air-to-ground network for NR | ZTE Corporation | RAN4 #106 |
| R4-2301400 | Discussion on mobility requirements for air-to-ground network for NR | ZTE Corporation | RAN4 #106 |
| R4-2301401 | Discussion on timing adjustment for air-to-ground network for NR | ZTE Corporation | RAN4 #106 |
| R4-2301727 | Further discussion on ATG UE Tx RF requirements | ZTE Corporation | RAN4 #106 |
| R4-2301728 | Further discussion on ATG UE Rx RF requirements | ZTE Corporation | RAN4 #106 |
| R4-2301729 | Further discussion on ATG BS RF requirements | ZTE Corporation | RAN4 #106 |
| R4-2301730 | Further discussion on system parameters and modeling | ZTE Corporation | RAN4 #106 |
| R4-2301731 | Initial simulation results for ATG coexistence study | ZTE Corporation | RAN4 #106 |
| R4-2301814 | Discussion on general aspects of RRM requirements for ATG | Huawei, HiSilicon | RAN4 #106 |
| R4-2301838 | Discussion on mobility requirements for ATG | Huawei, HiSilicon | RAN4 #106 |
| R4-2301861 | TR 38.876 ATG v0.2.0 | CMCC. | RAN4 #106 |
| R4-2301874 | On asynchronous operation and CLI for ATG | Ericsson | RAN4 #106 |
| R4-2301875 | ATG BS requirements | Ericsson | RAN4 #106 |
| R4-2301876 | ATG co-existence simulation assumptions refinement | Ericsson | RAN4 #106 |
| R4-2301877 | TP to TR 38.876: Update of simulation assumptions | Ericsson | RAN4 #106 |
| R4-2301878 | ATG UE TX requirements | Ericsson | RAN4 #106 |
| R4-2301879 | ATG UE RX requirements | Ericsson | RAN4 #106 |
| R4-2301880 | Calibration results | Ericsson | RAN4 #106 |
| R4-2301900 | On large TDD cells and other timing requirements | Ericsson | RAN4 #106 |
| R4-2301989 | Discussion on measurement requirements for ATG | Huawei, HiSilicon | RAN4 #106 |
| R4-2302015 | Discussion on timing requirements for ATG RRM | Huawei, HiSilicon | RAN4 #106 |
| R4-2302091 | Discussion on initial simulation result for ATG scenario | Huawei, HiSilicon | RAN4 #106 |
| R4-2302092 | Discussion on ATG UE Tx requirements | Huawei, HiSilicon | RAN4 #106 |
| R4-2302093 | TP for TR 38.876 to introduce ATG UE Tx requirements | Huawei, HiSilicon | RAN4 #106 |
| R4-2302094 | Discussion on ATG UE Rx requirements | Huawei, HiSilicon | RAN4 #106 |
| R4-2302095 | TP for TR 38.876 to introduce technical analysis for ATG UE Rx requirements. | Huawei, HiSilicon | RAN4 #106 |
| R4-2302096 | TP for TR 38.876 to add some coexistence assumption and methodology | Huawei, HiSilicon | RAN4 #106 |
| R4-2302122 | Discussion on measurement requirement in ATG | Ericsson | RAN4 #106 |
| R4-2302198 | Discussion on general aspects for NR ATG demodulation requirements | Huawei, HiSilicon | RAN4 #106 |
| R4-2302199 | Discussion on NR BS ATG demodulation requirements | Huawei, HiSilicon | RAN4 #106 |
| R4-2302200 | Discussion on NR UE ATG demodulation requirements | Huawei, HiSilicon | RAN4 #106 |
| R4-2302391 | Discussions on general ATG RRM requirements | Ericsson | RAN4 #106 |
| R4-2302392 | Discussions on ATG mobility requirements | Ericsson | RAN4 #106 |
| R4-2302393 | Discussions on ATG signaling characteristics | Ericsson | RAN4 #106 |
| R4-2302477 | On open issue for ATG UE requirements | Apple | RAN4 #106 |
| R4-2302478 | TP to TR 38.876: on ATG Tx requirements | Apple | RAN4 #106 |
| R4-2302479 | Discussion on open issue for ATG RRM requirements | Apple | RAN4 #106 |
| R4-2302607 | View on BS demodulation requirements for Rel 18 ATG | Samsung | RAN4 #106 |
| R4-2302776 | Topic summary for [106][218] NR_ATG | Moderator (CMCC) | RAN4 #106 |
| R4-2302828 | Topic summary for [106][135] NR_ATG_UERF_part1 | Moderator (CMCC) | RAN4 #106 |
| R4-2302829 | Topic summary for [106][136] NR_ATG_UERF_part2 | Moderator (Huawei) | RAN4 #106 |
| R4-2303752 | Topic summary for [106][307] NR_ATG_BSRF | Moderator - ZTE | RAN4 #106 |
| R4-2303768 | Topic summary for [106][323] NR_ATG_Demod | Moderator - China Mobile | RAN4 #106 |