3GPP TSG RAN Meeting #99	RP-230313

Rotterdam, Netherlands, March 20-23, 2023

Status Report to TSG

Agenda item:			9.3.4.11

| WI / SI Name | NR demodulation performance evolution |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes |  | Testing part: No |
| Acronym | NR_demod_enh3-Perf |  |  |  |  |
| Unique ID | 950273 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-222300 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: NA | Performance part: 03/2024 (+3 months) | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: NA | Performance Part: 25% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Jingzhou Wu, Ian Hwang |
|  | Company | China Telecom, Intel Corporation |
|  | Email | wujingzhou@chinatelecom.cn, ian.hwang@intel.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

The progress in RAN4 #105 meeting is summarized below:

Absolute physical layer throughput requirements with link adaptation:

- The open issues for ATP requirements are summarized in Summary for [105][327] NR_demod_enh3 in R4-2220153.

- The Way Forward for Absolute physical layer throughput requirements with link adaptation is approved in R4-2220276.

The progress in RAN4 #106 meeting is summarized below:

The work plan is approved in R4-2302939.

The Ad-hoc minutes for Rel-18 Performance enhancement WI is approved in R4-2302931.

Advanced receiver to cancel inter-user interference for MU-MIMO

- The TR skeleton (V0.0.1) for advanced receiver to cancel inter-user interference for Multiple-User Multiple-Input Multiple-Output (MU-MIMO) is approved in R4-2300127.

- The open issues are summarized in Topic summary for [106][326] NR_demod_enh3_Part1 in R4-2303771.

- The WF on advanced receiver for MU-MIMO scenario is approved in R4-2302929.

Absolute physical layer throughput requirements with link adaptation:

- The open issues for ATP requirements are summarized in Topic summary for [106][327] NR_demod_enh3_Part2 in R4-2303772.

- The Way Forward for Absolute physical layer throughput requirements with link adaptation is approved in R4-2302930 with additional agreement:

Agreement: For ATP simulation, Tx EVM equals to 6% for both FR1 and FR2 assumed.

2.4.2	Remaining Open issues

- Evaluate and specify advanced receiver to cancel inter-user interference for MU-MIMO

  - Phase I: Study the performance gain, reference receiver assumption, interference modelling, testability, required signalling overhead, as well as impact on other WGs

    - Focus on the remaining open issues captured in the approved WF.

    - Companies are encouraged to provide initial simulation results for the next RAN4 meeting for phase I studying.

  - Phase II (if any pending on the conclusion for phase I):

    - Specify PDSCH demodulation requirements under MU-MIMO scenario with advanced receiver

      - Note: As baseline, performance requirements shall be specified under single reference receiver assumption. This baseline can be revisited at RAN #100 if necessary.

- Specify absolute physical layer throughput requirements with link adaptation

  - Focus on the remaining open issues captured in the approved WF.

  - Companies are encouraged to provide simulation results for the next RAN4 meeting for alignment purpose.

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

RAN4#105:

- R4-2218062, Discussion on absolute physical layer throughput requirements with link adaptation, China Telecom.

- R4-2218199, Application layer throughput discussion, Qualcomm Israel Ltd

- R4-2218342, Discussion on the normative specifications of ATP requirements, Intel

- R4-2218669, Discussion on demodulation requirements for ATP, CMCC

- R4-2219120, Discussion on application layer throughput requirements, Ericsson

- R4-2219221, Discussion on Physical Layer Data Throughput, MediaTek inc.

- R4-2219516, Simulation results on Adaptation Absolute Physical Layer requirements, Huawei, HiSilicon

- R4-2219517, Discussion on Adaptation Absolute Physical Layer performance requirements definition, Huawei, HiSilicon

- R4-2219719, On Absolute physical layer throughput requirements with link adaptation, Nokia, Nokia Shanghai Bell

- R4-2219720, ATP Simulation Results, Nokia, Nokia Shanghai Bell

- R4-2219786, On Requirements for Application Layer Throughput, Apple

- R4-2220153, Summary for [105][327] NR_demod_enh3, Moderator (China Telecom)

- R4-2220276, WF for ATP requirements, Intel Corporation

RAN4#106:

- R4-2302939, Work plan for NR demodulation performance evolution WI, China Telecom

- R4-2300127, TR skeleton (V0.0.1) for advanced receiver to cancel inter-user interference for Multiple-User Multiple-Input Multiple-Output (MU-MIMO), China Telecom

- R4-2300130, Discussion on advanced receiver for MU-MIMO, China Telecom

- R4-2300256, On advanced receiver to cancel intra-user interference for MU-MIMO, Apple

- R4-2300482, Discussion on advanced receiver to cancel inter-user interference for MU-MIMO, Intel

- R4-2300702, On advanced receiver to cancel inter-user interference for MU-MIMO, Nokia

- R4-2300837, MU-MIMO enhancement simulation assumptions and network assistant signaling, Qualcomm

- R4-2301017, On using advanced receiver to cancel interference for MU-MIMO, Ericsson

- R4-2301051, Discussion on Advanced receiver to cancel inter-user interference for MU-MIMO, ZTE

- R4-2301862, Discussion on Advanced receiver to cancel inter-user interference for MU-MIMO, MediaTek

- R4-2302173, Discussion on advanced receiver for MU-MIMO, Huawei, HiSilicon

- R4-2300129, Discussion on absolute physical layer throughput requirements with link adaptation, China Telecom

- R4-2300257, On Requirements for Application Layer Throughput, Apple

- R4-2300483, Test SNR considerations for absolute physical layer throughput requirements with link adaptation, Intel

- R4-2300703, On Absolute physical layer throughput requirements with link adaptation, Nokia

- R4-2300785, Discussion and simulation results on demodulation requirements for ATP, CMCC

- R4-2300833, discussion on absolute physical layer throughput with link adaptation, Samsung

- R4-2300838, On application layer throughput requirement, Qualcomm

- R4-2301775, Open issues on absolute physical layer throughput requirements, Ericsson

- R4-2301863, Discussion on Application Layer Data Throughput, MediaTek

- R4-2302172, Discussion on open issues for Adaptation Absolute Physical Layer performance requirements, Huawei, HiSilicon

- R4-2300704, Absolute physical layer throughput requirements - Simulation results, Nokia

- R4-2301864, Simulation results for Application Layer Data Throughput, MediaTek

- R4-2302171, Updated simulation results on Adaptation Absolute Physical Layer requirements, Huawei, HiSilicon

- R4-2302737, Simulation results for Physical Layer Throughput requirements, Apple

- R4-2300834, simulation results on absolute physical layer throughput with link adaptation, Samsung

- R4-2301776, Simulation results of absolute physical layer throughput requirements, Ericsson

- R4-2300484, Summary of simulation results for NR UE absolute physical layer throughput requirements with link adaptation, Intel

- R4-2303771, Topic summary for [106][326] NR_demod_enh3_Part1, Moderator (China Telecom)

- R4-2303772, Topic summary for [106][327] NR_demod_enh3_Part2, Moderator (Intel)

- R4-2302929, WF on advanced receiver for MU-MIMO scenario, China Telecom

- R4-2302930, WF for Absolute physical layer throughput requirements, Intel

- R4-2302931, Ad-hoc minutes for Rel-18 Performance enhancement WI, China Telecom