3GPP TSG RAN meeting #99										       RP-230327

Rotterdam, Netherlands, March 20th – 23rd, 2023

## Status Report to TSG

Agenda item:			9.3.1.9

| WI / SI Name | Work Item on expanded and improved NR positioning |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_pos_enh2 |  |  |  |  |
| Unique ID | 981038 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-223549 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 12/2023 | Performance part: 06/2024 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: Overall: 15% RAN1: 25% RAN2: 15% RAN3: 0% RAN4: 5% | Performance Part: 0% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteur | Name | Debdeep Chatterjee |
|  | Company | Intel Corporation |
|  | Email | debdeep.chatterjee@intel.com |
|  | Name | Jianxiang Li |
|  | Company | CATT |
|  | Email | lijianxiang@catt.cn |
|  | Name | Florent Munier |
|  | Company | Ericsson |
|  | Email | florent.munier@ericsson.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

##### 2.1.1.1	Decisions during RAN1#112

##### 2.1.1.1.1 	General aspects

For response to SA2 LS in R1-2301915

Conclusion

Current RAN1 specifications do not support a mechanism to ensure simultaneous measurements/transmissions (e.g. in the same slot(s)) for multiple UEs, including a target UE and a PRU.

Conclusion

A PRU can report its location and associated uncertainty as is the case for other UEs. It is not necessary to always include the PRU location information with the PRU measurements in the same report. The PRU location information and measurements should be decoupled, where decoupled means that the PRU location information is determined independently of the reported measurements, even if the PRU location information and the PRU measurements would be included in the same report.

Agreement

RAN1 will continue discussions on what enhancements to LPP, NRPPa, and/or RAN signaling are necessary to support simultaneous measurements of the same DL-PRS for multiple UEs, including a target UE and a PRU; and to support simultaneous transmission of SRS for multiple UEs, including a target UE and a PRU.

RAN1 will include the outcome in an LS to SA2 and RAN2, and cc RAN3.

Note: Enhancements might or might not have RAN1 specification impact.

Agreement

The draft LS reply in R1-2302145 is endorsed. Final LS in R1-2302146.

##### 2.1.1.1.2 	SL positioning reference signal

Agreement

SL PRS sequence is generated based on Gold sequence:

rn=121-2⋅c2n+j121-2⋅c2n+1,

where c(i) is a pseudo-random sequence as defined in Clause 5.2.1 of TS 38.211.

Agreement

- For SL PRS sequence generation, the pseudo-random sequence c(i) initialization equation is defined as a function of at least: slot number, symbol number, and a parameter nID,seqSL-PRS.

- The pseudo-random sequence c(i) initialization equation is based on initialization equation as for DL PRS

Agreement

For SL PRS sequence generation, consider at least the following options to define the parameter nID,seqSL-PRS, and select one option:

  - Option 1: nID,seqSL-PRS is a higher layer configured parameter

  - Option 2: nID,seqSL-PRS is based on 12 bits CRC of PSCCH associated with the SL PRS transmission

  - Option 3: based on a combination of higher layer configured parameter from a configured ID list and 12 bits of CRC of PSCCH associated with the SL PRS transmission

  - Option 5: nID,seqSL-PRS is based on 12bits LSB of destination ID

  - Option 6: nID,seqSL-PRS is based on 8 bits of source ID + 4 zero bits

  - Option 7: nID,seqSL-PRS is based on the CRC field of the 2nd SCI associated with SL PRS transmission, if there is a 2nd SCI defined.

Agreement

Range of the parameter nID,seqSL-PRS is:  nID,seqSL-PRS∈0,1,…,4095

Agreement

A SL PFL is not defined. SL positioning RS are defined directly with respect to and contained within a single SL BWP and carrier.

Agreement

Support SCS values for SL PRS include:

- 15 kHz, 30 kHz, 60 kHz for FR1, and 60 kHz, 120 kHz for FR2

  - Which SCS values are required, and which ones are optional follow Rel-16 UE capabilities.

Agreement

For RE-offset sequence for SL PRS, the RE-offset sequences specified for DL PRS are considered as a starting point.

- FFS: Exact RE-offset sequences

Agreement

- Comb-based multiplexing of SL PRS from different UEs in a slot is supported at least for dedicated resource pools.

  - FFS: Comb-based multiplexing of SL PRS from different UEs in a slot for shared resource pools.

- For comb-based multiplexing of SL PRS from different UEs, support at least the case wherein a single (M, N) value is possible.

  - FFS: Whether to support comb-based multiplexing of SL PRS from different UEs in a slot using multiple (M, N) values.

- FFS: additional restrictions (if any) due to e.g. the impact of synchronization and IBE interference between UEs

Agreement

For SL PRS in shared or dedicated resource pools,

- at least comb sizes (N) 2, 4 are supported.

- Comb size 6 is supported at least in dedicated resource pool

  - FFS: comb size 6 in shared resource pool

- Comb size 1 is supported at least in shared resource pool

  - FFS: comb size 1 in dedicated resource pool

- comb sizes (N) > 12 are not supported.

- FFS: support of comb sizes (N) of 8, 12.

Agreement

For SL PRS in shared and dedicated resource pools,

- SL PRS patterns with full staggering are supported.

  - FFS: whether (M,N)=(6,6) is supported

- SL PRS patterns with partial staggering are supported at least for the following (M,N) pairs:

  - (M, 2) with M = {1}

  - (M, 4) with M = {2}

  - FFS: constraints on maximum effective comb size

  - FFS: support of partial staggering for other comb sizes

- FFS: Support of SL PRS patterns with M > N at least with full staggering.

Agreement

TDM-based multiplexing of SL PRS from different UEs in a slot is supported at least for dedicated resource pools.

- FFS: TDM-based multiplexing of SL PRS from different UEs in a slot for shared resource pools.

- FFS: Details, including resource granularity and relationship to SCI/PSCCH associated with the SL PRS resources, additional AGC symbols.

- FFS: restrictions for the configuration of TDM-based multiplexing of SL PRS from different UEs in a slot, if any

- FFS: which resource allocation schemes are applicable

- FFS: whether or not this is a separate UE capability

Agreement

The OLPC framework defined for PSSCH/PSCCH is considered as a starting point for OLPC for SL PRS.

##### 2.1.1.1.3	Measurements and reporting for SL positioning

Agreement

SL PRS reference signal received power (SL PRS-RSRP)

- is defined as the linear average over the power contributions (in W) of the resource elements that carry SL PRS reference signals configured for RSRP measurements within the considered measurement frequency bandwidth

With regard to the reference point

- For frequency range 1, the reference point for the SL PRS-RSRP shall be the antenna connector of the UE.

- For frequency range 1, if receiver diversity is in use by the UE, the reported SL PRS-RSRP value shall not be lower than the corresponding SL PRS-RSRP of any of the individual receiver branches.

Agreement

SL PRS reference signal received path power (SL PRS-RSRPP),

- is defined as the power of the linear average of the channel response at the i-th path delay of the resource elements that carry SL PRS signal configured for the measurement, where SL PRS-RSRPP for the 1st path delay is the power contribution corresponding to the first detected path in time.

With regard to the reference point

- For frequency range 1, the reference point for the SL PRS-RSRPP shall be the antenna connector of the UE.

- For frequency range 1, if receiver diversity is in use by the UE, the reported SL PRS-RSRPP value shall not be lower than the corresponding SL PRS-RSRPP of any of the individual receiver branches.

Agreement

- SL-PRS based RTOA TSL-RTOA is defined as the beginning time of SL subframe #i containing SL-PRS received from a UE, relative to the RTOA Reference Time. The SL RTOA reference time is defined as T0+tSL-PRS, where

- T0 is the nominal beginning time of SFN 0 or DFN0.

  - FFS on how to select between SFN 0 or DFN 0 for determination of T0.

  - FFS: the source for the reference timing

- tSL-PRS = (10nf + nsf) x 10-3, where nf and nsf are the SFN or DFN and the subframe number of the SL-PRS, respectively

  - FFS on how to select between SFN or DFN

Agreement

Support both GCS and LCS for SL-PRS based Azimuth of arrival (AoA) and zenith of arrival (ZoA) measurement.

- FFS on the applicable scenario/service for AoA/ZoA relative to LCS without translation of the LCS to GCS

Agreement

For definition of SL-PRS based Rx-Tx measurement, downselect one of the following alternatives in RAN1# 112b to minimize the impact of UE reference timing offset and mobility

- Alt1: actual SL-PRS transmission time is used for the definition of SL-PRS based Rx-Tx time difference measurement

- Alt2: SL-PRS transmission time based on the sidelink PRS receiving symbol is used for the definition of SL-PRS based Rx-Tx time difference measurement

- Alt3: based on the Rel-16/17 definition for gNB Rx-Tx time difference/UE Rx-Tx time difference in Uu.

Agreement

Study measurement report content for both the cases of sidelink positioning measurement reported to LMF and UE.

Agreement

For SL-PRS based Rx-Tx measurement for double sided RTT, consider sidelink PRS transmission without order restriction between multiple rounds of PRS transmission of involved UEs.

- FFS on how to differentiate different PRS transmissions for sidelink PRS Rx-Tx measurement and report

- FFS on impact of Scheme 2 resource allocation when the different orders in double sided RTT is considered and whether and how to minimize number of different orders

  - Aspects related to scheme 2 resource allocation are to be discussed in agenda 9.5.1.3

Agreement

Study the necessity and scenarios of including location information and quality information of the location of a UE in sidelink positioning measurement report, considering different measurements and different reporting targets (LMF and UE).

Agreement

Study the following candidates for identification information in sidelink positioning report, considering different measurements and different reporting targets (LMF and UE):

- SL-PRS resource ID/SL-PRS resource set ID if multiple resources/resource sets are configured to a UE

  - FFS: whether SL-PRS resource set is supported

- Source ID and/or destination ID

- Other identification information not precluded

Agreement

LoS/NLoS indicator can be included in a sidelink positioning measurement report, considering different reporting targets (LMF and UE).

- LOS/NLOS indicator specified in Rel-17 positioning is reused as much as possible.

- No specification impact for how to set this indicator.

- From RAN1 perspective, no performance requirements are expected to be defined for setting indicator in Rel-18.

Agreement

Companies are encouraged to provide expected measurement report content in the following table to facilitate discussion in RAN1 #112bis-e.

Note: this does not imply a different measurement report content for reporting to LMF or to UE.

Table 6.2 Collection of measurement report content

|  | reporting to LMF | reporting to UE |
| --- | --- | --- |
| SL-PRS based Rx-Tx measurement |  |  |
| SL-PRS based RSTD measurement |  |  |
| SL-PRS based RSRP measurement |  |  |
| SL-PRS based RSRPP measurement |  |  |
| SL-PRS based RTOA measurement |  |  |
| SL-PRS based Azimuth of arrival (AoA) and SL zenith of arrival (ZoA) measurement |  |  |
| etc |  |  |

##### 2.1.1.1.4	Resource allocation for SL positioning reference signal

Agreement

- A UE can be configured to perform either resource allocation Scheme 1 or Scheme 2, applicable to all resource pools (dedicated or shared resource pools).

- SL PRS unicast/groupcast/broadcast can occur in either a shared or a dedicated resource pool.

Agreement

For a dedicated resource pool for positioning:

- The set of slots that belong to a resource pool is determined in the same way as for legacy SL communication pool (i.e. see section 8 of 38.214).

  - FFS: additional slots that can be used for SL PRS is not precluded

- Study what the dedicated resource pools for positioning (pre-)configuration should include, and consider at least the following: The start PRB position, the number of contiguous PRBs, SL-PRS configuration, synchronization configuration, resource allocation scheme 2 related configuration, power control configuration, sub-channel size and sub-channel count, time-domain bitmap, reporting configuration

Agreement

For a dedicated resource pool for Positioning,

- With regards to which channels can be included in the resource pool in addition to SL-PRS, option 1 (No other channel can be included beyond SL-PRS) is NOT pursued further.

- Continue discussion between Option 2 and 3, and whether any other channel could also be included (e.g. PSFCH).

Agreement

Regarding Scheme 1 SL-PRS resource allocation, do not further consider a transmitting UE to receive the SL-PRS resource allocation through higher layers from the LMF (i.e. Option 1 is not pursued further).

Agreement

Sensing based or random selection in Scheme 2 is allowed by (pre-)configured per resource pool (similar to Rel-17 NR sidelink communication).

  - Working assumption: Sensing-based and random selection can be allowed in the same resource pool

  - FFS: whether any enhancements are needed for coexistence of random selection and sensing-based resource selection in a resource pool

- FFS: Details on the sensing-based resource selection and random selection, whether it will be similar to NR Rel-16 or NR Rel-17.

Agreement

With regards to random resource selection, reuse existing Rel-17 random selection mechanism from sidelink communications.

  - Study if any changes are needed

Agreement

In Scheme 2, with regards to the triggering of SL-PRS, support one or both of the following options:

- Option 1: Support SL-PRS transmission triggering at the physical layer by the UE’s own higher layers.

  - Note: this also includes higher layer triggering from another UE

- Option 2: Support UE-A to request UE-B to transmit SL-PRS via lower layer signaling sent by UE-A.

  - FFS: Whether lower-layer signaling is SCI or SL MAC-CE

Agreement

For SL-PRS transmission, at least support the following

- SL-PRS transmissions with periodic reservation: SL-PRS transmissions which are being reserved with a similar mechanism as the SL periodic resource reservation for another TB in legacy SL communication

  - FFS: whether/what changes are needed

- SL-PRS transmissions without periodic reservation: SL-PRS transmissions in which the SL-PRS is transmitted at least once without periodic reservation, with a similar mechanism as in legacy SL communication with SL resource without periodic reservation.

  - FFS: Maximum number of reservations and transmissions after triggering

Agreement

For the scheme 2 sensing-based resource allocation,

- Rel-16/17 resource (re)-selection procedure is reused for SL-PRS in the shared resource pool.

  - Study if/what changes are needed

- Rel-16[/17] resource (re)-selection procedure with periodic and without periodic reservations is the starting point for the design of SL-PRS in the dedicated resource pool.

  - Study what changes, if any, are needed at least with regards to the following: sensing window, resource selection window, reservation interval, Resource exclusion mechanism (e.g. definition of resource set for SL-PRS, how RSRP is measured, etc)

- From RAN1 perspective, priority value for SL PRS should be provided by higher layers from Tx UE perspective

##### 2.1.1.1.5	NR DL and UL carrier phase positioning

Agreement

To enable UE-based and UE-assisted NR carrier phase positioning (CPP), one or both of the following new measurements should be introduced:

- DL carrier phase (CP), which is obtained by a UE measuring the DL PRS signal(s) from a TRP.

  - FFS: The detailed definition of the DL CP

- DL carrier phase difference (CPD), which is the difference of two DL CPs from two TRPs

  - FFS: The detailed definition of the DL CPD

To enable NG-RAN node-assisted NR carrier phase positioning (CPP), the following new measurement should be introduced:

- UL carrier phase (CP), which is obtained by a TRP measuring the UL SRS for positioning or MIMO SRS from a UE.

  - FFS: The detailed definition of the UL CP

Agreement

NR DL reference signal carrier phase (RSCP) (of i-th path) is defined as the phase of the channel response at the i-th path delay derived from the resource elements (REs) that carry the DL PRS signals configured for the measurement. A RSCP is associated with a specific RF frequency.

- FFS: the reference point of the RSCP

- FFS: whether/how the measurement timing is defined

- Note: the i-th path is used for the sake of definition, whether only the first path or additional paths will be supported is subject to further discussion

- Note: Whether to capture the above definition into TS 38.215 depends on whether RAN1 decides to introduce DL carrier phase measurement for NR CPP

Agreement

For NR DL reference signal carrier phase difference (RSCPD) measurement for NR CPP, the RSCPD is defined as the difference of RSCPs measured from the DL PRS signals from target TRP and reference TRP.

- FFS: whether/how to define per path RSCPD

- Note: Whether/how to capture the above definition into TS 38.215 depends on whether RAN1 decides to introduce DL carrier phase difference measurement for NR CPP

Agreement

For NR carrier phase positioning, at least support the following approach: enable a UE/TRP to report carrier phase measurements together with the legacy positioning measurements to LMF

- FFS: which legacy positioning measurements among RSTD, RTOA, UE Rx-Tx time difference measurements, gNB Rx-Tx time difference measurements

Agreement

NR UL reference signal carrier phase (RSCP) (of i-th path) is defined as the phase of the channel response at the i-th path delay derived from the resource elements (REs) that carry the UL SRS signal for positioning purpose configured for the measurement. A UL RSCP is associated with a specific RF frequency.

- FFS: the reference point of the UL RSCP

- FFS: whether/how the measurement timing is defined

- Note: the i-th path is used for the sake of definition, whether only the first path or additional paths will be supported is subject to further discussion

- Note: The support of MIMO SRS for positioning is transparent to UE

Agreement

To support NR carrier phase positioning, further consider the following options:

- Option 1: Support a UE/TRP to report the carrier phase measurements of more than one frequency within a PFL/carrier to LMF

  - NOTE: the frequency can be the carrier frequency or the frequency of a subcarrier

  - FFS: the details of reporting, e.g., the maximum number of reported frequencies within a PFL/ carrier

- Option 2: Introduce and report a new type of UE/TRP measurement based on carrier phase differentials across multiple subcarriers within a PFL/carrier

  - NOTE: carrier phase differentials across multiple subcarriers within a carrier can be related to time of arrival

- Option 3: Support a UE/TRP to optionally report an estimated integer ambiguity and/or search range of the integer ambiguity to LMF

- Option 4: Support LMF to provide the expected integer ambiguity range at least for UE-based NR CPP in the positioning assistance data.

Agreement

Rel-17 LOS/NLOS indication (when indicated) applies for the carrier phase measurement(s) in the same report.

##### 2.1.1.1.6	LPHAP (Low Power High Accuracy Positioning)

For response to SA2 LS in R1-2301914

Agreement

The draft LS in R1-2301991 is endorsed. Final LS in R1-2302074.

Agreement

For SRS for positioning configuration in multiple cells for UEs in RRC_INACTIVE state, support the following:

- An SRS positioning validity area consists of cells configured in the same band and the same carrier, and the following parameters with respect to BWP information of SRS for positioning configuration are commonly applied across cells within the validity area:

  - BWP parameters

    - locationAndBandwidth

    - subcarrierSpacing

    - cyclicPrefix

Agreement

- For SRS for positioning configuration in multiple cells for a UE in RRC_INACTIVE state, at least the following parameters in SRS for positioning configuration are commonly configured across cells within the validity area:

- srs-PosConfig

  - SRS-PosResourceSet

    - srs-PosResourceSetId

    - srs-PosResourceIdList

    - resourceType

  - SRS-PosResource

    - srs-PosResourceId

    - transmissionComb

    - resourceMapping

    - freqDomainShift

    - freqHopping

    - groupOrSequenceHopping-r16

    - resourceType

    - FFS: whether sequenceId is configured commonly across cells or per cell

Agreement

- From RAN1 perspective, it is feasible to configure SRS positioning validity area-specific TA timer (e.g., with larger values) for a UE in RRC_INACTIVE state. Details can be up to RAN2.

- For TA validation, use of area-specific RSRP change threshold is feasible

  - FFS: which RS is the reference RS for the RSRP change threshold

Agreement

- For the determination of UL timing to transmit SRS for positioning by UEs in RRC_INACTIVE state within the SRS positioning validity area:

  - For the UL timing advance, further study the following options, including the DL reference timing for each option:

  - Option 1: UE maintains the TA obtained from the last serving cell within the validity area

  - Option 2: UE autonomously adjusts the TA

    - FFS: how the UE adjusts the TA, e.g. up to UE implementation, or based on the TA from the last serving cell and the DL time difference measurement of SSBs from the last serving cell and the new camping cell.

    - FFS: whether there is RAN1 specification impact

  - Option 3: UE maintains multiple TA values, e.g. UE obtains TA using RACH

Agreement

- For the spatial relation of an SRS for positioning configuration in multiple cells for UEs in RRC_INACTIVE state, further study the following options:

  - Option 1: Spatial relation information is absent in the configuration

    - FFS: different approaches for down selection at least include the following:

      - 1a: UE transmits SRS for positioning resources using different spatial domain transmission filter

      - 1b: UE transmits SRS for positioning resource(s) using a fixed spatial domain transmission filter

    - FFS criterion on UE determination of the fixed spatial domain transmission filter (e.g., up to UE implementation, based on a selected SSB of the camping cell, based on the configured path-loss RS such as SSB, etc.)

  - Option 2: Spatial relation information is provided in the configuration

    - FFS details on the configuration and corresponding UE behavior, including whether the information is configured for all or subset of cells

    - FFS signaling to configure the spatial relation information, e.g., via SRS activation message.

  - Note: UE power consumption needs to be taken into account

  - FFS validity criteria of spatial relation for the configured RS and UE behavior if it determines that the validity criteria of spatial relation for the configured RS is not met, if any, to avoid frequent RRC connection for SRS (re)configuration.

Agreement

For the power control of an SRS for positioning configuration in multiple cells for UEs in RRC_INACTIVE state, further study the following options:

  - Option 1: Pathloss RS is absent in the configuration.

    - FFS criterion on UE determination of pathloss RS (e.g., up to UE implementation, UE selects an SSB as the pathloss RS based on DL measurements from multiple SSBs of cells within the validity area, etc.).

  - Option 2: Pathloss RS is provided in the configuration

    - FFS details on configuration (e.g., pathloss RS is configured as a cell-agnostic DL RS, pathloss RS is configured as a fixed SSB within the validity area, etc.), including whether the information is configured for all or a subset of cells within the validity area

    - FFS signaling to configure the pathloss RS, e.g., via SRS activation message.

  - Note: UE Power consumption needs to be taken into account

  - FFS: Whether p0 and alpha can be commonly configured across cells within the validity area.

  - FFS validity criteria of pathloss RS and UE behavior if it determines that the validity criteria of pathloss RS is not met, if any, to avoid frequent RRC connection for SRS (re)configuration.

##### 2.1.1.1.7	Bandwidth aggregation for positioning measurements

Agreement

To enable PRS bandwidth aggregation between PRS in two or three different PFLs, the following conditions should be satisfied for the aggregated PRS resources from a TRP across the aggregated PFLs:

- In the same slot, in same symbols, by the same TRP associated with the same ARP, from the same RF chain (i.e. the same antenna), this implies

  - FFS: The same gNB Tx TEG and the same UE Rx TEG, the maximum TX timing error margin

  - The same QCL

- The same number of symbols, symbol location within one slot, repetition factor,

- FFS: the same periodicity and slot offset

- FFS muting pattern

- The same numerology, i.e. the same CP and SCS

- The same or different bandwidths

- The same comb size

- FFS: The same number of PRS resource sets and resources for a TRP

- The same power per subcarrier

- FFS: the same NR-DL-PRS-SFN0-Offset

- Aggregated PFLs are configured on the same aligned numerology grid

- FFS: How to maintain contiguous PRS pattern across aggregated bandwidths even in the presence of guard tones (e.g, PFLs with different RE-offset configurations, PFLs with different point A)

- Phase continuity between aggregated PFLs

Agreement

To enable SRS bandwidth aggregation between SRS in two or three carriers, the following conditions should be satisfied for the aggregated SRS resources across the aggregated carriers

- In the same slot, in same symbols, from the same antenna, this implies

  - FFS: The same gNB Rx TEG and the same UE Tx TEG

  - The same spatial relation

- The same startPosition, nrofSymbols

- FFS: periodicityAndOffset, and slotOffset

- The same numerology, i.e. the same CP and SCS

- The same or different bandwidths

- The same comb size

- FFS: The same number of SRS resource sets and resources

- The same Tx PSD (power per subcarrier)

  - FFS whether to need the same pathloss RS, Po and alpha

  - Note: the Tx PSD is not captured in RAN1 specifications

- FFS: SRS with RE-offset configuration which maintains contiguous SRS pattern across aggregated bandwidths even in the presence of guard tones

- Phase continuity between aggregated SRS in different carriers

Agreement

For PRS bandwidth aggregation across PFLs, support enhancement of PRS configuration to inform UE by LMF (or inform LMF by NG-RAN) PRS resources from which two or three PFLs are linked.

- FFS whether the link is for all TRPs or per TRP basis

- FFS whether the link is per PRS resource set basis or per PRS resource basis.

Agreement

Support joint measurement and report for the PRS resources aggregated across the PFLs for DL-TDOA and multi-RTT positioning methods

- In a measurement report element, single RSTD or single UE Rx-Tx time difference is reported for the PRS resources across aggregated PFLs

  - FFS: RSRP, RSRPP

- FFS: In a measurement report, PFL aggregation indication is supported to indicate whether/which PFLs are aggregated for the PRS measurement

- FFS whether to use PRS assistance data or use location information request message to indicate UE to perform joint measurement across aggregated PFLs

- FFS RSTD reference configuration or report should be enhanced

Agreement

For SRS bandwidth aggregation across two or three carriers, support enhancement of SRS configuration to indicate the SRS resources from which two or three carriers are linked

- SRS resources are per BWP per carrier configuration

- FFS whether the link is per SRS resource set basis or per SRS resource basis.

Agreement

- Support LMF-initiated and UE-initiated on-demand PRS request for PRS bandwidth aggregation

  - FFS details

- Support preconfigured on-demand PRS across PFLs for PRS bandwidth aggregations

  - FFS details

Agreement

From RAN1 perspective, support UE performs PRS measurement across multiple aggregated PFLs in RRC_CONNECTED, RRC_INACTIVE and RRC_IDLE state.

Agreement

Support joint measurement and report for the SRS resources across the aggregated carriers for UL-TDOA and Multi-RTT positioning methods

- Single UL RTOA or gNB Rx-Tx time difference is reported for the SRS resources across aggregated carriers

  - FFS: RSRP or RSRPP

- FFS: SRS carrier aggregation indication is reported along with the measurement results to indicate whether/which carriers are aggregated for the joint SRS measurement

- Support LMF to request gNB for the UL positioning measurement from aggregated SRS resources across multiple CCs

Agreement

At least support periodic positioning SRS and semi-persistent positioning SRS for bandwidth aggregation

- Support single MAC CE activating positioning SRS resource sets across the linked carriers

- FFS whether support aperiodic positioning SRS for bandwidth aggregation for UEs in RRC_CONNECTED state. Study a single DCI scheduling positioning SRS across the linked carriers, and check whether the conclusion/agreements in agenda of multi-cell PUSCH/PDSCH scheduling with a single DCI can be reused

- FFS MIMO SRS can be supported for bandwidth aggregation, e.g. with UE transparent way

Agreement

Study potential power control enhancement of simultaneous transmission of SRS for SRS bandwidth aggregation especially in the case when the total uplink transmission power across multiple carriers exceeds P_c,max

Agreement

Study the relationship between UL communication CA and SRS bandwidth aggregation, including

- Whether to support the decoupling of the SRS bandwidth aggregation and the communication carrier aggregation for UE capabilities

- Whether to support the configuration of SRS BW aggregation not limited by the allowed configuration of communication CA, i.e., SRS outside BWP and across carriers

##### 2.1.1.1.8	Positioning for RedCap UEs

Conclusion

For positioning enhancements for RedCap UEs, only Rx frequency hopping of the DL PRS is supported.

Agreement

For RedCap UEs, support at least measurements on DL PRS with Rx frequency hopping using a measurement gap

- FFS: details on RedCap UE processing capabilities for DL PRS with Rx frequency hopping and MG

- FFS: the use of a single or multiple instances of a MGs

- FFS: the use of PPW

Conclusion

The scope for RedCap positioning includes FR1 and FR2.

Agreement

For Positioning enhancements for redcap UEs for UL SRS Tx and DL PRS Rx frequency hopping, from the RAN1 perspective, short switching time to allow RF retuning between adjacent hops may be beneficial in terms of accuracy and latency performance.

- Send an LS to RAN4 requesting feedback on the feasible values for the switching time between hops, at least when numerology and bandwidth for each hops can be the same, and the Tx/Rx antennas used in all hops can be the same.

Agreement

For positioning for RedCap UEs with DL PRS Rx Hopping, the UE hops within a DL PRS resource

- FFS: whether there is specification update needed for RAN1

- FFS: remaining details

Agreement

For RedCap UEs, support SRS for positioning frequency hopping by

- Using a configuration separate from the existing BWP configuration

  - FFS: hopping is configured within a SRS resource or across SRS resources

Agreement

The draft LS in R1-2302126 is endorsed with the addition of the two agreements above. Final LS in R1-2302127.

##### 2.1.1.1.9	Approved LSs

R1-2302146	LS Reply on PRU Procedures	RAN1, Qualcomm	LS out	Rel-18	NR_pos_enh2-Core, 5G_eLCS_Ph3	To: SA2	Cc: RAN2, RAN3

R1-2302074	LS reply on the requirement for LPHAP	RAN1, Huawei	LS out	Rel-18	5G_eLCS_Ph3, NR_pos_enh2-Core	To: SA2

R1-2302127	LS on switching time for DL PRS or UL SRS frequency hopping for RedCap UEs	RAN1, Ericsson	LS out	Rel-18	NR_pos_enh2-Core	To: RAN4

#### 2.1.2	Remaining Open issues

The following opens need to be addressed in RAN1:

- Specification support for SL positioning

  - Remaining details of SL positioning reference signal (SL PRS) design including SL PRS resource definitions, SL PRS sequence generation, resource mapping for SL PRS, multiplexing between SL PRS from different UEs, control channel design associated with SL PRS, and transmit power control for SL PRS.

  - Remaining details of measurements and reporting for SL positioning including detailed definitions for SL positioning measurements for different SL positioning methods, assistance information for SL positioning methods, and contents of measurement reports for SL positioning methods.

  - Remaining details of resource allocation for SL PRS, including details of configuration of dedicated and shared resource pools for SL PRS, multiplexing of SL PRS and other SL channels/signals in shared and dedicated resource pools for SL PRS, resource allocation, triggering, and resource reservation for SL PRS, details for Schemes 1 and 2 resource allocation for SL PRS, support of unicast, multicast, and broadcast of SL PRS.

- Specification support for NR DL and UL carrier phase positioning

  - Remaining details of measurements, reporting, assistance information, and related UE behavior for supporting NR DL and UL carrier phase positioning.

- Specification support for LPHAP

  - Remaining details of configuration of SRS for positioning for RRC_INACTIVE UEs that is valid across multiple cells and related UE behavior.

  - SRS for positioning activation/request procedure(s).

- Specification support for bandwidth aggregation for positioning measurements

  - Remaining details of configuration, activation, measurements, and reporting for support of bandwidth aggregation of DL and UL resources for positioning measurements.

- Specification support for positioning for RedCap UEs

  - Remaining details of resource configuration, measurements, frequency hopping patterns, and related UE behavior for support of Frequency Hopping (FH) beyond maximum RedCap UE bandwidth for reception of DL PRS and transmission of UL SRS for positioning.

## 2.2	RAN2

#### 2.2.1	Agreements

##### 2.2.1.1	Decisions during RAN2#121

##### 2.2.1.1.1	General aspects

Agreement:

RAN2 does not intend to make spec changes to support NTN operation as a PRU in Rel-18.

##### 2.2.1.1.2	SL positioning

Agreement:

Use “SLPP” (without hyphen) as the name of the new protocol.

Agreements:

Regarding the structure of SLPP, e.g. general part, procedure part , Information Element Abstract Syntax Definition,  the structure of LPP (TS 37.355) can be used as baseline for further discussion. The content of each section will be added in accordance with future agreements, not based on LPP legacy directly. FFS on procedure description in the field description as LPP.

Regarding the ASN.1 part of SLPP, follow NR RRC approach, e.g.

-	FFS on Need code (e.g. how to support no UL/DL), support of delta signalling

-	Define ASN.1 elements for common UE capabilities in a dedicated section (i.e. “UE capability information elements”); FFS whether any positioning method specific capability IEs should be grouped by positioning method.

-	Common section for constraints

-	“nonCriticalExtension” at message level

-	Fields in the field description are sorted based on alphabetical order

-	FFS on whether setup release structure should be introduced in SLPP

Agreement:

PC5-U is used for transport of SLPP.

Agreement:

With respect to the overall signaling procedure for PC5-only positioning (including at least IC and OOC; FFS if there are differences for PC), it is proposed to agree that the sidelink positioning procedure comprises the following series of steps as a baseline, between the LMF/positioning server UE/NG-RAN/candidate Anchor UE(s) and Target UE(s):

- Triggering event

- Sidelink positioning capability exchange

3.	Sidelink positioning assistance data transfer

4.	SL Positioning Request Location Information

5.	Measurement of SL-PRS

6.	Location calculation

7.	SL Positioning Provide Location Information

Some steps may have dependencies on SA2 and can be revisited in this light.  The order is subject to further discussion.  FFS if discovery and selection of anchor UEs and/or server UE are part of the positioning layer in RAN2 scope.

LS to SA2 to ask for confirmation and guidance on the SA2 aspects.

Agreement:

RAN2 do not intend to discuss assistant UE functionality in Rel-18.

To be indicated in the LS to SA2 in discussion [409].

Direct ranging between two UEs with the server providing assistance to both sides is not precluded.

Agreement:

RAN2 confirm that for cases without LMF involvement, besides method determination, assistant data distribution and anchor UE selection (agreed in RAN2), the SL positioning server UE may perform SL-PRS configuration coordination and location calculation.

##### 2.2.1.1.3	RAT-dependent integrity

Agreements:

RAN2 anticipate that the error sources are overbounded by a Gaussian distribution.

LS to RAN1 to check this view and ask about the parameters for the overbound distributions.

Agreements:

TRP related error source bounds can be provided to UE via dedicated LPP providing assistance message or posSIB.

Any interaction between the LMF and NG-RAN to support determination of error sources is in RAN3 scope.  Other aspects of determining the TRP error sources are left to deployment and implementation.

For UE-based RAT-dependent integrity, the PL and/or its corresponding TIR are provided to LMF as legacy, using the existing common LPP signalling from Rel-17.

##### 2.2.1.1.4	LPHAP (Low Power High Accuracy Positioning)

Agreements:

When configured with SRS configuration along with SRS validity area, if the UE reselects to another cell within the SRS validity area during SRS transmission, the UE continues the SRS transmission, subject to validation for SRS transmission.

Wait for RAN1 progress for the validation of SRS transmission with issues such as interference, timing advance and spatial relation information, etc.

Agreements:

RAN2 assume when the UE reselects out of the positioning validity area during SRS transmission, the UE may send an RRC message to the network for SRS configuration request.

LS to RAN3 to confirm this.

##### 2.2.1.1.5	RedCap positioning, Carrier Phase Positioning, and Bandwidth aggregation

None.

##### 2.2.1.1.6	Approved LSs

R2-2302255 Reply LS on RAN dependency for Ranging & Sidelink Positioning   RAN2, Xiaomi LS out Rel-18 NR_pos_enh2	To: RAN1, SA2

R2-2302270	Reply LS to SA2 on satellite access for PRUs	CATT	LS out	Rel-18 	NR_pos_enh2	To:SA2	Cc:RAN1

R2-2302285 LS on Sidelink positioning procedure RAN2, Intel Corporation            LS out   Rel-18 NR_pos_enh2 To: SA2            Cc: SA3

R2-2302271 LS on error source distributions    RAN2, CATT   LS out Rel-18    NR_pos_enh2 To: RAN1

R2-2302278 LS on SRS configuration request          RAN2, Huawei, HiSilicon        LS out   Rel-18 NR_pos_enh2 To: RAN3

#### 2.2.2	Remaining Open issues

The following opens need to be addressed in RAN2:

- Specify solutions for support of sidelink positioning (including ranging) in NR systems, including the following

  - Specify measurements to support RTT-type solutions using SL, SL-AoA, and SL-TDOA.

  - Specify signalling and associated UE behavior for support of unicast, groupcast (not including many to one) and broadcast of SL PRS transmissions.

  - Specify reporting signalling and procedures to facilitate support of SL positioning in all coverage scenarios and for PC5-only and joint PC5-Uu scenarios:

    - Specify the protocol and procedures for SL positioning between UEs (Protocol for Sidelink positioning procedures (SLPP)).

    - Specify the protocol and procedures for SL positioning between UEs and LMF.

  - Specify signalling to NG-RAN for sidelink positioning and ranging service authorizations as needed.

- Specify the error modelling parameters, signalling, and procedures to support UE-based and LMF-based integrity of RAT-dependent positioning methods.

- Specify enhancements for enabling LPHAP use-case 6 as defined in TS 22.104 including:

  - Extending eDRX cycle beyond 10.24s in RRC_INACTIVE state towards meeting the battery life requirement for LPHAP

  - For UL and DL+UL positioning for UEs in RRC_INACTIVE state, specify SRS configuration enhancements based on SRS positioning validity area to avoid frequent RRC connection for SRS (re)configuration.

    - SRS for positioning configurations in multiple cells.

      - Note: Details including issues such as interference, timing advance, spatial relation information, pathloss reference and common SRS parameters across multiple cells can be further discussed during normative work.

    - Pre-configuration of one or multiple SRS for positioning configurations.

    - SRS for positioning activation/request procedure(s).

  - Specify solutions for DL PRS measurements for a UE in RRC_IDLE state and reporting of the measurements in RRC_CONNECTED state.

  - Specify solutions for alignment between eDRX and PRS configurations.

- Specify support of positioning for UEs with Reduced Capabilities (RedCap UEs)

  - Specify support of Frequency Hopping (FH) beyond maximum RedCap UE bandwidth for reception of DL PRS and transmission of UL SRS for positioning.

    - NOTE: The complexity of the corresponding capabilities for RedCap UEs should be addressed for the introduction of appropriate capabilities for RedCap UEs.

- Specify bandwidth aggregation for positioning measurements across up to three intra-band contiguous carriers.

- Specify physical layer measurements and signalling to support NR DL and UL carrier phase positioning for UE-based, UE-assisted, and NG-RAN node assisted positioning.

  - Existing DL PRS and UL SRS for positioning are used for NR carrier phase measurements.

  - Specify measurements that are limited to a single carrier/PFL.

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

##### 2.4.1.1	Decisions during RAN4#106

##### 2.4.1.1.1	General aspects

- A work plan for RAN4 discussions was approved [R4-2303569]. Details are captured in the table below.

| RAN4 Meeting | Tentative Work Plan |
| --- | --- |
| RAN4#106 February 2023 TUs: - 0.5 (RF) - 0.125 (RD) | General - Agree on the work plan for RAN4 RF - Assess scope of RF work RRM - Start the discussion on general RRM requirements impacts for the positioning enhancements in Rel-18 |
| RAN4#106Bis-e April 2023 TUs: - 0.5 (RF) - 1.0 (RD) | RF - PRS/SRS bandwidth aggregation - Consider conclusions in TR 38.859 and further discuss potential RF requirement impact and impairment modelling, if needed - Handle any incoming LS from RAN1 - Carrier phase positioning - Discuss findings of the RAN1 study on carrier phase positioning and identify potential impact to RF requirements, if any - If needed, send LS to RAN1 - RedCap UE positioning - Discuss RF considerations for frequency hopping based DL PRS reception and SRS for positioning transmissions for RedCap positioning, including handling any incoming LS from RAN1 RRM - Discuss RRM requirements impacts for sidelink positioning - Discuss RRM requirements impacts for RedCap UEs positioning - Discuss RRM requirements impacts for LPHAP use-case 6 positioning enhancements - Discuss RRM requirements impacts for positioning measurements with bandwidth aggregation - Discuss RRM requirements impacts for carrier phase positioning |
| RAN4#107 May 2023 TUs: - 0.5 (RF) - 1.0 (RD) | RF - PRS/SRS bandwidth aggregation - Discuss any identified RF requirement impact and impairment modelling aspects, if needed - Carrier phase positioning - Assess identified RF requirement impact (if any) for NR carrier phase measurements once RAN1 has defined new measurements - RedCap UE positioning - Continue discussion on RF requirement impact, if identified, for frequency hopping based DL PRS reception and SRS for positioning transmissions for RedCap positioning RRM - Continue discussion on RRM requirements impacts for sidelink positioning - Analyse the impacted positioning and RRM measurement requirements based on RAN1’s agreements (e.g., PRS for SL positioning) - Send LS to RAN1/2 if needed - Continue discussion on RRM requirements impacts for RedCap UEs positioning: - Identify the requirements impact based on RAN1 agreements (e.g., FH) - Send LS to RAN1/2 if needed - Continue discussion on RRM requirements impacts for LPHAP use-case 6 positioning enhancements - Send LS to RAN1/2 if needed - Continue discussion on RRM requirements impacts for positioning measurements with bandwidth aggregation: - Identify the requirements impact based on RAN1/2 agreements (e.g., whether the measurement out of gap shall be considered) - Continue discussion on RRM requirements impacts for carrier phase positioning |
| RAN4#108 August 2023 TUs: - 0.5 (RF) - 1.5 (RD) | RF - PRS/SRS bandwidth aggregation - Finalize assessment of RF requirement impact and impairment modelling discussions - Carrier phase positioning - Finalize scope of NR carrier phase measurements study and RF requirement impact (pending discussion progress and RAN1 input) - RedCap UE positioning - Finalize the RF requirement impact for frequency hopping based DL PRS reception and SRS for positioning transmissions for RedCap positioning - Send LS to RAN1 with conclusions RRM - Further discussion on RRM requirements for sidelink positioning - Agree the requirements framework based on RAN1’s further agreements - Send LS to RAN1/2 if needed - Further discussion on RRM requirements for RedCap UEs positioning: - Agree the requirements frameworks based on RAN1’s further agreements - Send LS to RAN1/2 if needed - Further discussion on RRM requirements for LPHAP use-case 6 positioning enhancements - Send LS to RAN1/2 if needed for any new signaling is identified - Further discussion on RRM requirements for positioning measurements with bandwidth aggregation - Further discussion on RRM requirements for carrier phase positioning - Agree the CR split plan |
| RAN4#108Bis October 2023 TUs: - 0.5 (RF) - 1.5 (RD) | RF - Prepare relevant CR content on NR carrier phase positioning or send LS to RAN1 (if needed) - Address any open issues, including handling any incoming LS RRM - Further discussion RRM requirements for sidelink positioning - Agree the specific requirements based on RAN1’s further agreements - Discuss simulation assumptions if simulations are needed - Send LS to RAN1/2 if needed for any new signalling is identified - Further discussion RRM requirements for RedCap UEs positioning: - Agree the requirements frameworks based on RAN1’s further agreements - Send LS to RAN1/2 if needed for any new signalling is identified - Further discussion on RRM requirements for LPHAP use-case 6 positioning enhancements - Send LS to RAN1/2 if needed for any new signalling is identified - Further discussion on RRM requirements for positioning measurements with bandwidth aggregation - Further discussion on RRM requirements for carrier phase positioning |
| RAN4#109 November 2023 TUs: - 0.5 (RF) - 1.0 (RD) | RF - Handle remaining issues, if needed RRM - Finalization of RRM core requirements: - Agree on the CRs for RRM requirements for sidelink positioning - Agree on the CRs for RRM requirements for RedCap UEs positioning - Agree on the CR for RRM requirements for LPHAP use-case 6 positioning enhancements - Agree on the CR for RRM requirements for positioning measurements with bandwidth aggregation - Agree on the CR for RRM requirements for the carrier phase positioning - Start discussion on performance requirements - Agree on simulation assumptions if needed |

##### 2.4.1.1.2	RF

- Discussions focused on the scope of UE RF work [R4-2302832]. The following was agreed [R4-2303570]:

  - PRS/SRS bandwidth aggregation

    - Consider conclusions in TR 38.859 and further discuss RF impairment modelling, if needed

    - Identify and discuss potential RF requirements impacts

  - Carrier phase positioning

    - Consider conclusions of RAN1’s study (TR 38.859) and further discuss RF impairment modelling, if needed

    - Identify and discuss RF requirement impact (if any)

  - RedCap UE positioning

    - Further discuss RF impact of frequency hopping based on details provided by RAN1

  - LPHAP use-case 6

    - Agreement: No RF impact is expected to enable LPHAP

##### 2.4.1.1.3	RRM

- The following RRM requirements were identified to be impacted by objectives in this WI [R4-2303190]:

  - Scenarios for SL positioning core requirements

    - In Rel-18, RAN4 will discuss and define requirements for sidelink positioning in FR1 only

    - RAN4 will prioritize requirements for SL positioning measurements performed by the UE only on the PC5.

    - RAN4 to investigate whether the SL positioning measurement requirements will be defined in all or subset of the following coverage scenarios: in-coverage, out-of-coverage, and partial coverage

  - LPHAP use-case 6 core requirements

    - Existing PRS measurement requirements in RRC_INACTIVE state defined in 38.133 Rel-17 can be reused as starting point for defining the corresponding PRS measurement requirements in RRC_IDLE state. Other options are not precluded.

  - RedCap Positioning requirements

    - Reuse Rel. 17 core requirements to define core requirements for RedCap UE positioning in RRC_CONNECTED state for 2Rx RedCap UE for FDD/TDD without frequency hopping. FFS on RRC_INACTIVE state

  - Scenarios for PRS/SRS bandwidth aggregation

    - PRS requirements for PRS/SRS bandwidth aggregation will be defined for up to [3] PFLs

  - Applicable scenarios for carrier phase measurements

    - Requirements for carrier phase positioning measurement will be defined for single carrier/PFL

- Simulation assumptions to evaluate requirement impact for Redcap positioning with 1Rx were agreed [R4-2303318]

Relevant documents

| T-doc number | Title | Source | Status |
| --- | --- | --- | --- |
| R4-2302778 | Topic summary for [106][220] NR_pos_enh2 | Moderator (Ericsson) | Noted |
| R4-2302832 | Topic summary for [106][139] FS_NR_pos_ UERF | Moderator (Intel Corporation) | Noted |
| R4-2303190 | WF on Expanded and Improved NR Positioning RRM requirements | Ericsson | Approved |
| R4-2303318 | Simulation assumptions for 1Rx RedCap UE PRS measurements | Ericsson | Approved |
| R4-2303569 | Work plan for core requirements of the Rel-18 Expanded and Improved NR Positioning WI | Intel Corporation, Ericsson, CATT | Approved |
| R4-2303570 | WF on UE RF for expanded and improved NR positioning | Intel Corporation | Approved |

#### 2.4.2	Remaining Open issues

Further work is needed for the following items in RAN4:

- RF

  - Discuss impairments and identify requirement impact (if any).

  - For RedCap UE positioning, discuss RF impact of frequency hopping based on RAN1 input.

- RRM

  - Define RRM requirements for

    - Sidelink positioning

    - RedCap positioning

    - LPHAP use-case 6 positioning enhancements

    - Positioning measurements with bandwidth aggregation

    - Carrier phase positioning.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

###### RAN1 #112

- R1-2302065	Session notes for 9.5 (Study on expanded and improved NR positioning)	Ad-Hoc Chair (Huawei)

- R1-2301218	Work Plan for Rel-18 WI on Expanded and Improved NR Positioning	Intel Corporation

- R1-2301915	LS on PRU procedures	SA2, Qualcomm

- R1-2302047	Discussion of SA2 LS on PRU Procedures	Moderator (Qualcomm Incorporated)

- R1-2302106	Discussion of SA2 LS on PRU Procedures	Moderator (Qualcomm Incorporated)

- R1-2302145	[Draft] LS Reply on PRU Procedures	Moderator (Qualcomm)

- R1-2302146 	LS Reply on PRU Procedures	RAN1, Qualcomm

- R1-2300040	Design of SL positioning reference signal SL-PRS	Nokia, Nokia Shanghai Bell

- R1-2300063	Discussion on SL positioning reference signal	FUTUREWEI

- R1-2300079	Considerations on SL-PRS design	Huawei, HiSilicon

- R1-2300222	Discussion on SL positioning reference signal	Spreadtrum Communications

- R1-2300301	Discussion on SL positioning reference signal	OPPO

- R1-2300457	Discussion on SL positioning reference signal	vivo

- R1-2300580	Discussion on Sidelink positioning reference signal	xiaomi

- R1-2300684	Discussion on SL positioning reference signal	CATT, GOHIGH

- R1-2300720	Discussion on SL positioning reference signal	China Telecom

- R1-2300787	SL positioning reference signal	Sharp

- R1-2300802	Discussion on SL positioning reference signal	ZTE

- R1-2300836	Discussion on SL positioning reference signal	NEC

- R1-2300879	Considerations on SL Positioning Reference Signal	Sony

- R1-2300898	Discussion on Sidelink Positioning Reference Signal	Panasonic

- R1-2300952	On SL Positioning Reference Signals	Intel Corporation

- R1-2301006	Discussion on SL positioning reference signal	CMCC

- R1-2301116	SL-PRS design and power control for SL-PRS	InterDigital, Inc.

- R1-2301142	Design considerations on SL positioning reference signal	Fraunhofer IIS, Fraunhofer HHI

- R1-2301211	Discussion on SL PRS Aspects	Lenovo

- R1-2301268	On SL Positioning Reference Signal	Samsung

- R1-2301300	Discussion on sidelink positioning reference signal	ASUSTeK

- R1-2301350	Discussion on SL positioning reference signal	Apple

- R1-2301417	Reference Signal Design for SL Positioning	Qualcomm Incorporated

- R1-2301497	Discussion on reference signal for SL positioning	NTT DOCOMO, INC.

- R1-2301536	Discussion on SL positioning reference signal	LG Electronics

- R1-2301636	Reference signal design for sidelink positioning	MediaTek Inc.

- R1-2301678	SL positioning reference signal design	Ericsson

- R1-2301695	View on SL positioning reference signal design	CEWiT, Reliance Jio

- R1-2301875	FL summary #1 on SL positioning reference signal	Moderator (Intel Corporation)

- R1-2301876	FL summary #2 on SL positioning reference signal	Moderator (Intel Corporation)

- R1-2302095	FL summary #3 on SL positioning reference signal	Moderator (Intel Corporation)

- R1-2302096	FL summary #4 on SL positioning reference signal	Moderator (Intel Corporation)

- R1-2300041	On measurements and reporting for SL positioning	Nokia, Nokia Shanghai Bell

- R1-2300067	Discussion on measurements and reporting for SL positioning	FUTUREWEI

- R1-2300080	SL positioning methods, measurements, and reporting	Huawei, HiSilicon

- R1-2300223	Discussion on measurements and reporting for SL positioning	Spreadtrum Communications

- R1-2300302	Discussion on measurements and reporting for SL positioning	OPPO

- R1-2300382	Discussion on measurements and reporting for SL positioning	TOYOTA Info Technology Center

- R1-2300458	Discussion on measurements and reporting for SL positioning	vivo

- R1-2300581	Discussion on measurements and reporting for SL positioning	xiaomi

- R1-2300685	Discussion on measurements and reporting for SL positioning	CATT, GOHIGH

- R1-2300760	Proposed RTT measurement method using Carrier Phase Positioning	Locaila

- R1-2300788	Measurements and reporting for SL positioning	Sharp

- R1-2300803	Discussion on SL positioning measurements and reporting	ZTE

- R1-2300880	Considerations on SL Positioning Measurements and Reporting	Sony

- R1-2300953	Measurements and reporting for SL positioning	Intel Corporation

- R1-2301007	Discussion on measurements and reporting for SL positioning	CMCC

- R1-2301117	Measurement and reporting for SL positioning	InterDigital, Inc.

- R1-2301143	Measurements and reporting for SL positioning	Fraunhofer IIS, Fraunhofer HHI

- R1-2301212	Discussion on SL Positioning Measurement and Reporting	Lenovo

- R1-2301269	On Measurements and Reporting for SL Positioning	Samsung

- R1-2301351	On Measurements and reporting for SL positioning	Apple

- R1-2301418	Measurements and Reporting for SL Positioning	Qualcomm Incorporated

- R1-2301498	Discussion on measurement and reporting for SL positioning	NTT DOCOMO, INC.

- R1-2301537	Discussion on measurements and reporting for SL positioning	LG Electronics

- R1-2301562	Discussion on measurements and reporting for SL positioning	DENSO CORPORATION

- R1-2301633	Measurement and reporting design for sidelink positioning	MediaTek Inc.

- R1-2301679	Measurements and reporting for SL positioning	Ericsson

- R1-2301696	View on SL positioning methods, measurements and reporting for SL positioning	CEWiT, Reliance Jio

- R1-2301950	Summary #1 on Measurements and reporting for SL positioning	Moderator (vivo)

- R1-2301951	Summary #2 on Measurements and reporting for SL positioning	Moderator (vivo)

- R1-2301952	Summary #3 on Measurements and reporting for SL positioning	Moderator (vivo)

- R1-2300042	On resource allocation for SL positioning reference signal	Nokia, Nokia Shanghai Bell

- R1-2300068	Discussion on resource allocation for SL PRS	FUTUREWEI

- R1-2300081	Resource allocations for SL positioning	Huawei, HiSilicon

- R1-2300224	Discussion on resource allocation for SL positioning reference signal	Spreadtrum Communications

- R1-2300303	Discussion on resource allocation for SL positioning reference signal	OPPO

- R1-2300383	Discussion on resource allocation for SL positioning	TOYOTA Info Technology Center

- R1-2300459	Discussion on resource allocation for SL positioning reference signal	vivo

- R1-2300582	Discussion on resource allocation for SL positioning reference signal	xiaomi

- R1-2300686	Discussion on Resource allocation for SL positioning reference signal	CATT, GOHIGH

- R1-2300721	Discussion on resource allocation for SL positioning reference signal	China Telecom

- R1-2300804	Discussion on resource allocation for SL positioning reference signal	ZTE

- R1-2300837	Discussion on resource allocation for SL positioning reference signal	NEC

- R1-2300881	Considerations on SL Positioning Reference Signal Resource allocation	Sony

- R1-2300954	On resource allocation for SL positioning	Intel Corporation

- R1-2301008	Discussion on resource allocation for SL positioning reference signal	CMCC

- R1-2301118	Resource allocation for SL positioning reference signal	InterDigital, Inc.

- R1-2301144	Considerations on SL-PRS resource allocation	Fraunhofer IIS, Fraunhofer HHI

- R1-2301213	Discussion on SL Positioning Resource Allocation	Lenovo

- R1-2301270	On Resource Allocation for SL Positioning Reference Signal	Samsung

- R1-2301302	Discussion on resource allocation for SL PRS	ASUSTeK

- R1-2301352	On Resource allocation for SL positioning reference signal	Apple

- R1-2301419	Resource Allocation for SL-PRS	Qualcomm Incorporated

- R1-2301499	Discussion on resource allocation for SL positioning	NTT DOCOMO, INC.

- R1-2301538	Discussion on resource allocation for SL positioning reference signal	LG Electronics

- R1-2301547	Resource allocation for SL positioning reference signal	Sharp

- R1-2301561	Discussion on resource allocation for SL positioning reference signal	DENSO CORPORATION

- R1-2301634	Resource allocation for SL-PRS	MediaTek Inc.

- R1-2301649	Considerations on resource allocation for SL positioning reference signal	ITL

- R1-2301680	Resource allocation for SL positioning reference signal	Ericsson

- R1-2301697	View on SL positioning resource allocation for SL positioning reference signal	CEWiT, Reliance Jio

- R1-2302004	Moderator Summary #1 on resource allocation for SL PRS	Moderator (Qualcomm)

- R1-2302045	Moderator Summary #2 on resource allocation for SL PRS	Moderator (Qualcomm)

- R1-2302094	Moderator Summary #3 on resource allocation for SL PRS	Moderator (Qualcomm)

- R1-2302162	Moderator Summary #4 on resource allocation for SL PRS	Moderator (Qualcomm)

- R1-2300085	Discussion on carrier phase measurement	Huawei, HiSilicon

- R1-2300225	Discussion on NR DL and UL carrier phase positioning	Spreadtrum Communications

- R1-2300307	Discussions on NR carrier phase positioning	OPPO

- R1-2300460	Discussion on carrier phase positioning	vivo

- R1-2300538	Discussions on Carrier Phase Measurement for NR Positioning	BUPT

- R1-2300583	NR DL and UL carrier phase positioning	xiaomi

- R1-2300687	Discussion on NR DL and UL carrier phase positioning	CATT

- R1-2300761	Proposed solution for uplink and downlink carrier phase positioning	Locaila

- R1-2300778	Views on NR DL and UL carrier phase positioning	Nokia, Nokia Shanghai Bell

- R1-2300805	Discussion on carrier phase measurement based positioning	ZTE

- R1-2300955	On DL and UL carrier phase positioning	Intel Corporation

- R1-2301009	Discussion on DL/UL carrier phase positioning	CMCC

- R1-2301066	Discussion on carrier phase positioning in NR	LG Electronics

- R1-2301119	Discussion on positioning based on NR carrier phase measurement	InterDigital, Inc.

- R1-2301214	DL & UL Carrier Phase Positioning Discussion	Lenovo

- R1-2301271	On NR DL and UL Carrier Phase Positioning	Samsung

- R1-2301353	On NR DL and UL carrier phase positioning	Apple

- R1-2301420	NR Carrier Phase Positioning	Qualcomm Incorporated

- R1-2301500	Discussion on NR DL and UL carrier phase positioning	NTT DOCOMO, INC.

- R1-2301630	Solutions for carrier phase positioning	MediaTek Inc.

- R1-2301681	NR DL and UL carrier phase positioning	Ericsson

- R1-2301724	Discussion on NR UL and DL carrier phase positioning	IIT Kanpur, CEWiT

- R1-2301828	FL Summary #1 for NR DL and UL carrier phase positioning	Moderator (CATT)

- R1-2301829	FL Summary #2 for NR DL and UL carrier phase positioning	Moderator (CATT)

- R1-2301830	FL Summary #3 for NR DL and UL carrier phase positioning	Moderator (CATT)

- R1-2301914	LS on the requirement on low power or high accuracy positioning	SA2, Huawei

- R1-2301990	Discussion on LS reply regarding LPHAP	Moderator (Huawei)

- R1-2301991	Draft LS reply on the requirement for LPHAP	Moderator (Huawei)

- R1-2302074 	LS reply on the requirement for LPHAP	RAN1, Huawei

- R1-2300064	Discussions of LPHAP enhancements	FUTUREWEI

- R1-2300082	Physical layer aspects of LPHAP	Huawei, HiSilicon

- R1-2300226	Discussion on LPHAP (Low Power High Accuracy Positioning)	Spreadtrum Communications

- R1-2300309	Disucssion on low power high accuracy positioning	OPPO

- R1-2300461	Discussion on low power high accuracy positioning	vivo

- R1-2300584	Discussion on Low Power High Accuracy Positioning	xiaomi

- R1-2300688	Discussion on Low Power High Accuracy Positioning	CATT

- R1-2300777	Views on LPHAP	Nokia, Nokia Shanghai Bell

- R1-2300806	Discussion on low power high accuracy positioning	ZTE

- R1-2300832	Discussion on Low Power High Accuracy Positioning	NEC

- R1-2300882	Considerations on Low Power High Accuracy Positioning	Sony

- R1-2300956	On support of LPHAP	Intel Corporation

- R1-2301010	Discussion on low power high accuracy positioning	CMCC

- R1-2301067	Discussion on LPHAP in idle/inactive state	LG Electronics

- R1-2301141	Discussions on Low Power High Accuracy Positioning (LPHAP) techniques	InterDigital, Inc.

- R1-2301272	On Low Power High Accuracy Positioning	Samsung

- R1-2301354	On Low Power High Accuracy Positioning	Apple

- R1-2301421	Discussion on LPHAP Positioning	Qualcomm Incorporated

- R1-2301501	Discussion on Low Power High Accuracy Positioning	NTT DOCOMO, INC.

- R1-2301682	On Low Power High Accuracy Positioning	Ericsson

- R1-2301967	Summary #1 for low power high accuracy positioning	Moderator (CMCC)

- R1-2301968	Summary #2 for low power high accuracy positioning	Moderator (CMCC)

- R1-2302189	Summary #3 for low power high accuracy positioning	Moderator (CMCC)

- R1-2300084	Signalings and procedures to support PRS/SRS BW aggregation	Huawei, HiSilicon

- R1-2300227	Discussion on bandwidth aggregation for positioning measurements	Spreadtrum Communications

- R1-2300308	Discussion on bandwidth aggregation for positioning measurement	OPPO

- R1-2300462	Discussion on bandwidth aggregation for positioning measurements	vivo

- R1-2300585	Bandwidth aggregation for positioning measurement	xiaomi

- R1-2300689	Discussion on bandwidth aggregation for positioning measurements	CATT

- R1-2300779	Views on Bandwidth aggregation for positioning measurements	Nokia, Nokia Shanghai Bell

- R1-2300807	Discussion on BW aggregation for positioning	ZTE

- R1-2300957	On bandwidth aggregation for positioning measurements	Intel Corporation

- R1-2301011	Discussion on BW aggregation for positioning measurements	CMCC

- R1-2301068	Discussion on Bandwidth aggregation for positioning measurements	LG Electronics

- R1-2301137	Bandwidth aggregation for positioning measurements	InterDigital, Inc.

- R1-2301215	PRS/SRS Bandwidth Aggregation Aspects	Lenovo

- R1-2301273	On Bandwidth Aggregation for Positioning Measurements	Samsung

- R1-2301355	On Bandwidth aggregation for positioning measurements	Apple

- R1-2301422	Discussion on Bandwidth aggregation for Positioning	Qualcomm Incorporated

- R1-2301502	Discussion on bandwidth aggregation for positioning measurements	NTT DOCOMO, INC.

- R1-2301631	PRS/SRS aggregation for positioning measurement	MediaTek Inc.

- R1-2301683	Bandwidth aggregation for positioning measurements	Ericsson

- R1-2300809	Summary #1 for BW aggregation positioning	Moderator (ZTE)

- R1-2300810	Summary #2 for BW aggregation positioning	Moderator (ZTE)

- R1-2302091	Summary #3 for BW aggregation positioning	Moderator (ZTE)

- R1-2300069	On positioning for RedCap UEs in Rel-18	FUTUREWEI

- R1-2300083	Discussion on frequency hopping for RedCap positioning	Huawei, HiSilicon

- R1-2300228	Discussion on positioning for RedCap Ues	Spreadtrum Communications

- R1-2300310	Discussion on positioning for RedCap UEs	OPPO

- R1-2300463	Discussion on positioning for RedCap UEs	vivo

- R1-2300690	Discussion on positioning for RedCap UEs	CATT

- R1-2300780	Views on Positioning for RedCap UEs	Nokia, Nokia Shanghai Bell

- R1-2300808	Discussion on Positioning for RedCap UEs	ZTE

- R1-2300833	Discussion on positioning support for RedCap UEs	NEC

- R1-2300883	Considerations on Positioning for RedCap UEs	Sony

- R1-2300958	Positioning for RedCap UEs	Intel Corporation

- R1-2301012	Discussion on RedCap UE positioning	CMCC

- R1-2301069	Discussion on positioning support for RedCap UEs	LG Electronics

- R1-2301138	Positioning for RedCap UEs	InterDigital, Inc.

- R1-2301216	RedCap Positioning	Lenovo

- R1-2301274	On Positioning for RedCap UEs	Samsung

- R1-2301356	On Positioning for RedCap UEs	Apple

- R1-2301423	Positioning for Reduced Capabilities UEs	Qualcomm Incorporated

- R1-2301503	Discussion on positioning for RedCap UEs	NTT DOCOMO, INC.

- R1-2301632	Positioning for RedCap UEs	MediaTek Inc.

- R1-2301684	Positioning for RedCap Ues	Ericsson

- R1-2301727	Discussion on NR positioning for RedCap	IIT Kanpur, CEWiT

- R1-2301984	Feature Lead Summary #1 for Positioning for RedCap UEs	Moderator (Ericsson)

- R1-2301985	Feature Lead Summary #2 for Positioning for RedCap UEs	Moderator (Ericsson)

- R1-2301986	Feature Lead Summary #3 for Positioning for RedCap UEs	Moderator (Ericsson)

- R1-2302210	Feature Lead Summary #4 for Positioning for RedCap UEs	Moderator (Ericsson)

- R1-2302126	Draft LS on switching time for DL PRS or UL SRS frequency hopping for RedCap UEs	Ericsson [to be RAN1]

- R1-2302127	LS on switching time for DL PRS or UL SRS frequency hopping for RedCap UEs	RAN1, Ericsson

- R1-2302220	RAN1 agreements for Rel-18 WI on Expanded and Improved NR Positioning		Rapporteur (Intel Corporation)

###### RAN2 #121

- R2-2301904	Report from session on positioning and sidelink relay    Session Chair (MediaTek)

- R2-2300009	Reply LS on Positioning Reference Units (R1-2212715; contact: CATT)	RAN1	LS in	Rel-18	FS_eLCS_Ph3	To:SA2	Cc:RAN2, RAN3

- R2-2300010	Reply LS on LPHAP information delivery to RAN (R1-2212725; contact: Huawei)	RAN1	LS in	Rel-18	FS_eLCS_Ph3, FS_NR_pos_enh2	To:SA2	Cc:RAN2, RAN3

- R2-2300011	Reply LS on SRS in multiple cells (R1-2212728; contact: Huawei)	RAN1	LS in	Rel-18	FS_NR_pos_enh2 	To:RAN2	Cc:RAN3

- R2-2300015	Reply LS on RAN dependency for Ranging/Sidelink Positioning (R1-2212926; contact: Xiaomi)	RAN1	LS in	Rel-18	FS_Ranging_SL	To:SA2	Cc:RAN2, RAN3

- R2-2300037	LS on Study on expanded and improved NR positioning (R3-226889; contact: Huawei)	RAN3	LS in	Rel-18	FS_NR_pos_enh2	To: RAN, RAN1, RAN2, SA2

- R2-2300046	LS on RRM agreements on expanded and improved NR positioning (R4-2220439; contact: Ericsson)	RAN4	LS in	Rel-18	FS_NR_pos_enh2	To:RAN1, RAN2	Cc:RAN

- R2-2300076	Reply LS on Reply LS on RAN dependency for Ranging/Sidelink Positioning (S2-2301464; contact: Xiaomi)	SA2	LS in	Rel-18	FS_Ranging_SL	To:RAN2

- R2-2300079	Reply LS on SL positioning groupcast and broadcast (S2-2301786; contact: Qualcomm)	SA2	LS in	Rel-18	FS_Ranging_SL	To:RAN2	Cc:SA3

- R2-2300081	LS on LPP message and supplementary service event report over a user plane connection between UE and LMF (S2-2301857; contact: Ericsson)	SA2	LS in	Rel-18	5G_eLCS_Ph3	To:SA3, RAN2, CT1, CT4

- R2-2300084	Reply LS to LS on SL positioning groupcast and broadcast (S3-230430; contact: Apple)	SA3	LS in	Rel-18	FS_NR_pos_enh2	To:RAN2, SA2

- R2-2300196	Work Plan for Rel-18 WI on Expanded and Improved NR Positioning	CATT, Intel, Ericsson	Work Plan	Rel-18	NR_pos_enh2

- R2-2300409	Considerations on new SLPP specification	Intel Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2301047	Draft Reply LS on RAN dependency for Ranging & Sidelink Positioning	Xiaomi	LS out	Rel-18	NR_pos_enh2	To:RAN1, SA2

- R2-2301308	User Plane solution and draft LS response to SA2	Ericsson	discussion	Rel-18

- R2-2301935	LS on the requirement on low power or high accuracy positioning (S2-2303414; contact: Huawei)	SA2	LS in	Rel-18	5G_eLCS_Ph3	To:SA1, RAN1, RAN2

- R2-2301937	LS on GNSS measurement of PRU for location correction (S2-2303743; contact: Inspur)	SA2	LS in	Rel-18	5G_eLCS_Ph3	To:RAN2

- R2-2301938	LS on support of multiple Target UEs (S2-2303837; contact: Qualcomm)	SA2	LS in	Rel-18	Ranging_SL	To:RAN2	Cc:RAN1

- R2-2301939	LS on PRU procedures (S2-2303861; contact: Qualcomm)	SA2	LS in	Rel-18	5G_eLCS_Ph3	To:RAN2, RAN1

- R2-2300117	Discussion on Sidelink Positioning	Huawei, HiSilicon

- R2-2300197	Discussion on sidelink positioning methods	CATT

- R2-2300198	Architecture and Signaling procedure on support of PC5-only and joint PC5-Uu scenarios	CATT

- R2-2300254	Considerations on SLPP broadcast / groupcast and related aspects	Nokia Germany

- R2-2300410	Support of sidelink positioning	Intel Corporation	discussion

- R2-2300455	Further discussion on sidelink positioning	OPPO	discussion

- R2-2300529	Sidelink Positioning Protocol (SLPP) Signaling and Procedures 	Qualcomm Incorporated	discussion

- R2-2300585	Considerations on anchor UE discovery, selection and utilization	Nokia Netherlands	discussion

- R2-2300586	Considerations on SL positioning sessions and related aspects	Nokia Netherlands	discussion

- R2-2300593	UE Positioning using Sidelink	Fraunhofer IIS, Fraunhofer HHI	discussion

- R2-2300642	Discussion on transport layer of SLPP	Samsung	discussion	Rel-18	NR_pos_enh2

- R2-2300662	Discussion on potential solutions for SL positioning	Spreadtrum Communications	discussion	Rel-18

- R2-2300675	Discussion on sidelink positioning	vivo	discussion	Rel-18	FS_NR_pos_enh2

- R2-2300712	SL positioning groupcast and broadcast	Apple	discussion	NR_pos_enh2

- R2-2300715	[DRAFT] Reply LS on SL positioning groupcast and broadcast	Apple	LS out	Rel-18	FS_NR_pos_enh2	To:SA3	Cc:SA2

- R2-2300810	Designing SLPP protocol in the session perspective  	Samsung Electronics Romania	discussion

- R2-2300932	Discussion on sidelink positioning	ZTE Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2301048	Discussion on SL positioning	Xiaomi	discussion	Rel-18

- => Revised in R2-2301911

- R2-2301911	Discussion on SL positioning	Xiaomi	discussion	Rel-18

- R2-2301067	On SL Positioning Protocol and Architectural Aspects	Lenovo	discussion	Rel-18

- R2-2301262	Considerations on Sidelink positioning	CMCC	discussion	Rel-18	NR_pos_enh2

- R2-2301305	Sidelink positioning	Ericsson	discussion	Rel-18

- R2-2301350	Assistant UEs in Rel-18	MediaTek Inc.	discussion	Rel-18	NR_pos_enh2-Core

- R2-2301410	Considerations on sidelink positioning	Sony	discussion	Rel-18

- R2-2301545	Considerations on Anchor UE selection in sidelink positioning	LG Electronics Inc.

- R2-2301546	Considerations on session-based SLPP operation	LG Electronics Inc.

- R2-2301792	Discussion on Sidelink positioning	InterDigital, Inc.

- R2-2301885	View on SL ranging and positioning architecture and signalling procedures	CEWiT

- R2-2301889	Procedures for Sidelink Positioning	Philips International B.V.

- R2-2301890	Protocol considerations for Anchor UEs with(out) known location	Philips International B.V.

- R2-2301921	[Pre121][406] Summary of AI 8.2.2 Sidelink Positioning (Intel)	Intel Corporation

- R2-2301924	Discussion on Anchor UE (Re)discovery (Re)Selection for sidelink positioning	KT

- R2-2300116	Discussion on RAT-dependent Integrity	Huawei, HiSilicon

- R2-2300200	Discussion on RAT-dependent integrity	CATT

- R2-2300411	Integrity for RAT dependent positioning methods	Intel Corporation

- R2-2300453	Consideration on RAT-dependent positioning integrity	OPPO

- R2-2300530	Integrity of NR Positioning Technologies	Qualcomm Incorporated

- R2-2300663	Discussion on solutions for integrity of RAT-dependent positioning techniques

- R2-2300676	Discussion on RAT-dependent integrity	vivo

- R2-2300930	Discussion on RAT-dependent methods positioning integrity	ZTE Corporation

- R2-2300960	Discussion on RAT-dependent  integrity	Lenovo

- R2-2301189	Discussion on RAT-dependent positioning integrity	Xiaomi

- R2-2301238	Discussion on the integrity issues	CMCC

- R2-2301307	Signaling for LMF-based RAT-dependent positioning Integrity	Ericsson

- R2-2301793	Discussion on RAT-dependent integrity	InterDigital, Inc.

- R2-2300115	Discussion on LPHAP	Huawei, HiSilicon

- R2-2300199	Discussion on LPHAP	CATT

- R2-2300412	Support of LPHAP	Intel Corporation

- R2-2300454	Discussion on LPHAP	OPPO

- R2-2300531	Enhancements for LPHAP	Qualcomm Incorporated

- R2-2300594	Enhancements for supporting LPHAP	Fraunhofer IIS, Fraunhofer HHI

- R2-2300664	Discussion on LPHAP	Spreadtrum Communications

- R2-2300677	Discussion on LPHAP	vivo

- R2-2300713	Alignment between DRX and PRS	Apple

- R2-2300714	[DRAFT] LS on PRS and DRX alignment		Apple

- R2-2300929	Discussion on LPHAP	ZTE Corporation

- R2-2300961	Discussion on low power high accuracy positioning	Lenovo

- R2-2301190	Discussion on LPHA positioning	Xiaomi

- R2-2301263	Considerations on LPHAP	CMCC

- R2-2301306	Discussion on Low Power High Accuracy Positioning	Ericsson

- R2-2301384	Discussion on SRS configuration in RRC_INACTIVE	Samsung

- R2-2301411	Considerations on Low Power High Accuracy Positioning	Sony

- R2-2301547	Discussion on LPHAP	LG Electronics Inc.

- R2-2301752	PRS and DRX configuration alignment	Nokia, Nokia Shanghai Bell

- R2-2301794	Discussion on LPHAP	InterDigital, Inc.

- R2-2301891	DL Positioning measurement report	Telit Cinterion

- R2-2300300	Discussion on RAN1 lead positioning topics	Huawei, HiSilicon

- R2-2300413	Considerations on other RAN1 led items	Intel Corporation

- R2-2300678	Discussion on RedCap positioning	vivo

- R2-2300931	Discussion on BW aggregation and RedCap poositioning	ZTE Corporation

- R2-2300962	Discussion on RedCap, carrier phase Positioning and bandwidth aggregation	Lenovo

- R2-2301309	RedCap positioning, carrier phase positioning, and bandwidth aggregation for positioning	Ericsson

- R2-2301385	Discussion on bandwidth aggregation	Samsung

- R2-2301796	Discussion on positioning for RedCap positioning, carrier phase positioning, and bandwidth aggregation for positioning	InterDigital, Inc.

###### RAN4 #106

- R4-2300477	General RRM aspects for Rel-18 on Expanded and Improved NR Positioning	Intel Corporation

- R4-2300492	Expanded and Improved NR Positioning WI - RF scope	Intel Corporation

- R4-2300496	Work plan for core requirements of the Rel-18 Expanded and Improved NR Positioning WI	Intel Corporation, Ericsson, CATT

- R4-2300589	Discussion on UE RF impact of expanded and improved NR positioning	CATT

- R4-2300590	Discussion on RRM impact of expanded and improved NR positioning	CATT

- R4-2300895	Discussion on RRM requirements for NR positioning	Xiaomi

- R4-2301093	Discussion on RRM core requirement for NR positioning enhancement	LG Electronics Finland

- R4-2301347	On RRM requirements for sidelink positioning	vivo

- R4-2301388	Discussion on RRM aspects in the study on expanded and improved NR positioning	ZTE Corporation

- R4-2301396	Draft CR to TS38.133: Revise the IE in FR2	ZTE Corporation

- R4-2301732	Discussion on RF requirements for CA based positioning	ZTE Corporation

- R4-2301852	General aspects for Rel-18 NR positioning	Nokia, Nokia Shanghai Bell

- R4-2301853	UE RF requirements for Rel-18 NR positioning	Nokia, Nokia Shanghai Bell

- R4-2301854	Initial simulation results for DL NR carrier phase positioning	Nokia, Nokia Shanghai Bell

- R4-2301855	RRM core requirements for Rel-18 NR positioning	Nokia, Nokia Shanghai Bell

- R4-2301871	RRM issues related to Rel. 18 positioning	Ericsson

- R4-2301981	Initial discussion on RRM impacts of Rel-18 positioning	Huawei, HiSilicon

- R4-2302335	On the RAN4 scope for R18 NR positioning WI	Qualcomm Incorporated

- R4-2302380	On UE RF work for NR Positioning	Huawei, HiSilicon

- R4-2302778	Topic summary for [106][220] NR_pos_enh2	Moderator (Ericsson)

- R4-2302832	Topic summary for [106][139] FS_NR_pos_UERF	Moderator (Intel)

- R4-2303190	WF on Expanded and Improved NR Positioning RRM requirements	Ericsson

- R4-2303318	Simulation assumptions for 1Rx RedCap UE PRS measurements	Ericsson

- R4-2303569	Work plan for core requirements of the Rel-18 Expanded and Improved NR Positioning WI	Intel Corporation, Ericsson, CATT

- R4-2303570	WF on UE RF for expanded and improved NR positioning	Intel Corporation

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template