3GPP TSG RAN meeting #99									               RP-230388

Rotterdam, Netherlands, March 20-23, 2023

Status Report to TSG

Agenda item:			9.2.12

| WI / SI Name | Study on enhancement for 700/800/900MHz band combinations |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_NR_700800900_combo_enh |  |  |  |  |
| Unique ID | 950070 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-222554 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 03/2023 | Core part: | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: 100% | Core part: | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Huiping Shan |
|  | Company | CATT |
|  | Email | shanhuiping@catt.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

The followings are the agreements in RAN4#106:

TR and TPs

- R4-2300561	TR 38.872 v0.4.0

- R4-2300560	TP for TR 38.872: scope and references

- R4-2303544	TP for TR 38.872 to complete the open issues for CA_n5-n8

- R4-2303545	TP for TR 38.872 to complete the open issues for CA_n5-n28

- R4-2303546	TP for TR 38.872 to complete the open issues for CA_n8-n20-n28

For CA_n5-n8, the followings are agreed:

Issue 2-1: Which solution should be kept in WI phase?

- Proposals

    - Option 1: Only support 1UL/2DL CA. Single UL in n5

    - Yes (Skyworks (preferred), Xiaomi, Qualcomm)

    - No (CATT, China telecom)

    - Option 2: Support both 1UL/2DL and 2UL/2DL CA. Non-concurrent n5 UL and n8 DL

    - Yes (CATT, China telecom, Skyworks, Xiaomi, ZTE)

    - No

    - Option 3: Support both 1UL/2DL and 2UL/2DL CA. Dedicated filter to allow simultaneous n5 UL and n8 DL

    - Yes (CATT, China telecom, Skyworks, Huawei, ZTE)

    - Optional (Skyworks)

    - No

- Agreement:

    - RAN4 conclusion that Option 1 is feasible.

    - RAN4 proposes to consider Option 2 and 3 in the following-up WI.

Issue 2-4: RF performance evaluation results to be captured in TR

- Proposals

Table 1: Full band filters architecture with restriction of n5 UL only

|  | n5 Tib/Rib | n8 Tib/Rib | MSD |
| --- | --- | --- | --- |
| R4-2300759 Skyworks | 0.2/0.4dB | 0.3/0.2dB | No MSD |
| R4-2302101 Huawei | 0 dB for n5/n8 Tib/Rib for 3-antenna architecture 0.4/0 dB for n5/n8 Tib/Rib for 2-antenna architecture |  |  |
| R4-2302239 Qualcomm | ΔTIB/ΔRIB at 0.5..0.8dB |  |  |

Table 2: Full band filters architecture with non-concurrent n5DL and n8 UL

|  | n5 Tib/Rib | n8 Tib/Rib | MSD |
| --- | --- | --- | --- |
| R4-2300759 Skyworks | 0.2/0.3dB | 0.2/0.2dB | No MSD |
| R4-2302101 Huawei | 0 dB for n5/n8 Tib/Rib for 3-antenna architecture 0.4/0 dB for n5/n8 Tib/Rib for 2-antenna architecture |  |  |

Table 3: Dedicated filter architecture

|  | n5 Tib/Rib | n8 Tib/Rib | MSD |
| --- | --- | --- | --- |
| R4-2300759 Skyworks | 0.2/0.2dB | 0.4/0.2dB | See Table 4 |
| R4-2302102 Huawei | 0 dB for n5/n8 Tib/Rib for 3-antenna architecture 0.4/0 dB for n5/n8 Tib/Rib for 2-antenna architecture |  | No MSD due to IMD, FFS cross band n5 MSD |
| R4-2302239 Qualcomm | ΔTIB/ΔRIB at 0.5dB |  | n5 MSD ~10 dB |

Table 4: n8R UL cross band MSD in n5 for CA_n5-n8 (Dedicated filter architecture)

| UL band | DL band | UL Fc | UL BW | SCS of UL band | UL RB Allocation | DL Fc | DL BW | MSD | Cross-band Interference source |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | (MHz) | (MHz) | (kHz) | LCRB | (MHz) | (MHz) | (dB) |  |
| n8 | n5 | 909 | 10 | 15 | 25 (RBstart=0) | 877.5 | 5 | [12.3] | ACLR2 |

- Agreement:

    - Capture all the inputs from companies in the TR.

For CA_n8-n20-n28, the followings are agreed:

Issue 4-1: Tib/Rib

- Proposals

    - Option 1: Proposal in R4-2300654 (Skyworks)

Table 6: ΔTIB,c/ ΔRIB,c for CA_n8-n20-n28

| Configuration | Component band in order of bands in configuration |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | ΔTIB,c |  |  | ΔRIB,c |  |  |
| CA_n8-n20-n28 | [0.8] | [0.7] | [0.7] | [0.3] | [0.2] | [0.2] |

    - Option 2: Proposal in R4-2302099 (Huawei)

| Inter-band CA Configuration | NR Band | ΔTIB,c (dB) |
| --- | --- | --- |
| CA_n8-n20-n28 | n8 | 0.6 |
|  | n20 | 0.5 |
|  | n28 | 0.5 |

| Inter-band CA Configuration | NR Band | ΔRIB,c (dB) |
| --- | --- | --- |
| CA_n8-n20-n28 | n8 | 0.2 |
|  | n20 | 0 |
|  | n28 | 0.1 |

- Agreement:

    - Clarify the antenna architecture together with the inputs from companies.

2.4.2	Remaining Open issues

None.

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

RAN4#106 meeting contributions:

R4-2300107	Potential issue on semi-full-duplex CA for CA_n5-n8	Nokia, Nokia Shanghai Bell

R4-2300559	Further discussion on the solutions for CA_n5-n8	CATT

R4-2300654	2UL IMD3 MSDs for CA_n8-n20-n28	Skyworks Solutions Inc.

R4-2300657	2UL cross band MSDs for CA_n5-n28	Skyworks Solutions Inc.

R4-2300759	Blocking and MSD for CA_n5-n8 w/wo dedicated n8R filter	Skyworks Solutions Inc.

R4-2300858	Further discussion on methods for overlap in CA_n5-n8	China Telecom

R4-2300859	RF parameters requirements for dedicated filter for CA_n5-n8	China Telecom

R4-2300860	TP for TR 38.872 RF parameters requirements for dedicated filter for CA_n5-n8	China Telecom

R4-2301264	On CA band combination of n5-n8	ZTE Corporation

R4-2301265	On CA band combination of n5-n28	ZTE Corporation

R4-2301266	TP to TR 38.872: 1UL cross band isolation MSD value for n5-n28	ZTE Corporation

R4-2301531	Further discussion on feasibility aspects and RF requirements impact for CA_n5-n8	vivo

R4-2301615	Discussion on CA_n5-n8	Xiaomi

R4-2302097	Discussion on MSD evaluation for CA_n5-n28	Huawei, HiSilicon

R4-2302098	TP for TR 38.872 to capture MSD evaluation for CA_n5-n28	Huawei, HiSilicon

R4-2302099	Discussion on MSD evaluation and deltaTibRib for CA_n8-n20-n28	Huawei, HiSilicon

R4-2302100	TP for TR 38.872 to capture MSD evaluation and deltaTibRib for CA_n8-n20-n28	Huawei, HiSilicon

R4-2302101	Discussion on potential solutions for CA_n5-n8	Huawei, HiSilicon

R4-2302102	TP for TR 38.872 to complete the open issues for CA_n5-n8	Huawei, HiSilicon

R4-2302251	TP for TR38.872	Qualcomm Finland RFFE Oy

R4-2302817	Topic summary for [106][124] FS_NR_700800900 Moderator (CATT)

R4-2300561	TR 38.872 v0.4.0 	CATT

R4-2300560	TP for TR 38.872: scope and references	CATT

R4-2303544	TP for TR 38.872 to complete the open issues for CA_n5-n8	Huawei, HiSilicon, Qualcomm Inc., Skyworks, Xiaomi, China Telecom

R4-2303545	TP for TR 38.872 to complete the open issues for CA_n5-n28	ZTE Corporation, Skyworks, Huawei, Qualcomm, Murata, Xiaomi

R4-2303546	TP for TR 38.872 to complete the open issues for CA_n8-n20-n28	vivo, Huawei, HiSilicon, Skyworks, ZTE, Qualcomm, Xiaomi

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template