3GPP TSG RAN meeting #99										RP-230398

Rotterdam, Netherlands, March 20-23, 2023

Status Report to TSG

Agenda item:			9.3.2.8

| WI / SI Name | Enhancements of NR Multicast and Broadcast Services |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | NR_MBS_enh |  |  |  |  |
| Unique ID | 940099 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-221458 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 12/2023 | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 45% | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Erlin Zeng |
|  | Company | CATT |
|  | Email | erlin.zeng@catt.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements in RAN2#121

Multicast reception in RRC_INACTIVE

UE shall join in the multicast session before receiving multicast in RRC INACTIVE.

If network finds it useful, the PTM configuration for the (single) serving cell can be configured to UE before the session activation, and UE stores the configuration. When session is activated, UE can receive multicast in INACTIVE state by applying the configuration without going back to RRC_CONNECTED, if not updated by MCCH after being configured.

When network configures UE to receive multicast in INACTIVE state, RRCRelease message with suspendconfig can be used to deliver the PTM configuration. Other dedicated RRC messages will not be used to provide PTM configuration for MBS multicast for INACTIVE.

We introduce a new MCCH logical channel for multicast in INACTIVE (different from broadcast MCCH)

Multicast MCCH configuration is provided via new SIB.

Optionally, Multicast MCCH configuration for the serving cell can also be provided in dedicated signalling. Understanding is we are not optimizing mobility case because of this.

Serving cell will not provide the PTM configuration of neighbour cells from other gNBs.

FFS whether the network can provide PTM configuration for intra-gNB cells.

Shared processing for MBS broadcast and Unicast reception

- Indicate the capability of receiving MBS broadcast from a non-serving cell. FFS whether the granularity is at FeatureSetDownlink or FeatureSetDownlinkPerCC level.

- FFS Whether to include additional information in MII can be controlled by the network. Should consider whether this would be two-step procedure or one-step procedure (e.g. having more info in SIB1).

2.2.2	Remaining Open issues

- Specify support of multicast reception by UEs in RRC_INACTIVE state

  - PTM configuration for UEs receiving multicast in RRC_INACTIVE state

  - Study the impact of mobility and state transition for UEs receiving multicast in RRC_INACTIVE.  (Seamless/lossless mobility is not required)

- Specify Uu signalling enhancements to allow a UE to use shared processing for MBS broadcast and unicast reception, i.e., ‎including UE capability and related assistance information reporting regarding simultaneous unicast reception in RRC_CONNECTED and MBS broadcast reception from the same or different operators

2.3	RAN3

2.3.1	Agreements in RAN3#119

General

- LS to SA2 on the progress of NR_MBS_enh WID in RAN3.

About RAN Sharing

- Agree Option4 i.e. NG-RAN node implementation decision on how many NG-U tunnels to be set up to support shared NG-U tunnel.

- For MOCN, it is up to NG-RAN node implementation to decide how many NG-U tunnels to be setup.

- For MOCN, It is up to the NG-RAN node implementation on how to handle different S-NSSAI received for the same shared service from different PLMNs (i.e. same Associated Session ID).

- It is agreed to transfer the Associated Session ID together the MBS Session ID.

- WA: The Associated Session ID is per TMGI per Area Session ID. Therefore, it is transferred outside the N2 SM container.

About Support for RRC Inactive state

- Support a per UE per MBS session indication from CN to RAN.

2.3.2	Remaining Open issues

- Specify support of multicast reception by UEs in RRC_INACTIVE state [RAN2, RAN3]

  - Study the impact of mobility and state transition for UEs receiving multicast in RRC_INACTIVE.  (Seamless/lossless mobility is not required) [RAN2, RAN3]

- Study and if necessary, specify enhancements to improve the resource efficiency for MBS reception in RAN sharing scenarios[RAN3]

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R2-2300067	Reply LS on FS_5MBS_Ph2 progress (S2-2211256; contact: Huawei)	SA2	LS in	Rel-18	FS_5MBS_Ph2, NR_MBS_enh-Core	To:RAN2, RAN3	Cc:RAN1

- R2-2301165	Discussion on the LS from SA2	Huawei, HiSilicon	discussion	Rel-18	NR_MBS_enh-Core

- R2-2301934	LS on the open issues related to RAN WGs in 5MBS_Ph2 (S2-2303407; contact: Huawei)

- R2-2300286	Discuss on PTM configuration for multicast in RRC INACTIVE	MediaTek inc.	discussion	Rel-18	NR_MBS_enh-Core

- R2-2301036	PTM configuration for multicast reception in RRC_INACTIVE	LG Electronics Inc.	discussion	Rel-18

- R2-2300242	Initial Considerations on Mixed Approach	vivo Mobile Com. (Chongqing)	discussion	Rel-18	NR_MBS_enh-Core

- R2-2301586	PTM configuration and mobility aspects on multicast reception in RRC INACTIVE 	Kyocera 	discussion	Rel-18

- R2-2300335	PTM configuration and mobility aspects for multicast reception in RRC_INACTIVE	Qualcomm

- R2-2300178	Discussions on PTM Configuration and Mobility	CATT, CBN	discussion	NR_MBS_enh-Core

- R2-2300100	Discussion on multicast reception in RRC_INACTIVE state	OPPO	discussion	Rel-18	NR_MBS_enh-Core

- R2-2300243	Discussion on Mixed Approach from PHY Aspect	vivo Mobile Com. (Chongqing)	discussion	Rel-18	NR_MBS_enh-Core

- R2-2300283	Analysis of MCCH for sending PTM configuration	TD Tech, Chengdu TD Tech	discussion	Rel-18

- R2-2300525	Discussion on PTM configuration aspects and mobility	Samsung R&D Institute India	discussion	Rel-18

- R2-2300666	Discussion on PTM configuration and Mobility	Spreadtrum Communications	discussion	Rel-18

- R2-2300672	Discussion on PTM configuration and mobility 	NEC Corporation	discussion	Rel-18	NR_MBS_enh-Core

- R2-2300735	PTM Configuration and Mobility for INACTIVE Multicast Reception	Apple	discussion	Rel-18	NR_MBS_enh-Core

- R2-2300876	PTM configuration aspects and mobility	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_MBS_enh-Core

- R2-2300947	PTM configuration and mobility for multicast reception in RRC_INACTIVE	Lenovo	discussion	Rel-18

- R2-2301162	PTM configuration and mobility for multicast reception in RRC_INACTIVE	Huawei, HiSilicon	discussion	Rel-18	NR_MBS_enh-Core

- R2-2301206	PTM configuration aspects and mobility	Ericsson	discussion	Rel-18	NR_MBS_enh-Core

- R2-2301235	Discussion on PTM configuration and mobility	CMCC	discussion	Rel-18	NR_MBS_enh-Core

- R2-2301559	PTM configuration for multicast reception in RRC_INACTIVE	Intel Corporation	discussion	Rel-18	NR_MBS_enh-Core

- R2-2301672	Multicast in RRC_INACTIVE	Sharp	discussion

- R2-2301691	Considerations on the PTM configuration and mobility for multicast reception in RRC_INACTVE state	Beijing Xiaomi Software Tech	discussion	Rel-18

- R2-2301843	PTM Configuration delivery for multicast reception in RRC_INACTIVE	ZTE, Sanechips	discussion	Rel-18	NR_MBS_enh

- R2-2300877	Notifications and RRC state transitions	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_MBS_enh-Core

- R2-2300179	Discussion on Notifications and RRC state transitions	CATT, CBN	discussion	NR_MBS_enh-Core

- R2-2300244	Discussion on (De)Activation and State Transition	vivo Mobile Com. (Chongqing)	discussion	Rel-18	NR_MBS_enh-Core

- R2-2300252	HARQ operation during RRC state transitions for multicast reception	NEC	discussion	NR_MBS_enh-Core

- R2-2300284	Common signalling for multicast reception in RRC_INACTIVE state	TD Tech, Chengdu TD Tech	discussion	Rel-18

- R2-2300287	Notification and state transition for multicast in RRC INACTIVE	MediaTek inc.	discussion	Rel-18	NR_MBS_enh-Core

- R2-2300336	Notifications and RRC state transitions multicast reception in RRC_INACTIVE	Qualcomm Incorporated	discussion	Rel-18	NR_MBS_enh-Core

- R2-2300526	Discussion on Notification and RRC state transitions	Samsung R&D Institute India	discussion	Rel-18

- R2-2300667	Discussion on Notification and RRC state transition	Spreadtrum Communications	discussion	Rel-18

- R2-2300736	Group Notification and RRC State Transition for Multicast Reception	Apple	discussion	Rel-18	NR_MBS_enh-Core

- R2-2300948	Notification and State Transmission for Multicast Reception in RRC_INACTIVE	Lenovo	discussion	Rel-18

- R2-2301037	Multicast activation deactivation notification and RRC state transitions	LG Electronics Inc.	discussion	Rel-18

- R2-2301163	Notification and RRC state transition for multicast reception in RRC_INACTIVE	Huawei, HiSilicon	discussion	Rel-18	NR_MBS_enh-Core

- R2-2301205	Notifications and RRC state transitions	Ericsson	discussion	Rel-18	NR_MBS_enh-Core

- R2-2301236	Discussion on notification for RRC_INACTIVE multicast reception Ues	CMCC	discussion	Rel-18	NR_MBS_enh-Core

- R2-2301560	Notification and RRC state transition for multicast reception in RRC_INACTIVE	Intel Corporation	discussion	Rel-18	NR_MBS_enh-Core

- R2-2301587	Notification and RRC state transition aspects on multicast reception in RRC INACTIVE 	Kyocera 	discussion	Rel-18	R2-2212521

- R2-2301594	Session state change for UEs receiving Multicast in RRC_INACTIVE state	TCL Communication Ltd.	discussion

- R2-2301674	Group Paging and Multicast session received in RRC_INACTIVE	Sharp	discussion

- R2-2301692	Considerations on the notification and RRC transitions for the multicast reception in RRC_INACTIVE state	Beijing Xiaomi Software Tech	discussion	Rel-18

- R2-2301844	Multicast session status change notification	ZTE, Sanechips	discussion	Rel-18	NR_MBS_enh

- R2-2301038	Available multicast CFR in RRC_INACTIVE	LG Electronics Inc.	discussion	Rel-18

- R2-2301070	Ensuring desired level of reliability for an MBS session in RRC_INACTIVE	InterDigital Inc.	discussion	Rel-18	NR_MBS_enh-Core

- R2-2301164	Discussion on shared processing for MBS broadcast and unicast reception	Huawei, HiSilicon	discussion	Rel-18	NR_MBS_enh-Core

- R2-2300101	Discussion on support of FTA in NR	OPPO	discussion	Rel-18	NR_MBS_enh-Core

- R2-2300180	Discussion on Shared processing for MBS broadcast and Unicast reception	CATT, CBN	discussion	NR_MBS_enh-Core

- R2-2300285	Simultaneous unicast reception and MBS broadcast reception	TD Tech, Chengdu TD Tech	discussion	Rel-18

- R2-2300288	Discussion on broadcast coexistence and signaling enhancement	MediaTek inc.	discussion	Rel-18	NR_MBS_enh-Core

- R2-2300334	Shared processing for MBS broadcast and unicast reception	Qualcomm Incorporated	discussion	Rel-18	NR_MBS_enh-Core

- R2-2300527	Shared processing for MBS broadcast and unicast reception	Samsung R&D Institute India	discussion	Rel-18

- R2-2300683	 Discussion on shared process for MBS broadcast and unicast 	NEC Corporation	discussion	Rel-18	NR_MBS_enh-Core

- R2-2300737	Shared processing of MBS broadcast and unicast reception	Apple	discussion	Rel-18	NR_MBS_enh-Core

- R2-2301207	MBS broadcast and unicast reception with shared resources	Ericsson	discussion	Rel-18	NR_MBS_enh-Core	R2-2210716

- R2-2301561	Shared processing for simultaneous MBS broadcast and Unicast reception	Intel Corporation	discussion	Rel-18	NR_MBS_enh-Core

- R2-2301581	Discussion on shared processing for MBS broadcast and Unicast reception	CMCC	discussion	Rel-18	NR_MBS_enh-Core

- R2-2301588	Shared processing for inter-PLMN MBS broadcast reception 	Kyocera 	discussion	Rel-18	R2-2212522

- R2-2301702	Remaining issues for shared processing of MBS	Xiaomi	discussion	Rel-18	NR_MBS_enh-Core

- R2-2301753	Bandwidth signalling for shared processing	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_MBS_enh-Core

- R2-2301845	Signaling framework for broadcast and unicast shared processing	ZTE, Sanechips	discussion	Rel-18	NR_MBS_enh

- R3-230005	Reply LS on Re-establishment of the MBS context during mobility registration update or service request procedure	CT4, Nokia

- R3-230016	Reply LS on resource efficiency for MBS reception in RAN sharing scenario	RAN2, CATT

- R3-230026	Reply LS on the scope of resource efficiency for MBS reception in RAN sharing scenario	SA2, Nokia

- R3-230028	Reply LS on FS_5MBS_Ph2 progress	SA2, Huawei

- R3-230077	Multicast reception in RRC_INACTIVE state	TD Tech, Chengdu TD Tech

- R3-230078	Sharing processing for both unicast reception and broadcast reception	TD Tech, Chengdu TD Tech

- R3-230081	Support of MBS in RAN sharing scenarios	Qualcomm Incorporated

- R3-230083	Enhancements to support Multicast reception by UEs in RRC_INACTIVE state	Qualcomm Incorporated

- R3-230098	(TPs to TS 38.300, 38.410, 38.413, 38.473 BL CRs) MBS reception in RAN sharing scenario	Huawei, CBN, China Unicom

- R3-230099	(TPs to TS 38.300, 38.401, 38.413, 38.423, 38.473 BL CRs) Multicast Reception for RRC_INACTIVE state UEs	Huawei, CBN, China Unicom

- R3-230220	(TP for TS 38.300) RAN Impacts of Rel-18 RAN Sharing Solutions	Nokia, Nokia Shanghai Bell

- R3-230221	(TP for TS 38.300) MBS Reception in RRC inactive state	Nokia, Nokia Shanghai Bell

- R3-230247	(TP for 38.413/38.423/38.473)Discussion on multicast over RRC INACTIVE	CATT,CBN

- R3-230248	(TP for 38.413/38.473)Discussion on efficient MBS reception in RAN sharing scenario	CATT,CBN

- R3-230249	Discussion on multicast over RRC INACTIVE	CATT,CBN

- R3-230256	Consideration on FS_5MBS_Ph2 progress	Huawei, CBN, China Unicom

- R3-230257	[Draft] Reply LS on FS_5MBS_Ph2 progress	Huawei

- R3-230281	MBS RAN sharing NG-U tunnel establishment	NEC

- R3-230282	MBS Inactive Reception	NEC

- R3-230346	PTM configuration and mobility for multicast reception in RRC_INACTIVE	Lenovo

- R3-230347	Notification and State Transmission for Multicast Reception in RRC_INACTIVE	Lenovo

- R3-230361	Support of resource efficiency for MBS reception in RAN sharing scenarios	Ericsson

- R3-230362	On multicast reception in RRC_INACTIVE	Ericsson

- R3-230642	Discussion on MBS RAN sharing	BEIJING SAMSUNG TELECOM R&D

- R3-230643	Discussion on MBS reception by inactive state UE	BEIJING SAMSUNG TELECOM R&D

- R3-230661	Discussion on MBS reception in RAN sharing scenarios	CMCC

- R3-230662	Multicast Reception in RRC_INACTIVE state	CMCC

- R3-230742	TP to TS 38.413 with discussion on network sharing of MBS	ZTE

- R3-230743	Multicast reception in RRC_INACTIVE	ZTE

- R3-231031      (TP for TS 38.300) RAN Impacts of Rel-18 RAN Sharing Solutions Nokia, Nokia Shanghai Bell, Ericsson, Huawei, Qualcomm Incorporated, ZTE,CATT

- R3-230989       (TP for TS 38.401) RAN impacts of Rel-18 RAN Sharing Solution  Ericsson, Nokia, Nokia Shanghai Bell

- R3-231030       Reply LS on FS_5MBS_Ph2 progress  RAN3

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template