3GPP TSG RAN Meeting #99                                                                     	      RP-230648

Rotterdam, Netherlands, March 20-23, 2023

Agenda item:	9.2.4

Source:	MediaTek Inc.

Title:	On the handling of the study item on irregular BW

Release:	Rel-18

Document for:	Decision

# 1	Introduction

The RAN4 works on study item “Study on efficient utilization of licensed spectrum that is not aligned with existing NR channel BWs” have been carried on for much longer than expected since its approval [1] due to unexpected technical challenges and essential issues identified during the discussion. With the planned target date expiring again, RAN plenary intervention is required in this meeting.

In this contribution, we propose to extend the SI for one quarter with a focus on preparation for a potential WI stage.

# 2	Discussion

The SI work is carried out mainly in RAN4, and in the meantime, four solutions have been proposed, however, due to unexpected technical difficulties and issues identified which are out of the SI scope, it has ever been extended for three times (3 months, 6 months, 6 months respectively) [2][3][4]. In particular, the SI got stuck on some essential issues identified during the RAN4 discussion since RAN4# [5], and RAN4 Chair recommended to put the SI on hold and focus on these essential issues [6]. These essential issues are mainly on how to interpret SIB1 bandwidth, and whether or not it should be aligned to a valid channel raster point, and even whether or not a UE specific channel bandwidth should be aligned to a valid channel raster point. Different understandings may lead to different restrictions on the spectrum usage and UE channel bandwidth allocation. Unfortunately, no common understanding has been reached within RAN4 yet.

In addition to these essential issues, the SI have successfully studied 4 approaches to address the demands for the usage of irregular bandwidth, i.e., wider channel bandwidth, overlapping CA, overlapping UE channel bandwidth from network perspective, combined UE channel bandwidth. Although TPs on conclusion of the two approaches were approved in RAN4#106, the conclusion is just for the brief description on the approaches itself, and the SI does not make recommendation on which solution(s) to enter into the WI phase. Considering the demands for the effective spectrum utilization with non-standard bandwidth, it is important to have a general standard solution in Rel-18 timeline, however, it is not intended or suitable for an SI without a clear recommendation to enter into a WI phase, thus a down-selection is required with 1 or 2 solutions targeted.

With the above consideration, if the WI proposal cannot be agreed in this plenary, we propose to extend the SI for another quarter to RAN#100, and RAN4 focus on down-selecting the current approaches to 1 or 2, and then convert the SI into a WI once the down-selection is done.

Proposal 1: If the WI proposal is not agreeable in this plenary, RAN to extend the SI for one quarter till RAN#100 and task RAN4 to down select the current approaches to 1 or 2 solution(s) ready for the WI phase.

And for the remaining essential issues identified on channel raster point alignment, it can be left as maintenance works.

Proposal 2: Leave the remaining channel raster alignment issue as maintenance works.

# 3	Conclusions

- In this contribution, we discuss the handling of the SI on efficient utilization of licensed spectrum that is not aligned with existing NR channel BWs and have the following proposal:

Proposal 1: If the WI proposal is not agreeable in this plenary, RAN to extend the SI for one quarter till RAN#100 and task RAN4 to down select the current approaches to 1 or 2 solution(s) ready for the WI phase.

Proposal 2: Leave the remaining channel raster alignment issue as maintenance works.

# 4	References

- RP-202103, New SID: Study on Efficient utilization of licensed spectrum that is not aligned with existing NR channel bandwidths, T-Mobile USA, Ericsson, RAN#89e

- RP-213657, Revised SID: Study on Efficient utilization of licensed spectrum that is not aligned with existing NR channel bandwidths, T-Mobile USA, Ericsson, RAN#94e

- RP-220461, Revised SID: Study on Efficient utilization of licensed spectrum that is not aligned with existing NR channel bandwidths, T-Mobile USA, Ericsson, RAN#95e

- RP-222618, Revised SID: Study on Efficient utilization of licensed spectrum that is not aligned with existing NR channel bandwidths, T-Mobile USA, Ericsson, RAN#97e

- R4-2210579, WF on carrierBandwidth in SIB1, Moderator(Ericsson), RAN4#103e

- RP-221330, SR on Study on Efficient utilization of licensed spectrum that is not aligned with existing NR channel bandwidths, Ericsson, RAN#96