3GPP TSG RAN Meeting #99	RP-230684

Rotterdam, Netherlands, March 20-23, 2023	(revision of RP-yyxxxx)

NOTE: RAN specific additions are added in blue.

# Source:	T-Mobile USA

# Title:	New WID on Introduction of 600 MHz US LTE Band including 1.4 and 3 MHz Channel Bandwidths

# Document for:	Approval

Agenda Item:	9.2.4

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title: Introduction of 600 MHz US LTE Band including 1.4 and 3 MHz Channel Bandwidths

Acronym: LTE_600_1.4_3

Unique identifier:

NOTE:	For new WIs/SIs leave the Unique identifier empty and make a proposal for an Acronym.

For a revised WI/SI: Take Unique identifier and acronym as shown in 3GPP workplan.

If this is a RAN WID including Core and Perf. part, then Title, Acronym and Unique identifier refer to the feature WI.

Please tick (X) the applicable box(es) in the table below:

Either:

| This WID includes a Core part | X |
| --- | --- |
| This WID includes a Performance part | X |

or:

| This WID includes a Testing part |  |  |
| --- | --- | --- |
| and it addresses the following 3GPP work area: | Radio Access |  |
|  | Core Network |  |
|  | Services |  |

Potential target Release:	Rel-18

NOTE: In case of contradiction with the target dates of clause 5, clause 5 determines the target release.

# 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  | X | X |  |  |
| No |  |  |  |  |  |
| Don't know | X |  |  | X |  |

# 2	Classification of the Work Item and linked work items

### 2.1	Primary classification

https://ftp.3gpp.org/Information/WORK_PLAN}

This description is either a …

|  | Study Item |
| --- | --- |

or a

| Normative Work Item: tick applicable boxes below |  |
| --- | --- |
|  | Stage 1 |
|  | Stage 2 |
| X | Stage 3 |
|  | Other (e.g. testing) |

### 2.2	Parent Work Item

For a brand-new topic, use “N/A” in the table below. Otherwise indicate the parent Work Item.

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| N/A |  |  |  |

NOTE:	RAN agreed some time ago, that it describes the feature WI + Core/Perf. part WI or Testing part WI in one 	WID. Therefore the table above should include the feature WI data (In case the feature covers Core and Perf. 	part, please list under Working Group the leading WG of the Core part).

### 2.3	Other related Work Items and dependencies

| Other related Work/Study Items (if any) |  |  |  |
| --- | --- | --- | --- |
| Acronym | Unique ID | Title | Nature of relationship |
| LTE600_US | 750074 | US 600 MHz Band for LTE | The new band will be identical, except it will include support for 1.4 and 3 MHz channel bandwidths. |

NOTE:	Also related or dependent WIs/SIs in other TSGs shall be indicated here.

# 3	Justification

This WID proposes the creation of a new band to be developed for LTE that makes use of the paired FDD spectrum allocated in 663 – 698 MHz (UL) and 617 – 652 MHz (DL).  This band will be identical to Band 71, except that it will support the 1.4 and 3 MHz channel bandwidths in addition to 5, 10, 15 and 20 MHz. There is interest in deploying 1.4 and 3 MHz LTE channel bandwidths, but the smallest channel bandwidth in Band 71 is 5 MHz. Because signalling does not support adding new channel bandwidths to an existing LTE band, it is necessary to create a new band to support these channel bandwidths.

# 4	Objective

### 4.1	Objective of SI or Core part WI or Testing part WI

The objectives of core part of this work item include:

- Specify a new 4G LTE FDD operating band operating with

  - UL: 663 – 698 MHz and DL: 617 – 652 MHz

  - To support 1.4 MHz, 3 MHz channel bandwidths in addition to 5, 10, 15 and 20 MHz

  - Include support for Cat-M1 and Cat-M2

  - Include support for Full Duplex FDD and Half Duplex FDD

- Study and specify the 1.4 and 3 MHz REFSENS requirements

  - Should be able to scale from Band 71 REFSENS

- Specify UE RF core requirements to operate in North America with primary operations in the US.

  - Assume power class 3 (23 dBm).

- Specify necessary BS RF core requirement.

Specify the corresponding RRM requirements, i.e., add the new band for frequency bands grouping

### 4.2	Objective of Performance part WI

NOTE:	Leave empty if the WI proposal does not contain a RAN performance part.

Conformance requirements for BS.

### 4.3	RAN time budget request (not applicable to RAN5 WIs/SIs)

NOTE:	For all new RAN related WIs/SIs which are not led by RAN WG5 the WI/SI rapporteur has to fill out the attached Excel table to request time budgets for corresponding RAN WG meetings.
The Excel table has to be filled out for all affected RAN WGs and up to the target date of the WI/SI.
One time unit (TU) corresponds to ~ 2 hours in the meeting.
If no TU is needed, then leave the field empty otherwise enter a number >0 in the field.

For revisions of already approved WI/SI descriptions: Please remove the Excel table from the WID/SID's zip file. The time budgets are already recorded. If you want to modify them, then this has to be done via the status report and not via a revised WID/SID.

If this WID is covering Core and Performance part, then please fill out one line for each part in the attached Excel table.

additional comments to the time budget request in the attached Excel table:

# 5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Remarks |
| N/A |  |  |  |  |  |

NOTE:	If this is a RAN WI including Core and Perf. part, then all new Core part specs have to be listed first and then all new Perf. part specs. Indicate "Core part" or "Perf. part" under Remarks for each spec.
By default a new specs can only be new for one of both parts.

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| 36.101 | Add new band requirments, equivalent to B71 but with 1.4 and 3 MHz channel bandwidths | RAN#100 June 2023 | Core part |
| 36.104 | Add new band, equivalent to B71 but with 1.4 and 3 MHz channel bandwidths | RAN#100 June 2023 | Core part |
| 36.113 | Add BS and Repeater requirements for the new band | RAN#100 June 2023 | Core part |
| 36.124 | Add EMC requirements for mobile terminals and ancillary equipment for the new band | RAN#100 June 2023 | Core part |
| 36.133 | Add Requirements for support of RRM for the new band | RAN#100 June 2023 | Core part |
| 36.141 | Add Base Station (BS) conformance testing for the new band | RAN#101 Sept. 2023 | Perf part |
| 37.104 | Add E-UTRA, UTRA and GSM/EDGE; Multi-Standard Radio (MSR) Base Station (BS) radio transmission and reception for the new band | RAN#100 June 2023 | Core part |
| 37.105 | Add Active Antenna System (AAS) Base Station (BS) transmission and reception for the new band | RAN#101 Sept. 2023 | Perf part |
| 37.113 | Add E-UTRA, UTRA and GSM/EDGE; Multi-Standard Radio (MSR) Base Station (BS) Electromagnetic Compatibility (EMC) for the new band | RAN#100 June 2023 | Core part |
| 37.141 | Add E-UTRA, UTRA and GSM/EDGE; Multi-Standard Radio (MSR) Base Station (BS) conformance testing for the new band | RAN#101 Sept. 2023 | Perf part |
| 37.145-1 | Add Active Antenna System (AAS) Base Station (BS) conformance testing; Part 1: conducted conformance testing for the new band | RAN#101 Sept. 2023 | Perf part |
| 37.145-2 | Add Active Antenna System (AAS) Base Station (BS) conformance testing; Part 2: radiated conformance testing for the new band | RAN#101 Sept. 2023 | Perf part |
| 38.104 | Add NR; Base Station (BS) radio transmission and reception for the new band | RAN#100 June 2023 | Core part (for co-existence) |
| 38.141-1 | Add NR; Base Station (BS) conformance testing Part 1: Conducted conformance testing for the new band | RAN#101 Sept. 2023 | Perf part (for co-existence) |

NOTE:	If this is a RAN WI including Core and Perf. part, then all new Core part specs have to be listed first and then all new Perf. part specs. Indicate "Core part" or "Perf. part" under Remarks for each spec.
If an existing spec is affected by both (Core part and Perf. part), then it has to be listed twice with appropriate approval dates.

# 6	Work item Rapporteur(s)

SHVODIAN, Bill – T-Mobile USA – bill.shvodian@t-mobile.com

NOTE:	The first listed Rapporteur has the overall responsibility for this WI (incl all secondary tasks).

# 7	Work item leadership

RAN4

# 8	Aspects that involve other WGs

NOTE:	For RAN WIs: Section 8 applies only toWGs outside of TSG RAN because all RAN WG aspects have to be covered in section 4.

# 9	Supporting Individual Members

Supporting IM name

T-Mobile USA

Deutsche Telekom

Sierra Wireless

TELUS

[Ericsson]

[Nokia]