3GPP TSG RAN meeting #99										RP-230701

Rotterdam, Netherlands, 20 – 23 March, 2023

Status Report to TSG

Agenda item:			9.3.2.4

| WI / SI Name | NR sidelink relay enhancements |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_SL_relay_enh |  |  |  |  |
| Unique ID | 941002 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-223501 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: mm/yyyy | Core part: 12/2023 | Performance part: 06/2024 | Testing part: mm/yyyy |  |
| Overall Completion level | Study Item: xx % | Core part: 50% | Performance Part: 0% | Testing part: xx% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG2 |
| --- | --- | --- |
| Rapporteur | Name | Youngdae LEE |
|  | Company | LG Electronics Inc. |
|  | Email | youngdae.lee@lge.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

RAN2#121 (February 2023)

103 contributions ([1] ~ [103]) were submitted in this meeting. The following agreements were made:

UE-to-UE relay

- For relay UE selection, the remote UE uses SL-RSRP measurements towards peer remote UE to trigger relay UE selection when there is data transmission on direct link.

- For relay UE reselection, the remote UE uses SL-RSRP measurements towards the relay UE to trigger relay UE reselection when there is data transmission on the indirect link.

- In both cases, it is left to remote UE implementation whether to use SL-RSRP or SD-RSRP for relay (re)selection trigger evaluation in case of no data transmission.

- FFS if there need to be different configured thresholds for SL-RSRP and SD-RSRP.

- Each Remote UE can trigger Relay reselection based at least on current hop quality.

- RAN2 confirms the user plane protocol stack for L2 UE-to-UE Relay in Figure 5.5.1-1 and control plane protocol stack for L2 UE-to-UE Relay in Figure 5.5.1-2 of TR 38.836 [2].

- RAN2 confirms Remote UE E2E Radio Bearer ID should be included in the adaptation layer in first and second PC5 hop.

- RAN2 confirms Remote UE determines the egress RLC channel based on the mapping from the E2E bearer ID to egress RLC channel, for a particular target Remote UE.

- FFS if multiplexing of different destinations in the same RLC channel is supported.

- An ID mappable to the destination remote UE is needed in the first hop (Tx remote UE to relay), at least in case multiplexing of different destinations in the same RLC channel is supported.

- An ID mappable to the source remote UE is needed in the second hop (relay to Rx remote UE).

- FFS if the IDs are different (e.g., source and destination UE IDs) or common (e.g., a local ID for the pair).

- FFS whether both UE IDs are included in the header or the relay UE does a mapping.

Service continuity enhancements for L2 UE-to-network relay

- RAN2 consider that lossless data delivery in the inter-gNB i2x cases needs to be addressed.  Solutions can be considered next meeting (including the possibility of solutions needing work from RAN3).  Solutions based on the PDCP status report mechanism are the baseline.

- RAN2 confirms that the relay UE A and relay UE B in scenario D are two different relay UEs.  No UE behaviour is expected to enforce this, i.e., the network does not trigger inter-gNB path switch to the same relay UE.  FFS how/if to capture in spec.

- Event Z2 will not be specified unless the issue of comparing SL-RSRP and SD-RSRP can be resolved.  LS to RAN1/RAN4 to ask about the feasibility of such comparisons, clarifying that there is not yet consensus on whether to support the event.

Multi-path relaying

- UP-based approach (excluding SL-RLC1) in Option 1 is excluded for relay UE to enter RRC_CONNECTED.

- As a baseline, direct path addition for multi-path is a path switch procedure in which the target configuration contains both paths.

- Upon direct path addition for multi-path, one of the serving cells of the added direct path is configured as PCell for the remote UE.

- In case of Uu-RLF, at least for split SRB1, if SRB1 is available on indirect path not suspended, trigger report to network via indirect path to report the failure via a RRC message. Otherwise, RRC Re-establishment is initiated. RAN2 is requested to discuss whether the RRC message is the existing message e.g. MCGFailureInformation or a new message.

- In case of PC5-RLF, if SRB1 is available on direct path not suspended, trigger report to network via direct path to report the failure via a RRC message.  FFS if an alternative case exists and what would be done in that case.  FFS which message is used.

- The remote UE initiates RRC re-establishment procedure (to a potentially new PCell as in Rel-17, unless further changes are agreed) when failure occurs on both paths (including either PC5 failure or notification of Uu failure on the indirect path).

- The existing PC5-RRC Notification Message procedure is reused for the relay UE to inform the remote UE about Uu failure of the relay UE as currently specified in 38.331.

- In scenario 1, when a remote UE configured with multi-path initiates the RRC re-establishment procedure, the remote UE does not perform re-establishment directly into a multi-path configuration.

- The remote UE in MP operation receives system information at least PBCH/MIB on the direct path and directly acquires SFN from MIB on the direct path, if necessary.

- If CSS for Paging is configured within the active BWP on the direct path on PCell, the remote UE in multi-path operation in RRC_CONNECTED monitors paging on PCell for updated system information or ETWS/CMAS indication, as currently specified in 38.331. The gNB can also provide updated system information or warning message(s) to the remote UE on SRB1, as currently specified.

- As agreed before, RAN2 deprioritizes association mechanism between remote UE and relay UE from CN to RAN.

- gNB provides bearer mapping information to relay UE through dedicated signalling.

- For bringing the idle/inactive relay UE to RRC_CONNECTED, the legacy Rel-17 behaviour (Alt 1 in the proposal) is not disabled for indirect path addition when split SRB1 is configured.  A PC5-RRC trigger is specified at least for other cases.

- FFS if a Rel-17 relay UE is supported for use with multi-path and how the above agreement is reflected in such a case.

- Change of direct path while keeping the indirect path can be done with a release-and-add in a single RRC message.  This does not exclude a gNB implementation from using separate release and add procedures instead.

- Change of indirect path while keeping the direct path can be done with a release-and-add in a single RRC message.  This does not exclude a gNB implementation from using separate release and add procedures instead.

2.2.2	Remaining Open issues

- Specify mechanisms to support single-hop Layer-2 and Layer-3 UE-to-UE relay for unicast

  - Details of relay discovery and (re)selection

  - Signalling support for UE-to-UE relay authorization

  - UE-to-UE relay adaptation layer design

  - Control plane procedures

  - QoS handling if needed, subject to SA2 progress

- Specify mechanisms to enhance service continuity for single-hop Layer-2 UE-to-Network relay

  - Details of service continuity procedures

  - Solutions for lossless data delivery in the inter-gNB i2x cases

- Specify mechanisms for the multi-path support in Scenario 1 and 2 based on the agreements of the study.

  - Details of control plane procedures

  - Details of user plane protocols.

  - Signalling support for multi-path authorization if SA2 concludes it is needed

2.3	RAN3

2.3.1	Agreements

RAN3#119 (February 2023)

35 contributions ([104] ~ [138]) were submitted in this meeting. The following agreements were made:

UE-to-UE relay

- None.

Service continuity enhancements for L2 UE-to-network relay

- During direct to indirect and indirect to indirect path switch procedures, the source gNB sends a list of candidate relay UEs belonging to the same target cell in the HO REQ message.

- At least Remote UE L2 ID and a list of candidate target relay UE IDs should be included in the XnAP HANDOVER REQUEST message.

Multi-path support

- Add Multi-path authorization from AMF in TS 38.413, 38.423, 38.473 (in R3-230896, R3-230897, R3-230898)

- Turn the following WAs to agreement:

  - NG-RAN receives the multi-path authorization from the AMF.

  - The multi-path authorization can be added in the 5G ProSe Authorized IE if it is needed.

  - The direct path and indirect path cannot be configured for a remote UE simultaneously in this release, depending on RAN2 decision.

  - For inter-DU case, legacy DC based data split/duplication mechanism can be reused as baseline for split DRB/SRB.

  - The RAN3 will specify the details of the path change procedure after introducing the procedure of the direct/indirect path addition.

- Add Inter-DU Direct Path Addition and Inter-DU Indirect Path Addition procedures in TS 38.401 (in R3-230947).

2.3.2	Remaining Open issues

- Signalling support for UE-to-UE relay authorization if RAN2 concludes it is needed

- Specify mechanisms to enhance service continuity for single-hop Layer-2 UE-to-Network relay

  - Stage-3 details, for example, whether the Remote UE L2 ID is already included in the inter-node message

  - Details of service continuity procedures

- Specify mechanisms for the multi-path support in Scenario 1 and 2

  - Details of direct/indirect path addition procedures in F1

  - Details of direct/indirect path release procedures in F1

  - F1 signalling enhancement for multi-path support

2.4	RAN4

2.4.1	Agreements

RAN4#106 (February 2023)

In RRM session, 7 contributions were submitted. Work plan [140] for SL Relay enhancement was approved, and WF [145] on SL Relay RRM requirements was approved.

- WF on R18 SL Relay RRM requirements was approved

  - RAN4 to continue discussion on (re)selection requirements of relay UE and interruption time requirement

2.4.2	Remaining Open issues

- RRM core requirements for relay discovery and (re)selection in UE-to-UE relay

- RRM performance requirements for relay discovery and (re)selection in UE-to-UE relay

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN2#121

- R2-2300032	Reply LS on ProSe Authorization information related to UE-to-UE Relay operation to NG-RAN (R3-226822; contact: LGE)	RAN3

- R2-2300064	LS on ProSe Authorization information related to UE-to-UE Relay operation to NG-RAN (S2-2207518; contact: LGE)	SA2

- R2-2300068	LS on Multi-path Authorization information to NG-RAN (S2-2211269; contact: LGE)	SA2

- R2-2300847	Revised work plan for NR sidelink relay enhancements	LG Electronics France

- R2-2301933	Reply LS on Differentiation of Layer2 ID and Coexistence of U2N/U2U (S2-2303381; contact: CATT)	SA2

- R2-2300102	Discussion on U2U Relay Discovery and (Re)Selection	CATT

- R2-2300134	Discussion on U2U relay	OPPO

- R2-2300250	Adaptation layer and connection establishment for L2 UE to UE relay	NEC

- R2-2300534	Relay (Re-)Selection and Discovery for Layer-2 UE-to-UE Relays	Ericsson España S.A.

- R2-2300536	Control Plane Procedures for Layer-2 UE-to-UE Relays	Ericsson España S.A.

- R2-2300619	Discussion on L2 UE-to-UE relaying aspects	Intel Corporation

- R2-2300620	Discovery and (re)selection open aspects of U2U relaying	Intel Corporation

- R2-2300625	Discovery and Relay Selection for UE to UE Relays	InterDigital

- R2-2300644	Discussion on UE-to-UE relay	Spreadtrum Communications

- R2-2300687	Discussion on the common L2 L3 parts for U2U relaying	vivo

- R2-2300688	Discussion on the L2 specific parts for U2U relaying	vivo

- R2-2300760	Discussion on user plane design for Layer 2 UE-to-UE Relay	Apple

- R2-2300811	Relay selection and reselection for U2U relay	LG Electronics Inc.

- R2-2300814	Control plane procedure for U2U relay	LG Electronics Inc.

- R2-2300849	Discussion on NR sidelink U2U relay	China Telecom

- R2-2300965	Discussion on L2 U2U relay	Lenovo

- R2-2301018	Common part open issues and Layer-2 specific part on U2U Relay	Qualcomm Incorporated

- R2-2301031	UE identity information in the adaptation layer	Fujitsu

- R2-2301082	Discussion on U2U relay discovery and (re)selection	ZTE, Sanechips

- R2-2301083	Discussion on U2U relay L2-specific functionality	ZTE, Sanechips

- R2-2301097	UE-to-UE relay (re)selection	Sony

- R2-2301170	Integrated U2U relay discovery	Samsung

- R2-2301171	QoS and Bearer configuration for U2U relaying	Samsung

- R2-2301177	Discussion on UE-to-UE relay	Huawei, HiSilicon

- R2-2301224	SRAP design for U2U Sidelink Relay	Samsung R&D Institute UK

- R2-2301241	Discussion on U2U relay	CMCC

- R2-2301355	Considerations on U2U relay (re)selection and Local ID assignment	Nokia, Nokia Shanghai Bell

- R2-2301414	Considerations for U2U L2 relay operations	Kyocera

- R2-2301417	Continuation of discussion on U2U relay discovery and relay (re)selection	Beijing Xiaomi Mobile Software

- R2-2301538	Discussion on E2E security for supporting L2 UE-to-UE relay	ASUSTeK

- R2-2301539	Discussion on aspects of AS layer configuration for L2 U2U Relay	ASUSTeK

- R2-2301736	Connection management and procedures for L2 UE-to-UE relay	MediaTek Inc.

- R2-2301827	UE-to-UE relay (re)selection	Sharp

- R2-2300103	Considerations on Service Continuity Enhancements for L2 U2N Relay	CATT

- R2-2300128	Discussion on further enhancement of service continuity	OPPO

- R2-2300129	Discussion on emergency service	OPPO

- R2-2300251	Lossless data delivery during inter-gNB path switch	NEC

- R2-2300275	Discussion on Service Continuity Enhancements	NEC Corporation

- R2-2300391	Discussion on service continuity enhancement	Xiaomi

- R2-2300535	Further Aspects on Inter-gNB Service Continuity	Ericsson España S.A.

- R2-2300626	Open Issues on Service Continuity	InterDigital

- R2-2300627	Lossless path switching from indirect to indirect/direct	InterDigital, Apple, Nokia, Nokia Shanghai Bell, Huawei, HiSilicon, ZTE, Sanechips

- R2-2300647	Service continuity enhancements support for L2 U2N relay	Spreadtrum Communications

- R2-2300761	Discussion on Service continuity enhancement of L2 U2N relay	Apple

- R2-2300815	Consideration on service continuity enhancement for L2 U2N relay	LG Electronics Inc.

- R2-2300850	Discussion on service continuity for inter-gNB mobility scenarios	China Telecom

- R2-2300966	Service continuity for Inter-gNB path switching	Lenovo

- R2-2300999	SL-RSRP and SD-RSRP measurement issues	Nokia, Nokia Shanghai Bell

- R2-2301000	Discussion on service continuity issues for Inter-gNB path switching of L2 U2N relay	Nokia, Nokia Shanghai Bell

- R2-2301040	Discussion on lossless delivery from indirect path to target path	Qualcomm Incorporated

- R2-2301084	Further discussion on service continuity for SL relay	ZTE, Sanechips

- R2-2301098	Service continuity enhancements for UE sidelink relay	Sony

- R2-2301242	Discussion on service continuity	CMCC

- R2-2301484	Discussion on Service Continuity	Huawei, HiSilicon

- R2-2301596	Service continuity enhancements for L2 U2N relay	Intel Corporation

- R2-2301738	Inter-gNB path switch to Relay UE in RRC Idle, RRC Inactive	MediaTek Inc.

- R2-2301826	Discussion on remaining issues for path switching	Sharp

- R2-2301892	Lossless path switching from indirect to indirect/direct	InterDigital Inc., Apple, Nokia, Nokia Shanghai Bell, Huawei, HiSilicon, ZTE, Sanechips

- R2-2302146	[DRAFT] LS on Comparison of SL-RSRP and SD-RSRP measurements	Nokia

- R2-2302234	LS on Comparison of SL-RSRP and SD-RSRP measurements	RAN2

- R2-2300104	Discussion on Multi-path for Scenario 1	CATT

- R2-2300105	Leftover Issues on Multi-path Scenario 2	CATT

- R2-2300133	Discussion on multi-path SL relay	OPPO

- R2-2300276	Discussion on Multi-path Relaying	NEC Corporation

- R2-2300390	Discussion on multi-path	Xiaomi

- R2-2300537	Path Management for Multipath Relays	Ericsson España S.A.

- R2-2300618	Control plane aspects of multi-path relaying	Intel Corporation

- R2-2300628	Design Aspects for Multipath	InterDigital

- R2-2300648	Discussion on multi-path relaying	Spreadtrum Communications

- R2-2300689	Basic control plane aspects for Multi-path Scenario 1&2	vivo

- R2-2300690	Remaining Issues for Multi-path Scenario-1 and Scenario-2	vivo

- R2-2300762	Discussion on control plan design for Multi-path	Apple

- R2-2300763	Discussion on remaining issues on Scenario 2 for Multi-path	Apple

- R2-2300848	Multi-path relaying for NR sidelink relay enhancements	LG Electronics France

- R2-2300851	Discussion on multi-path relaying	China Telecom

- R2-2300967	Second path addition and failure recovery for Scenario1	Lenovo

- R2-2301020	Further discussion on multi-path relay for Scenario 1 and Scenario 2	Qualcomm Incorporated

- R2-2301032	Path activation and traffic offloading in multi-path	Fujitsu

- R2-2301072	Discussion on Multi-path relaying	Lenovo

- R2-2301081	Discussion on the support of multi-path relaying	ZTE, Sanechips

- R2-2301099	Multi-path relaying discussion	Sony

- R2-2301178	Discussion on multi-path operation	Huawei, HiSilicon

- R2-2301243	Control plane issues in multi-path	CMCC

- R2-2301244	Considerations on scenario 2	CMCC

- R2-2301322	Considerations on resource allocation mode 1 support for Sidelink multi-path relay	Philips International B.V.

- R2-2301324	Discussion sidelink relay enhancement for scenario 1&2	Samsung

- R2-2301415	Considerations for multipath relay operations for Scenario 1	Kyocera

- R2-2301540	Bearer mapping configuration for multi-path Scenario 2	ASUSTeK

- R2-2301541	Resource allocation and BSR reporting for multi-path	ASUSTeK

- R2-2301554	Multipath sidelink relay	Nokia, Nokia Shanghai Bell

- R2-2301735	Discuss on Multipath	MediaTek Inc.

- R2-2301823	C-plane aspects of multi-path	Sharp

- R2-2301824	remaining issue for supporting senario2	Sharp

- R2-2301925	[Pre121][407] Summary of AI 8.9.4 on Multi-path relaying	LG Electronics Inc.

- R2-2300392	Discussion on SL DRX in U2N relay	Xiaomi

- R2-2301052	SL DRX for L2 U2N relay	Qualcomm Incorporated, Fraunhofer IIS, Fraunhofer HHI, CATT

- R2-2301179	Discussion on sidelink DRX for L2 U2N relay	Huawei, HiSilicon

- R2-2301839	SL-Relay DRX	MediaTek Inc.

RAN3#119

- R3-230673	Update of work plan for NR sidelink relay enhancements		LG Electronics

- R3-230029	LS on Multi-path Authorization information to NG-RAN		SA2, LG Electronics

- R3-230137	Authorization for Multi-path transmission			Ericsson, Nokia, Nokia Shanghai Bell, Qualcomm Incorporated

- R3-230093	Support for NR Sidelink Relay Enhancements		Nokia, Nokia Shanghai Bell, Qualcomm, Ericsson, CMCC, ZTE, Samsung, LG Electronics, Huawei

- R3-230138	Support NR Sidelink Relay Enhancements			Ericsson, Nokia, Nokia Shanghai Bell, Qualcomm Incorporated, ZTE, Samsung, Huawei, CATT, LG Electronics, CMCC

- R3-230427	Support for NR Sidelink Relay Enhancements		Huawei, CMCC, LGE, CATT, Ericsson, Nokia, Nokia Shanghai Bell, Samsung, ZTE

- R3-230896	Support for NR Sidelink Relay Enhancements		Nokia, Nokia Shanghai Bell, Qualcomm, Ericsson, CMCC, ZTE, Samsung, LG Electronics, Huawei

- R3-230897	Support NR Sidelink Relay Enhancements			Ericsson, Nokia, Nokia Shanghai Bell, Qualcomm Incorporated, ZTE, Samsung, Huawei, CATT, LG Electronics, CMCC

- R3-230898	Support for NR Sidelink Relay Enhancements		Huawei, CMCC, LGE, CATT, Ericsson, Nokia, Nokia Shanghai Bell, Samsung, ZTE

- R3-230174	Discussion on Support Service Continuity Enhancements		Nokia, Nokia Shanghai Bell

- R3-230240	Further discussion on service continuity for SL relay	ZTE

- R3-230139	Inter-gNB Service Continuity for L2 U2N Relay		Ericsson

- R3-230618	(TPs to TS 38.401 and TS 38.423) Remaining discussions on service continuity enhancement	Samsung

- R3-230645	Service continuity for U2N relay					CMCC

- R3-230674	(TP to TS 38.401 and 38.423) Consideration on service continuity enhancement for L2 U2N relay	LG Electronics

- R3-230425	(TPs for SON BLCRs for TS 38.401 and TS 38.423): SL relay: Inter-gNB mobility		Huawei

- R3-230200	Selection of the target relay UE for service continuity	InterDigital

- R3-230167	Inter-gNB service continuity for U2N relay			China Telecommunication

- R3-230372	Service continuity enhancements for L2 relays		Qualcomm Incorporated

- R3-230592	Discussion on Service Continuity Enhancements for SL relay		CATT

- R3-230273	Discussion on service continuity enhancement		NEC

- R3-230901	Summary of Offline Discussion on SL Relay Service Continuity		Ericsson

- R3-230140	Multi-path for Sidelink Relay					Ericsson

- R3-230175	Discussion on the support for multi-path			Nokia, Nokia Shanghai Bell

- R3-230241	Discussion on multi-path relay support				ZTE

- R3-230274	Discussion on the support of multi-path in U2N relay	NEC

- R3-230373	Direct path and indirect path addition in multi-path relays	Qualcomm Incorporated

- R3-230426	SL relay: U2U relay and Multi-path relay			Huawei

- R3-230675	Consideration on multi-path support and U2U relay operation	LG Electronics

- R3-230646	Considerations on multi-path for SL relay			CMCC

- R3-230593	Discussion on Multi-path Support for SL relay		CATT

- R3-230619	(TP to TS 38.401) Remaining discussions on multipath for sidelink relay	Samsung

- R3-230902	Summary of Discussion on CB: # 26_SLRelay_MP		Samsung

- R3-230947	TP to TS 38.401 on call flows for inter-DU path addition		ZTE, LG Electronics, Samsung

- R3-231056	(BLCR to 38.401) Introduction of NR SL relay enhancements	LG Electronics

RAN4#106

- R4-2300935	Discussion on RRM impacts for R18 NR sidelink relay enhancements	MediaTek Inc.

- R4-2301324	Work plan for Rel-18 NR sidelink relay enhancements 	LG Electronics UK

- R4-2301325	Discussion on Rel-18 NR sidelink relay enhancements 	LG Electronics UK

- R4-2301513	Discussion on Rel. 18 SL UE-to-UE relay UE enhancement impact on RRM requirements 	Nokia, Nokia Shanghai Bell

- R4-2302629	Overview of RRM core requirements for sidelink relay enhancement	Ericsson

- R4-2302788	Topic summary for [106][230] NR_SL_relay_enh	Moderator (LGE)

- R4-2303266	WF on R18 SL Relay RRM requirements 			LG Electronics UK

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template