## Slide 1: RAN Planning
Source: RAN Chair, RAN1 Chair, RAN2 Chair, RAN3 Chair, RAN4 Chair, RAN5 Chair
RP-230050
Agenda: 5
3GPP TSG RAN#99
20th – 24th, March 2023

## Slide 2: Background: Endorsed RAN meeting planning (2023)
TSG
WG
WG
E-meeting
April
2023
May
2023
10-14
17-21
24-28
01-05
08-12
15-19
June
2023
22-26
29-02
05-09
19-23
12-16
03-07
July
2023
August
2023
Sept.
2023
Oct.
2023
Nov.
2023
Dec.
2023
26-30
03-07
10-14
17-21
24-28
31-04
07-11
14-18
21-25
29-01
04-08
11-15
18-22
25-29
02-06
09-13
16-20
23-27
30-03
06-10
13-17
20-24
27-01
04-08
11-15
18-22
25-29
F2F
TSG
TSG
WG
WG
WG
I
N
A
C
T
I
V
E
P
E
R
I
O
D
I
N
A
C
T
I
V
E
P
E
R
I
O
D
March
2023
Feb.
2023
Jan.
2023
02-06
09-13
16-20
23-27
30-03
06-10
13-17
20-24
27-03
06-10
13-17
20-24
27-31
WG
TSG
T
S
G
#
1
0
0
E
RAN1-E
(5+3)
RAN4-E
(5+3)
RAN3-E
(5+3)
RAN2-E
(5+3)
I
N
A
C
T
I
V
E
P
E
R
I
O
D
I
N
A
C
T
I
V
E
P
E
R
I
O
D
I
N
A
C
T
I
V
E
P
E
R
I
O
D
RAN1-E
(5+3)
RAN4-E
(5+3)
RAN3-E
(5+3)
RAN2-E
(5+3)
RAN
1
RAN4
RAN3
RAN2
RAN5
T
S
G
#
9
9
RAN
1
RAN4
RAN3
RAN2
RAN5
F2F
F2F
RAN
1
RAN4
RAN3
RAN2
RAN5
RAN
1
RAN4
RAN3
RAN2
RAN5
F2F
E-meeting or F2F
(TBD)
F2F
T
S
G
#
1
0
1
T
S
G
#
1
0
2
F2F
I
N
A
C
T
I
V
E
P
E
R
I
O
D
RAN F2F will be 4 days
I
N
A
C
T
I
V
E
P
E
R
I
O
D
Planned 5-day RAN F2F
I
N
A
C
T
I
V
E
P
E
R
I
O
D
Planned 5-day RAN F2F
3-day RAN F2F + 2-day R19 workshop

## Slide 3: Background: Endorsed (in RAN#98-e) Rel-18 Timeline and Rel-19 Preparation
We are here
R18 RAN1
R18 RAN2/3/4
R18 RAN1 Func. Freeze
(NO CHANGE)
R18 RAN2/3/4 Func. Freeze
(NO CHANGE)
First R18 ASN.1 review
R18 Maint
R18 Maint
R19
Workshop
(June 15-16)
R19 Pkg
(RAN4)
R19 RAN1 Starts
Till when? TBD in March’23
R19 RAN2/3/4 Starts
Till when? TBD in March’23
2022
Q1
Q2
Q3
Q4
2023
Q1
Q2
Q3
Q4
2024
Q1
Q2
Q3
Q4
R19 Pkg
(RAN1/2/3)
R18 ASN.1 Freeze

## Slide 4: Proposed Rel-19 Timeline
Rel-19 is proposed to be 18-month with the following note:
  Critical to manage Rel-19 such that there is no delay in any manner
  Crucial in dimensioning Rel-19 package including possibly additional TU reservations (vs. Rel-18) in WGs
We are here
R18 RAN1
R18 RAN2/3/4
R18 RAN1 Func. Freeze
R18 RAN2/3/4 Func. Freeze
First R18 ASN.1 review
R18 RAN1 Maint
R18 RAN2/3/4 Maint
R19 RAN1
Func. Freeze
R19 Pkg
(RAN4)
2023
Q1
Q2
Q3
Q4
2024
Q1
Q2
Q3
Q4
R19 Pkg
(RAN1/2/3)
R18 ASN.1 Freeze
2025
Q1
Q2
Q3
Q4
R19 RAN2/3/4
R19 RAN1
R19 RAN2/3/4
Func. Freeze
R19 ASN.1 Freeze

## Slide 5: April’2023 e-Meeting
Consider introducing parallel “organized offline” GTW (or using other tools, such as Teams) sessions in April’2023 RAN WG e-meetings
  Details up to each WG chair
  Intend to reduce email traffic when possible

## Slide 6: Proposal
It is proposed to endorse the RAN timeline and meeting planning on slides 4 to 5.