## Slide 1
Highlights from RAN#90-e
RAN1 Chairman
3GPP TSG RAN WG1#104e
eMeeting, January 25th – February 5th, 2020
R1-2100002

## Slide 2: LTE and NR CRs
All RAN1 endorsed LTE CRs submitted to RAN#90-e are approved
All RAN1 endorsed NR CRs submitted to RAN#90-e are approved, except that:
  All CRs of RP-202390 (38.214) are approved except that R1-2009687 is postponed
  A RANP approved 38.213 CR on SUL (RP-202897)

## Slide 3: Rel-17 Schedule, e-Meetings and TU management
TSG Chair’s joint proposal on Rel-17 timeline in RP-202177 was endorsed :
  Rel-17 stage 2 freeze (relevant for SA/CT) – June 2021 (TSGs#92)
  Rel-17 stage 3 freeze – March 2022 (TSGs#95)
  Rel-17 protocol coding freeze (ASN.1, OpenAPI, …) – June 2022 (TSGs#96)
RAN/RAN WG Chair’s joint proposal for Rel-17 planning was endorsed in RP-202868
  Rel-17 Schedule

## Slide 4: Rel-17 Planning – RAN1 TUs
  These allocations assume Physical meetings starting H2-2021. The meeting schedule for H2-2021 will be discussed and confirmed at RAN#91e, i.e., March 2021.

## Slide 5: Updated Rel-17 SIs/WIs (with RAN1 involvement)
All the 4 SIs (RedCap, ePos, 60GHz, CovEnh) were successfully converted into WIs:
  NR RedCap WI with approved WID in RP-202933.
    SID revised in RP-202704
    v1.0.0 of TR38.875 in RP-202705
  NR Coverage Enhancements WI with approved WID in RP-202928.
    v1.0.0 of TR38.830 in RP-202307
  NR Positioning Enhancements WI with approved WID in RP-202900
    v1.0.0 of TR38.857 in RP-202588
  NR for 52.6GHz – 71GHz WI with approved WID in RP-202925
    v1.0.0 of TR38.808 in RP-202254

## Slide 6: Updated Rel-17 SIs/WIs (with RAN1 involvement)
No major updates for all Rel-17 SIs/WIs related to RAN1. Particularly:
  SID for IoT/eMTC over NTN was updated in RP-202689 (no scope update)
  feMIMO: no update on WID; email discussion resulted in the following recommendation:
      For Rel.17 NR FeMIMO WI, in order to improve the work flow among different working groups, companies are encouraged to exercise increased attention to the common underlying principles when exchanging LSs – that is, to properly investigate the necessity of sending an LS as well as, if an LS is sent, to provide the corresponding content carefully.
      Consequently, from RAN1 side, sending an LS to RAN2/4 for the purpose of soliciting feedback is done when it is necessary to further/complete the work in RAN1. Whether this is the case is to be (fully) decided by RAN1 itself.
    The network synchronization assumption issue can still be discussed in RAN1
  Sidelink WID was updated in RP-202846
    Primary change is the addition of “This work should consider the impact of sidelink DRX, if any.” as part of “resource allocation to reduce power consumption of the UEs”; the removal of the target date for “enhancement(s) in mode 2 “
  NTN WID was updated in RP-202908, with the addition of:
    Handheld devices in FR1 are supported (e.g. Power class 3)
    “VSAT” devices with external antenna (including fixed and moving platform mounted devices) at least in FR2 are supported for the RAN1-3 specifications. “VSAT” characteristics in TR 38.821 can be assumed for the RAN1-3 specifications.

## Slide 7: Updated Rel-17 SIs/WIs (with RAN1 involvement) – Cont’d
  For IIoT/URLLC, the following was concluded:
    For handling of the PUCCH repetitions it is proposed to proceed as follows:
    RAN1 to continue discussion on PUCCH repetition, whether to specify or not, in the IIoT/URLLC WI for single TRP.
      The following items are not within scope of the continued discussions in the IIoT/URLLC WI:
        DMRS-less PUCCH with UCI payload up to 11 bits
        PUSCH-repetition-Type-B like PUCCH repetition
        DMRS bundling across PUCCH repetitions
    PUCCH repetition issues with multi-TRP to be handled in Fe-MIMO WI.
    For the UE CSI/HARQ-ACK feedback enhancements in the IIoT/URLLC WI, RAN1 work to continue the discussions. Status to be checked in March if any RAN level guidance needed.
      RAN1 to continue discussion on A-CSI on PUCCH, whether to specify or not.
  DL 1024QAM WID was updated in RP-202886, which clarified:
    5-bit MCS table with 5 bit DCI overhead for MCS indication
    CQI feedback: with no changes to the CQI field and table sizes
  RAN4-led WI on RF requirements enhancement for NR frequency range 1 (FR1) was updated in RP-202799
    In particular, RAN1 was added as a secondary WG

## Slide 8: Others
TEI handling: a set of guidelines and rules were endorsed in RP 202867
2022-2023 Calendar
  The calendar for TSG Plenaries for 2022 and 2023 was endorsed in RP-202175
  The calendar for RAN WG meetings for 2022 and 2023 was endorsed in RP-202176
Inclusive language in 3GPP specs was endorsed in RP 202179, with an additional note that:
  RAN WG leads are encouraged to ask the rapporteurs of the relevant specifications to produce draft CRs for the terminology changes by March/2021. The formal approval of the terminology CR for each spec will be undertaken together with the first Rel-17 technical CR for that spec.