3GPP TSG-RAN WG1 Meeting #104-e	Tdoc R1-2100033

e-Meeting, January 25th – February 5th, 2021

Agenda Item:	8.6

Source:	Rapporteur (Ericsson)

Title:	WI work plan for RedCap

Document for:	Information

# Introduction

RAN#90e approved a new Rel-17 WID on support of reduced capability NR devices (“RedCap”) in [1]. The WID includes a TU budget sheet for RAN1/2/3/4 which is in line with the overall Rel-17 RAN planning [2][3].

The outcome of the RAN1 part of the preceding SI is documented in TR 38.875 V1.0.0 [4], and the RAN2 part of the SI is expected to be concluded by RAN#91e [5][6].

Beside the RAN2-led higher-layer aspects, there are a few other aspects of the WI objective that are expected to be resolved at RAN#91e (see highlighting below).

After RAN#91e, the WI rapporteur will provide a more detailed WI work plan. Until then, the RAN1 WI work can focus on initial discussions regarding standard impacts from UE complexity reduction feature aspects that are not pending further RAN#91e agreements.

# WI objective

Core part:

This WI has the following objectives: Additional objectives may be added in RAN#91e based on the finalization of the RAN2 part of the RedCap SI. - Specify support for the following UE complexity reduction features [RAN1, RAN4]: - Reduced maximum UE bandwidth: - Maximum bandwidth of an FR1 RedCap UE during and after initial access of 20 MHz is supported. The possibility of, and any associated conditions for, optional support of a wider bandwidth up to 40MHz after initial access for this case will be further discussed at RAN#91e. - Maximum bandwidth of an FR2 RedCap UE during and after initial access is 100 MHz - Reduced minimum number of Rx branches: - For frequency bands where a legacy NR UE is required to be equipped with a minimum of 2 Rx antenna ports, the minimum number of Rx branches supported by specification for a RedCap UE is 1. The specification also supports 2 Rx branches for a RedCap UE in these bands. - For frequency bands where a legacy NR UE (other than 2-Rx vehicular UE) is required to be equipped with a minimum of 4 Rx antenna ports, the minimum number of Rx branches supported by specification for a RedCap UE will be decided at RAN#91e; hence no specific work for these frequency bands will be done before RAN#91e. - Maximum number of DL MIMO layers: - For a RedCap UE with 1 Rx branch, 1 DL MIMO layer is supported. - For a RedCap UE with 2 Rx branches, 2 DL MIMO layers are supported. - Relaxed maximum modulation order: - Support of 256QAM in DL is optional (instead of mandatory) for an FR1 RedCap UE. - No other relaxations of maximum modulation order are specified for a RedCap UE. - Duplex operation: - HD-FDD type A with the minimum specification impact (Note that FD-FDD and TDD are also supported.) - Specify higher layer support of enhancements listed above [RAN2, RAN1]. Details are to be refined at RAN#91e taking the outcome of the RedCap SI into account, and work on this objective shall start after RAN#91e: - Specify definition of RedCap UE type(s) including set(s) of L1 capabilities for RedCap UE identification and for constraining the use of those RedCap L1 capabilities only for RedCap UEs, and preventing RedCap UEs from using capabilities not intended for RedCap UEs including at least carrier aggregation, dual connectivity and wider bandwidths. - Specify functionality that will enable RedCap UEs to be explicitly identifiable to networks and allow operators to restrict their access if desired. - Specify necessary updates of UE capabilities (38.306) and RRC parameters (38.331). - Specify RAN4 core requirements for the above. Notes: - Rel-15 SSB bandwidth is reused and L1 changes minimized. - The work defined as part of this WI is not to overlap with LPWA use cases. - Coexistence with non-RedCap UEs is to be ensured. - This WI focuses on SA mode and single connectivity with operation in a single band at a time. - The work in other WGs than RAN1 starts after RAN#91e. - The appropriate WI for handling of any potential coverage recovery aspects related to RedCap UEs devices will be considered at RAN#91e.

Performance part:

Specify necessary performance requirements, measurement accuracy requirements and test cases related to the above-mentioned enhancements and core requirements [RAN4].

# References

RP-202933, “New WID on support of reduced capability NR devices”

RP-202868, “RAN planning for Release 17”

RP-202856, “RAN4 TU Management for Release 17”

TR 38.875 V1.0.0, “Study on support of reduced capability NR devices”

RP-202703, “Status Report for Study on support of reduced capability NR devices”

RP-202704, “Revised SID on Study on support of reduced capability NR devices”