3GPP TSG RAN WG1 Meeting #104-e	R1- 2100599

January 25th  – February 5th, 2021

Title:	FS_LTE_NBIOT_eMTC_NTN work plan

Source:	MediaTek, Eutelsat

Type:	Discussion

For:	Decision

Agenda Item:	8.15

Release:	Rel-17

# Introduction

At the RAN#86 meeting, a new Study Item was approved for IoT Non Terrestrial Network (NTN) [1]. In this contribution, we provide a work plan on the Rel-17 IoT -NTN work item.

# WID Objective

This Study will evaluate and confirm solutions to address the minimum necessary specifications for NB-IoT and eMTC to support NTN.  The first objective of this Study is to identify scenarios applicable to NB-IoT/eMTC. The second objective, for the identified scenarios, to study and recommend necessary changes to support NB-IoT and eMTC over satellite, reusing as much as possible the conclusions of the studies performed for NR NTN in TR38.821 [2].

GNSS capability in the UE is taken as a working assumption in this study for both NB-IoT and eMTC devices. With this assumption, UE can estimate and pre-compensate timing and frequency offset with sufficient accuracy for UL transmission. Simultaneous GNSS and NTN NB-IoT/eMTC operation is not assumed

## First Objective

The first objective of this Study is to identify scenarios applicable to NB-IoT/eMTC [RAN1, RAN2], including:

-	Bands of interest in sub 6 GHz

-	Device type with PC3 or PC5 (LEO and GEO)

-	Satellite constellation orbit LEO and GEO

-	Transparent payload.

-	Link budget

NOTE 1: This first objective will be based on the scenarios documented in TR 38.821.

NOTE 2: UE mobility assumptions follow terrestrial NB-IoT/eMTC assumptions.

## Second Objective

The second objective is, for the above identified scenarios, to study and recommend necessary changes to support NB-IoT and eMTC over satellite, reusing as much as possible the conclusions of the studies performed for NR NTN in TR38.821. This objective will address the following items:

-	Aspects related to random access procedure/signals [RAN1, RAN2]

-	Mechanisms for time/frequency adjustment including Timing Advance, and UL frequency compensation indication [RAN1, RAN2]

-	Timing offset related to scheduling and HARQ-ACK feedback [RAN1, RAN2]

-    Aspects related to HARQ operation [RAN2, RAN1]

-	General aspects related to timers (e.g. SR, DRX, etc.) [RAN2]

-	RAN2 aspects related to idle mode and connected mode mobility [RAN2]

-	RLF-based for NB-IoT

-	Handover-based for eMTC

-	System information enhancements [RAN2]

-	Tracking area enhancements [RAN2]

# Work Plan

## RAN1 WG

In this section RAN1 work plan for potential enhancements that apply to NB-IoT/eMTC to support NTN is provided:

- RAN1#103-e  November 2020 (0 TU, e-mail discussions)

  - Identify IoT NTN scenarios including link budget applicable to NB-IoT/eMTC

  - Identify synergies with NR NTN solutions and potential enhancements to support NB-IoT and eMTC over satellite. A placeholder only: contributions may be submitted but will not be formally handled

- RAN1#104-e  January 2021(1 TU)

  - Identify IoT NTN scenarios including link budget applicable to NB-IoT/eMTC

  - Identify synergies with NR NTN solutions for UL synchronization enhancements

  - Identify synergies with NR NTN solutions for Timing relationship enhancements

  - Identify synergies with NR NTN solutions for HARQ enhancements

- RAN1#104bis-e  April 2021 (1 TU)

  - Select IoT NTN scenarios including link budget applicable to NB-IoT/eMTC

  - Select solutions for synchronization enhancements

  - Select solutions for Timing relationship enhancements

  - Select solutions for HARQ enhancements

- RAN1#105-e  May 2021 (1 TU)

  - Conclude IoT NTN scenarios including link budget applicable to NB-IoT/eMTC

  - Conclude on solutions for UL synchronization enhancements

  - Conclude on solutions for Timing relationship enhancements

  - Conclude on solutions for HARQ enhancements

## RAN2 WG

In this section, the RAN2 work plan for potential enhancements that apply to NB-IoT and eMTC (unless stated otherwise) to support NTN is provided:

- RAN2#112-e  November 2020 (0 TU, no e-mail discussions)

  - Identify synergies and agree to reuse NR-NTN solution for timers (e.g. RAR, CR, SR, DRX, etc.)

  - Identify synergies and agree to reuse NR-NTN solution for HARQ enhancement

- RAN2#113-e  January 2021(1 TU)

  - Conclude solution for user plane timers (e.g. RAR, CR, SR, DRX, etc.)

  - Conclude solutions for HARQ enhancements, send LS to RAN1, if necessary

  - Identify synergies and agree to reuse NR-NTN solution for System information enhancements

  - Identify synergies and agree to reuse NR NTN solution for idle mobility

- RAN2#113bis-e  April 2021(0.5 TU)

  - Conclude system information enhancements

  - Conclude idle mobility enhancements

  - Identify potential need for enhancements in Radio Link Failure mechanisms  (for NB-IoT only)

  - Identify synergies and select NR NTN solutions for connected mobility (for LTE-M only)

  - Identify synergies and select NR NTN solutions for Tracking area update

- RAN2#114-e  May 2021(0.5 TU)

  - Conclude solutions for Radio Link Failure mechanisms  (for NB-IoT only)

  - Conclude solutions for connected mobility (for LTE-M only)

  - Conclude solutions for Tracking area update

# References

RP-193235, “New Study WID on NB-IoT/eTMC support for NTN”, MediaTek, RAN#88-e, june 2020.

TR 38.821 “Study on solutions for NR to support non-terrestrial networks”