3GPP TSG RAN WG1 Meeting #80	R1-150760

Athens, Greece, 9th – 13th February 2015

Source:	Huawei, Ericsson, Vodafone

Title:	LAA ad-hoc proposal and workplan update

Agenda Item:	7.2.3

Document for:	Discussion and Decision

# Introduction

In RAN1#78bis a work plan of the LAA study item was presented in [1]. Since that time, RAN1 has made progress on coexistence evaluations based on agreed simulation assumptions captured in [2]. At RAN1#80, a liaison [3] was received from IEEE802 LMSC asking 3GPP to consider additional simulation assumptions in order to better assess the coexistence of Wi-Fi and LAA.

In order not to delay the study compared to the current plan, RAN1 should consider additional simulation assumptions relevant to the study during the week of RAN1#80. This would, however, add more work in RAN1 compared to having a single minimum set of evaluation assumptions as currently agreed. Therefore, it is proposed to add one ad-hoc meeting during the study phase to address the additional simulation work. Huawei could host the proposed ad-hoc meeting on March 24-26 in Paris.

In order to provide minimum disruption to the plans made by companies for their evaluations of LAA, it is proposed that the ad-hoc meeting focuses on the evaluation of LAA with downlink only, taking into account the additional simulation assumptions to be agreed at RAN1#80, potentially including new simulation scenarios such as modelling the uplink of Wi-Fi of the operator’s network that is not replaced by LAA in the coexistence evaluations. The plan for evaluations of LAA with uplink remains unchanged.

# Updated Work Plan

The study is expected to be completed by June 2015, with two remaining RAN WG1 meetings and a proposed additional ad-hoc meeting. Based on the objectives described in [4], the following work plan for RAN1 is updated:

  - RAN1 #78bis

    - Summarize the PHY layer regulatory requirements in unlicensed spectrum

    - Define deployment scenarios for licensed and unlicensed carriers (e.g., licensed and unlicensed carrier bandwidths) and for unlicensed band coexistence between different LAA operators and between LAA and Wi-Fi in the same band

    - Identify functionalities for LAA physical layer design to fulfill the regulatory requirements

    - Identify design targets for LAA physical layer design to ensure fair coexistence between different LAA operators and between LAA and Wi-Fi in the same band

    - Initial identification of PHY layer options for DL transmission without UL in unlicensed spectrum

    - Initial identification of evaluation methodologies including coexistence evaluation framework (e.g., impact of LAA to Wi-Fi compared with impact of Wi-Fi to Wi-Fi), scenarios (e.g., indoor, outdoor, number of nodes etc.), Wi-Fi assumptions (e.g., clear channel assessment methods and thresholds), common assumptions (e.g., traffic model) and performance metrics

  - RAN1 #79

    - Finalize identified PHY layer options for DL transmission without UL  in unlicensed spectrum

      - Detailed description of identified PHY layer options

      - Initial coexistence evaluation results can be provided

    - Analyze standards impacts of identified PHY layer options for DL transmission without UL

    - Finalize evaluation methodology for modeling of PHY layer options for LAA

    - Inform RAN2 and RAN4 about relevant RAN1 decisions and findings if necessary

  - RAN1 #80

    - List findings from initial evaluation results for DL transmission without UL in unlicensed spectrum

    - Identify additional details of the evaluation methodology for both UL and DL transmission in unlicensed spectrum if necessary

    - Continue identification of PHY layer options for DL transmission without UL in unlicensed spectrum, taking into contributions at RAN1#80

    - Initial identification of PHY layer options for both UL and DL transmission in unlicensed spectrum

    - Inform RAN2 and RAN4 about relevant RAN1 decisions and findings if necessary

  - RAN1 Ad-hoc

    - Presentation and discussion of LAA evaluations for DL transmission without UL in unlicensed spectrum, taking into account proposed PHY layer options and the additional details of evaluation methodology agreed at RAN1#80

    - List findings from additional evaluation results for DL transmission without UL in unlicensed spectrum

  - RAN1 #80bis

    - List findings from further evaluation results for DL transmission without UL in unlicensed spectrum

    - Conclude on the evaluation and potential standard impacts of options for DL transmission without UL

    - List findings from initial evaluation results for both UL and DL transmission in unlicensed spectrum

    - Finalize identified PHY layer options for both UL and DL transmission in unlicensed spectrum

    - Analyze standards impacts of identified options for both UL and DL transmission in unlicensed spectrum

  - RAN1 #81

    - List findings from further evaluation results for both UL and DL transmission in unlicensed spectrum

    - Conclude on the evaluation and potential standard impacts of options for both UL and DL transmission

    - Finalize TR conclusions

# References

[1]		R1-144225, Work plan proposal for study on licensed-assisted access to unlicensed spectrum, Ericsson, Huawei, RAN #78bis, Oct 2014.

[2] 	3GPP R1-145483, Ericsson, Huawei, “3GPP TR 36.889 V0.1.1	Study on licensed-assisted access to unlicensed spectrum,” Nov. 2014.

[3] 	R1-150698, “Liaison Statement Regarding Coexistence of Licensed Assisted Access (LAA) and IEEE 802”, RAN1#80, Feb 2015.

[4] 	RP-141817 RAN1 Study on Licensed Assisted Access to Unlicensed Spectrum, Ericsson, Qualcomm, Huawei, Alcatel-Lucent, Dec 2014.