## Slide 1
3GPP TSG RAN WG1 Meeting #85 R1-165447
Nanjing, China, 23rd - 27th May 2016
Agenda item: 6.2.3
Source: Samsung, Nokia, CATT
Title: Proposed work plan for RAN1#85
Document for: Discussion and Decision

## Slide 2: Work plan [R1-162390]
Item | Spec impact | RAN1#84b (3TU) 2016-04 | RAN1#85 (3TU) 2016-05 | RAN1#86 (3TU) 2016-08 | RAN1#86b (4TU) 2016-10 | RAN1#87 (4TU) 2016-11 | RAN1#88 (4TU) 2017-02
NP CSI-RS {20, 24, 28, 32} | High | x | x | x | x | x | Clean up, remaining (minor) open issues Note: RAN2 work is to be concluded here
BF CSI-RS (UE-specific) | High | x | x | x | x | x | 
UL DMRS (*) | Low | + | + | x | x |  | 
NP CSI-RS CB extension | Low to medium |  | x | x | x | x | 
Hybrid CSI feedback | Medium | x | x | x | x | x | 
Advanced CSI feedback & interference measurement (*) | Medium to high (2nd pr.) | + | + | x | x | x | 
DMRS-based open/semi-open (transmission scheme, CSI feedback) (*) | Medium to High | + | + | x | x | x | 
(*) Evaluate and, if needed, specify
x Specification work + Evaluation work
For 3 items with “evaluate and, if needed, specify”, spend the first 2 meetings for evaluation
  Decide evaluation (including simulation when applicable) assumptions in RAN1#84b
  Decide before RAN1#86 if specification work is needed  If yes, decide on the scope of specification works

## Slide 3: Summary from submitted contributions to RAN1#85
UL DMRS enhancement:
  3 companies with simulation results: 3 SLS (2 showing gain, the other one showing no gain) and 1 LLS (no gain)
  3 companies strong supports, 3 companies conditional supports
  5 companies neutral
  2 candidate schemes: IFDMA (majority), DMRS sequence
Advanced CSI feedback + IM:
  8 companies with simulation results: 10 sets of SLS (all showing gain)
  9 companies strong supports (some have multiple proposals)
  No opposition
  5 types of schemes with SLS results – majority is LC-CB (linear combination codebook) based
    LC-CB based implicit feedback (6 companies)
    LC-CB based explicit feedback (3 companies)
    Other explicit feedback schemes (2 companies): hybrid CSI-RS + covariance matrix, BF CSI-RS + quantized feedback
    Class A W1 enhancement (1 company)
    Analog feedback (1 company)
  Other proposed schemes (no SLS results): MU-CSI (4), enhanced IMR (8)
DMRS-based open-loop/semi-open-loop:
  9 companies with simulation results: 4 SLS (3 showing gain, 1 showing no gain) and 5 LLS (all showing gain)
  10 companies strong supports (1 company proposes CSI-only enhancement),
  1 company negative
  3 candidate schemes: semi-OL (partial PMI) based (8 companies, majority), CRI cycling (1 company), LD-CDD-based (1 company)

## Slide 4: Proposed action items for RAN1#85
RAN1 to conclude on the three “evaluate and, if needed, specify” items
Decide for each of the three items:
  whether to specify or not to specify
  if RAN1 decides to specify, decide the scope of specification work
Based on the decisions, update Rel.14 eFD-MIMO WID in RAN72