3GPP TSG-RAN WG2 #102	R2-1808001

# Busan, Republic of Korea, 21st – 25th May 2018

Agenda Item:	10.2.8

Source:	Ericsson

Title:	ASN.1 review plan for 38331 SA

Document for:	Discussion, Decision

# Introduction

In this document we present the methodology and time plan for the 38.331 ASN.1 SA review until RAN2-AH-1807.

# Review Plan

- June 1st:

  - The rapporteur distributes EN-DC CR including the agreements from RAN2#102 for email review.

  - The rapporteur distributes SA CR including EN-DC and SA agreements from RAN2#102 into running SA CR.

- June 5th: Email review deadline:

  - Resulting in RAN2 approved EN-DC. 
This CR will be sent to RAN for approval to v15.2.0

  - Resulting in RAN2 endorsed SA CR (ensure that all agreements have been captured correctly).
This version will be sent to RAN plenary for information.

- After plenary: if there are updates, rapporteur generates a new SA version based on 15.2.0 (approved in plenary).
This version will be used as baseline for the ASN.1 review of NR SA.

- ASN.1 review:

  - Rapporteur divides the baseline 38331 CR into smaller parts (by larger sections), some 8-10. Stored on 3GPP ftp server.

  - Companies checkout/comment/checkin to provide their review comments.

  - Companies provide own issues and comment on others

  - Review comments not to be provided as “bubbles”, but as in-line text using specific Word style (for better performance and readability, and be able to use Word draft view)

  - Issues tagged with field containing

    - identification (e.g. E123), same as before

    - classification (1-4), same as before

    - status

  - Further instructions will be provided.

- As before, companies are invited to volunteer to Review Areas to secure full coverage (tentative list):

  - SI

  - UAC

  - Connection Control (split?):

    - Paging, Security, Establishment, Release

    - Reconfiguration

    - Re-establishment, RLF, Resume (suspend)

  - UL/DL Info, SCG Failure

  - Inter-RAT mobility

  - Measurements

  - UE capabilities

  - Inter-Node

  - L1 prmtrs

  - L2 prmtrs

- Rapporteur consolidates review comments and merges the 38331 parts, as preparation for RAN2 AH-1807.