3GPP TSG-RAN WG2 Meeting #103bis	R2-1814616

Chengdu, China, 8th – 12th October 2018

Agenda item:	12.3.1

Source:	China Telecom

Title: 	Initial considerations on study phase for LTE-feMob

Document for:	Discussion and decision

# 1.	Introduction

The Rel-16 LTE mobility enhancment work item [1] was approved at RAN#80, and the completion date is RAN#86. So far, RAN2, RAN3, and RAN4 are involved.

According to the WID [1], the work is split into two phases:

  - Study Phase, to evaluate the proposed solutions, e.g. simultaneous connectivity with both source and target eNB, conditional handover and enhancements to make-before-break, including support of carrier aggregation in source and carrier aggregation in target eNB during handover, and do down selection or merger, if necessary.

  - Work Phase, to specify the chosen solution(s)

Regarding study phase, our initial considerations is provided in this paper, including how to organize discussions and where to capture the outcome. Besides, the relation with NR mobility enhancement is also discussed.

# 2.	Discussion

#### 2.1 How to capture outcome

As we know that for a study item, normally there will be a TR (Technical Report) in the end of the SI, and thus it is easy for companies to track technical discussion results based on the TR.

For WI which splits its work into study phase and work phase, some technical analysis and comparison may be made before work phase. For the study phase of the WI, there may be some discussions on use cases, issues and potential solutions for RAN2 to make solution(s) selection. In the current WID [1], it does not explicitly mention where to capture the outcome. In order to efficiently progress, it needs to consider where to capture the outcome.

For TR, which is widely used for a study item in the past, however, may need much efforts because there are formal structure and formal procedure, and normally it requires a formal conclusion part. Based on our work plan in [2], only three TUs are planned to be used for study phase, which is hard to complete the work of TR. Therefore, we have the following candidate solutions:

  - (1) Only rely on RAN2 minutes

  - (2) Status report

  - (3) Temporary document and to be updated for each meeting until the ending of study phase (by the rapporteur)

There are pros and cons of each solution. For (1), there should be no extra work, but it may not be easy for companies to track. For (2), SR is RAN-level document, and it only summarizes progresses of WGs between two RAN meetings. For (3), it is more like a “running CR” and the structure may be similar as a TR.

Proposal 1: It is proposed RAN2 to discuss where to capture the outcome of study phase, and the candidate solutions are:

  - Only rely on RAN2 minutes

  - Status report

  - Temporary document and to be updated for each meeting until the ending of study phase (by the rapporteur)

#### 2.2 Relation with NR mobility WI

With respect to mobility enhancement, an NR WI is also about to start two meetings later with similar candidate solutions, e.g. Conditional Handover and DC-like handover. Both NR and LTE will have a study phase for solutions evaluation and selection, and it is foreseen LTE would make agreement on solution selection in before NR. Up to now, LTE and NR tend to have similar enhancement features, for example PDCP duplication and RRC inactive. The benefit of NR and LTE having the same solution(s) is obvious, i.e. saving specification and implementation effort, and any further enhancement of one RAT can be applied to the other directly. Considering the spec, scenario and use case difference between RATs, we cannot restrict mobility enhancement solutions are aligned between LTE and NR, but still the LTE discussions on handover can provide a good basis for further consideration for NR, and the LTE agreement can be revisited after NR has conclusion.

Observation: Mobility enhancement solutions for LTE and NR don’t have to be aligned, but still the LTE discussions on handover can provide a good basis for further consideration for NR, and the LTE agreement can be revisited after NR has conclusion.

# 3.	Conclusion

In this paper, for the study phase of the LTE_feMob work item, some initial consideration are provided, and the following observations and proposals are made:

Proposal: It is proposed RAN2 to discuss where to capture the outcome of study phase, and candidate solutions are:

  - Only rely on RAN2 minutes

  - Status report

  - Temporary document and to be updated for each meeting until the ending of study phase (by the rapporteur)

Observation: Mobility enhancement solutions for LTE and NR don’t have to be aligned, but still the LTE discussions on handover can provide a good basis for further consideration for NR, and the LTE agreement can be revisited after NR has conclusion.

# 4.	References

[1]	RP-181544, New Work Item on even further Mobility enhancement in E-UTRAN, China Telecom.

[2]	R2-1814615, work plan for even further LTE mobility enhancement.