3GPP TSG-RAN WG2 Meeting #105bis	R2-1903232

Xi’an, China, 8-12 April 2019

Agenda Item:	11.5.1

Source: 	MediaTek Inc., CATT

Title:  	Work plan for RACS_RAN work item

Document for:	Discussion

# Introduction

This document presents a work plan for the RACS_RAN/RACS-RAN-Core work item described in [1].

# Discussion

| Meeting | TUs | Activity | Meeting status |
| --- | --- | --- | --- |
| RAN2#105bis | 0.5 | - Decide approach to UE capability ID in RRC signalling - Initial discussion on filtering - Initial discussion on segmentation approach |  |
| RAN2#106 | 0.5 | - Details of capability ID in RRC signalling - Resolve any issues on filtering - Further discussion on segmentation |  |
| RAN2#107 | 0.5 | - Start drafting work on stage 2 CRs for EPS and 5GS - Decide support of delta signalling - Decide approach to segmentation |  |
| RAN2#107bis | 0.5 | - Conclude stage 2 CRs - Start drafting work on stage 3 CRs - Decide approach to delta signalling, if applicable - Details of segmentation |  |
| RAN2#108 | 0.5 | - Develop stage 3 CRs to a mature state - Resolve leftover issues from previous meetings - Finalise delta signalling if applicable |  |
| RAN2#109 | 0.5 | - Resolve any last-minute leftover issues - Final approval of stage 2 and 3 CRs |  |
| RAN3#107 | 1 | - Discuss the RAN3 impact for UE radio capability signalling - Discuss and final approval of stage 2 and 3 CRs |  |

# References

[1]	RP-190657, “New WI Proposal on optimisations on UE radio capability signalling”, MediaTek Inc./CATT, RP#83