3GPP TSG-RAN WG2 Meeting #106	R2-1905860

Reno, USA, 13th-17th May 2019

Agenda item:	11.14.1

Source:	China Unicom

Title: 	Work Plan for SRVCC from 5G to 3G

Document for:	Discussion

- Introduction.

A new WI “Single Radio Voice Call Continuity from 5G to 3G” was approved for Release 16 at the 3GPP TSG RAN #82 meeting and updated in [1].

In this contribution, we provide a work plan for the work item taking the scope and time budget in related working groups into account.

# 2.	Work plan

- Scope and objectives

This work item aims to specify the support of SRVCC from 5GS to UTRAN in RAN, and the main objectives of the WI are:

- Inter-RAT measurement to support voice service continuity from 5GS to UTRAN [RAN2, RAN1].

  - Specify that the NG-RAN and UE in NR RRC connected mode support the UTRAN cell measurement procedure, e.g. measurement configuration of target UTRAN cells, and the measurement performing and reporting by UE.

- Indirect Inter-RAT handover procedure to support voice service continuity from 5GS to UTRAN [RAN2, RAN3].

  - Specify the procedures of SRVCC (including emergency call) in RAN, which includes handover preparation between gNB and AMF, gNB and UE, and Handover execution between UE to RNS etc.

- Signalling of source RAT to target RAT at incoming SRVCC [RAN3].

- UE capability reporting for supporting SRVCC [RAN2, RAN3].

  - Specify the transfer of UE capability information between UE, NG-RAN and AMF.

- RRM requirements to support voice service continuity from 5GS to UTRAN [RAN4].

  - Requirements of NR handover to UMTS.

  - Requirements of NR- UMTS inter-RAT measurements.

- Time budget

RAN2 is the primary responsible group of the WI, and RAN3 and RAN4 are also involved in. The time budgets in these groups are listed as below:

Table 1: Time budget allocation

| Date | May 2019 | August 2019 |  |  | October 2019 |  |  | November 2019 |  |  | February 2019 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Meeting | R2# 106 | R2#107 | R3#105 | R4#92 | R2# 107bis | R3# 105bis | R4# 92bis | R2#108 | R3#106 | R4#93 | R2#109 | R3#107 | R4#94 |
| TUs | 0.5 | 0.5 | 0.5 | 0.25 | 0.5 | 0.5 | 0.25 | 0.5 | 0.5 | 0.25 | 0.5 | 0.5 | 0.25 |

- Work Plan

Considering the main challenge and the limited time, the suggested work plan is shown below:

Table 2: Tentative work plan of SRVCC from 5G to 3G

| Quarter | Meeting | Work Plan |
| --- | --- | --- |
| Q2, 2019 | RAN2#106 | - Discuss and identify issues of supporting SRVCC in RAN2 perspective, i.e. inter –RAT measurement, inter-RAT handover - Collect potential solutions for identified issues - Send LSs to RAN3 and RAN4 about identified impact on them |
| Q3, 2019 | RAN2#107 | - Try to down select solutions - Start to discuss Stage-2 details of the selected solution(s); |
|  | RAN3#105 | - Start to discuss RAN3 impact of the SRVCC procedure |
|  | RAN4#92 | - Start to discuss requirements of inter-RAT measurement and handover |
| Q4, 2019 | RAN2#107bis | - Continue discussion on Stage-2 details - Start to discuss Stage-3 details. |
|  | RAN3#105bis | - Continue discussion on Stage-2 details; - Start to discuss Stage-3 details. |
|  | RAN4#92bis | - Continue discussion on RAN4 impact of the SRVCC procedure. - Start to discuss Stage-3 details. |
| Q4, 2019 | RAN2#108 | - Finalize Stage-2 discussion; - Continue discussion on Stage-3 details. |
|  | RAN3#106 | - Finalize Stage-2 discussion; - Continue discussion on Stage-3 details. |
|  | RAN4#93 | - Continue discussion on Stage-3 details. |
| Q1, 2020 | RAN2#109 | - Discuss left issue if any. - Agree all CRs to capture RAN2 agreements. |
|  | RAN3#107 | - Discuss left issue if any. - Agree all CRs to capture RAN3 agreements. |
|  | RAN4#94 | - Discuss left issue if any. - Agree all CRs to capture RAN4 agreements. |

3.	Conclusion

In this contribution, we provide suggested work plan for Rel-16 SRVCC from 5G to 3G.

4.	References

[1] RP-190713, New WID: Single Radio Voice Call Continuity from 5G to 3G.