3GPP TSG-RAN WG2 Meeting #107		R2-1908887

Prague, Czech Republic, 26th – 30th August 2019

Source:	CATT (Rapporteur)

Title:	RAN2 work plan for UE Power Saving WI

Agenda Item:	11.11.1

Document for:	Discussion and Decision

# Introduction

In RAN#83 meeting, the RAN1-led WI of UE power saving in NR was agreed with the following objectives [1]:

- Specify power saving techniques with PDCCH-based power saving signal/channel triggering UE adaptation in RRC_CONNECTED mode [RAN1, RAN2, RAN4] - Specify procedures triggering a MAC entity to “wake up” to monitor PDCCH at reception of the PDCCH-based power saving signal/channel for the next occurrence(s) of the drx-onDurationTimer [RAN2, RAN1] NOTE: Any change of PDCCH channel coding and payload interleaver is not in the scope - Specify the procedure of cross-slot scheduling power saving techniques [RAN1, RAN4] NOTE: The procedure is in addition to Rel-15 cross-slot scheduling procedure - Specify the power saving techniques of UE adaptation to the maximum number of MIMO layers [RAN1, RAN2, RAN4] - Specify configuration of a different MIMO layer configuration of the initial/default BWP compared with other BWPs of a Serving Cell. [RAN2, RAN4] - Discuss whether to also extend this to define per-BWP MIMO layer configuration [RAN1, RAN2] - Evaluate if switching and interruption times for UE dynamic adaptation to the maximum number of MIMO layers are needed and which case assuming a relationship between the number of RF ports and the MIMO layer configuration [RAN4] NOTE: Switching on/off the RF is part of the evaluation - Specify a mechanism for a UE to indicate its preference of transitioning out of RRC_CONNECTED state. [RAN2] - Specify, if agreed, the mechanism to provide UE assistance information [RAN2, RAN1]: - Study and select among the following UE assistance information for RAN2 by RAN#85: power preferred information (baseline LTE PPI in a well-defined manner) and UE's preference on C-DRX, BWP and SCell configuration [RAN2]. NOTE: additional UE assistance information for RAN1-specific power saving techniques to indicate what setting of parameters related to this Work Item will lead to power savings for the UE can be included if agreed in RAN1. - Specify network-configured mechanism to relax intra and inter-frequency RRM measurement for neighbour cells for RRC_IDLE/INACTIVE with minimal mobility performance impacts [RAN2, RAN4] - Specify RRM measurement relaxation by allowing measurements with longer intervals, and/or by reducing the number of cells/carriers to be measured [RAN4, RAN2] - Define triggering criteria for the UE to move between relaxed and normal RRM measurements, that considers at least if UE is not at cell edge, or if UE is stationary or with low mobility [RAN2, RAN4]. - Evaluate and specify requirements (if needed) depending on RAN2 criteria [ RAN4] NOTE: No new measurement quantities should be introduced Note: The following objective may be considered in RAN#85 pending progress on SCell dormant behaviour and will be re-evaluated in RAN#85 - Study and specify (if agreed) power saving techniques to reduce PDCCH monitoring on activated SCells for CA and DC (EN-DC in particular). - Solutions (e.g. power saving signal/channel, enhancing Rel-15 DRX procedure) are to be discussed - Enhancements to Rel-15 DRX procedure can be studied further if they do not violate the general principle of single DRX configuration per MAC entity

This contribution proposes a work plan for RAN2 WG accordingly.

# Work Plan

RAN2#107 (1 TU): stage 2 aspects of:

- PDCCH-WUS: procedures triggering a MAC entity to “wake up” to monitor PDCCH at reception of the PDCCH-WUS for the next occurrence(s) of the drx-onDurationTimer, specifically:

  - UE behavior when the PDCCH-WUS collides with any event part of legacy Active Time (e.g. DRX Inactivity timer)

  - UE behavior in case of mis-detection of the PDCCH-WUS (potentially pending RAN1 design progress)

- Configuration of a different MIMO layer configuration of the initial/default BWP compared with other BWPs of a Serving Cell.

  - Decide whether to also extend this to define per-BWP MIMO layer configuration

- Mechanism for a UE to indicate its preference of transitioning out of RRC_CONNECTED state

- Decide which, if any, further UE assistance information is needed among:

  - power preferred information (baseline LTE PPI in a well-defined manner)

  - UE's preference on:

    - C-DRX;

    - BWP;

    - SCell configuration

- Network-configured mechanism to relax intra and inter-frequency RRM measurement for neighbour cells for RRC_IDLE/INACTIVE with minimal mobility performance impacts

  - Decide which of RRM measurement relaxation method(s) is/are used among:

    - allowing measurements with longer intervals,

    - reducing the number of cells/carriers to be measured

  - Decide which triggering criterion to use for the UE to move between relaxed and normal RRM measurements, among:

    - UE is not at cell edge,

    - UE is stationary or with low mobility

RAN2#107bis (1 TU): stage 3 aspects of:

- PDCCH-WUS: procedures triggering a MAC entity to “wake up” to monitor PDCCH at reception of the PDCCH-WUS for the next occurrence(s) of the drx-onDurationTimer, specifically:

  - UE behavior when the PDCCH-WUS collides with any event part of legacy Active Time (e.g. DRX Inactivity timer)

  - Decide on the procedure option (if any needed) to handle PDCCH-WUS mis-detection based on RAN1 design

- Configuration of a different MIMO layer configuration of the initial/default BWP compared with other BWPs of a Serving Cell or (if agreed in RAN2#107) generic per-BWP MIMO layer configuration

- Further details of the mechanism for a UE to indicate its preference of transitioning out of RRC_CONNECTED state

- Further details of the mechanism, if any, supporting further UE assistance information

- Network-configured mechanism to relax intra and inter-frequency RRM measurement for neighbour cells for RRC_IDLE/INACTIVE with minimal mobility performance impacts

  - Further design details of the RRM measurement relaxation method(s) selected in RAN2#107

  - Further design details of the triggering criterion selected in RAN2#107 to use for the UE to move between relaxed and normal RRM measurements.

- If agreed in RAN#85: decide on the power saving techniques to reduce PDCCH monitoring on activated SCells for CA and DC (EN-DC in particular).

  - Solutions (e.g. power saving signal/channel, enhancing Rel-15 DRX procedure)

RAN2#108 (1 TU): stage 3 details of:

- PDCCH-WUS: procedures triggering a MAC entity to “wake up” to monitor PDCCH at reception of the PDCCH-WUS for the next occurrence(s) of the drx-onDurationTimer

- Configuration details (ASN.1) of a different MIMO layer configuration of the initial/default BWP compared with other BWPs of a Serving Cell or (if agreed in RAN2#107) generic per-BWP MIMO layer configuration

- Final details of the mechanism for a UE to indicate its preference of transitioning out of RRC_CONNECTED state

- Final details of the mechanism, if any, supporting further UE assistance information

- Network-configured mechanism to relax intra and inter-frequency RRM measurement for neighbour cells for RRC_IDLE/INACTIVE with minimal mobility performance impacts

  - Final design details of the RRM measurement relaxation method(s) selected in RAN2#107

  - Final design details of the triggering criterion selected in RAN2#107 to use for the UE to move between relaxed and normal RRM measurements.

- If agreed in RAN#85: final details of the power saving techniques to reduce PDCCH monitoring on activated SCells for CA and DC (EN-DC in particular).

# Conclusion

This contribution discussed the RAN2 Work Plan for the WI on UE power saving in NR and proposes:

Proposal: RAN2 endorses and applies the proposed work plan.

# Reference

- RAN#84 meeting, RP-191607, New WID: UE Power Saving in NR, Newport Beach, USA, 3rd  – 6th   June 2019;