3GPP TSG-RAN WG2 meeting #109-e	R2-2001087

Elbonia, 24 Feb – 6 Mar 2020

Agenda Item:	6.0.1

Source:	Ericsson

Title:	Rel-16 ASN.1 review plan

Document for:	Discussion, Decision

# Introduction

This paper discusses the plan for review of NR and LTE RRC in preparation for ASN.1 freeze, REL-16.

# Discussion

General

- Joint process and time plan for NR and LTE, but separate Review files

- Adopt the same ASN.1 review process as during NR Rel-15, i.e. using macro based comments, check-in/ check-out to get access to review file, continuous iterative process, macro based RIL extraction

  - Further details about the setting of fields in the “RILs” will be provided at kick-off

  - Splitting the spec into parts may be used (easier to get file access, but additional work to maintain consistence). Will be decided by rapporteur and clarified at kick-off

- Below, the term “Review file” refers to the CRs for both TS 36.331 and TS 38.331.

Time plan/ schedule

The plan is based on the following

- RAN2 agrees on all WI running CRs to be sent to RAN March meeting for approval.

  - Only CRs that are clearly not ready should be postponed.

  - FFSs, Editor’s Notes etc should remain in the CRs, and will end up in the Rel-16 specifications

  - Expected that RAN approves CRs and rel-16 specification is created (by MCC).

  - WI running CRs will not be maintained.

- RAN2 aims to close FFSes, open issues etc in RAN2 April meeting

  - Email discussions per WI and open issue

  - Expected result: agreeable “draft CRs” to April meeting.

  - Typically these “draft CRs” should be “endorsed to be merged into ASN.1 Review file” (will be merged by the Rapporteur)

- After RAN2 April meeting, ASN.1 review is (re-)started

  - Review file: Rel-16 spec with endorsed CRs in April meeting

  - Companies will insert their comments into the review file, provide solution proposals, and comment on issues/items inserted by other companies.

  - Before RAN2 May meeting, the Rapporteur will provide consolidated status and proposed conclusion on each item.

    - Simple issues are corrected directly in the Review file

    - Complex issues will be solved in separate small “simple-CR”/TP submitted to RAN2 meeting

- RAN2 aims to close remaining review issues (“RILs”) during RAN2 May meeting.

  - RAN2 will agree and submit to RAN:

    - The “Review file” (ASN.1 review CR)

- In parallel, work on UE capability CRs will be ongoing

  - 3x.306 and specific sections in 3x.331

  - Could discuss whether to include the work on the UE Capability CRs in the same “ASN.1 review process”

- Recommendation on ASN.1 freeze could be assessed at RAN2 May meeting

  - ASN.1 freeze typically means that compatibility issues with implementations based on this version of the spec should be avoided.

| No | Description | Date | Remarks |
| --- | --- | --- | --- |
| RAN2#109-e: 24 feb- 5 Mar 2020 |  |  |  |
| 1 | Email discussions to agree on WI outstanding issues. Expected result: Agreeable CRs submitted to RAN2 April meeting | 11 March – 3 April | Draft CRs cold initially be based on - WI CR, or - CR Merge file from RAN2#109-e. Final CRs should be based on rel-16 spec. |
| RAN#87-e: 16 - 19 Mar 2020 |  |  |  |
| 2 | Rel-16 spec published on 3GPP server | 2 April | 9 working days after RAN#87-e ended. |
| 3 | Start of ASN.1 review Phase 1 |  | Asap after rel-13 spec is published on 3GPP server |
| 4 | Submission deadline RAN2#109bis | 9 April |  |
| RAN2#109bis: 20 - 24 Apr 2020 (Tbd) e-meeting ends 30 Apr(?) |  |  |  |
| 5 | Start of ASN.1 review Phase 2 | 4 May | Very few working days after RAN2 meeting ended. Agreed CRs merged into Review file |
| 6 | (Preferred) Last day for companies to insert comments in Review file. | 8 May | Review using iterative process i.e. companies invited to respond to each other’s comments |
| 7 | Moderator provides consolidated proposed action for all review comments | 13 May |  |
| 8 | Submission deadline RAN2#109bis | 14 May |  |
| 9 | Submission deadline, tdocs related to ASN.1 review | 20 May |  |
| RAN2#110: 25 – 29 May 2020 |  |  |  |
| RAN#88: 15 - 18 Jun 2020 |  |  |  |

# Conclusion

This paper discussed the plan for review of NR and LTE RRC in preparation for ASN.1 freeze, REL-16. RAN2 is requested to confirm the plan.

# Reference

[1] TS 36.331, RRC Specification, E-UTRA

[2] TS 38.331, RRC Specification, NR