3GPP TSG-RAN WG2 meeting #109bis-e	R2-2003869

Online, 20- 30 April, 2020

Agenda Item:	6.0.1

Source:	Ericsson, Samsung

Title:	Rel-16 ASN.1 review plan, phase 2

Document for:	Discussion, Decision

# Introduction

This paper discusses the plan for review of NR and LTE RRC in preparation for ASN.1 freeze, REL-16. The plan is based on the agreement to adopt approach B i.e. to maintain WI specific CRs and agree these @R2-110e, while capturing most changes in such CRs.

- The ASN.1 review will be revised to contain all endorsed CRs from RAN2#109bis and this update is used for phase 2 of the review. All new issues detected by companies shall be captured as RIL in the resulting ASN.1 review file. A RIL should also be inserted for each remaining issue in WI CRs (e.g. FFS, Editor’s Notes), if such RIL is missing

- WI specific CRs will be maintained and brought to RP#88. These CRs will include changes resulting from resolution of all open issues (FFS, Editor’s Notes, RILs)

- One step of ASN.1 issue resolution is to decide where to capture the corresponding changes

- Most changes will be included in WI specific CRs. Some changes will however be included in the ASN.1 review file. This mainly concerns changes to general aspects affecting multiple WIs and/ or issues that cannot be captured in WI specific CRs e.g. merging related issues

- For some WIs there may be just a few quite minor changes. Such changes may be included in the ASN.1 review file

Note	Above means that ASN.1 review will result in a “Misc ASN.1 corrections” CR, but it will be quite small

# Discussion

## Main aspects

- RAN2 will endorse, possibly after e-mail review, WI specific CRs capturing the agreements from R2#109bis-e

  - Agreements regarding identified open issues: FFS, Editor’s Notes, RILs raised during ASN.1 review (class 2 and 3) and possibly also Minor/ editorial comments raised during ASN.1 review

- ASN.1 Moderator produces an updated ASN.1 review file that covers

  - WI specific CRs resulting from R2#109bis-e

  - RILs raised during phase 1 are updated to reflect correct status and for items concluded an indication where changes are captured

  - This updated ASN.1 review file will be used as input for phase 2 of ASN.1 review

  - Phase 2 of the review will be similar to phase 1, but there is a difference: for each new or remaining issue, the ASN.1 review file should include a RIL comment

- WI Rapporteurs may alongside progress WI specific CRs i.e. continue discussion of identified open issues

  - New issues raised during phase 2 of ASN.1 review may also be progressed here (i.e. class 3)

## Further details/ new aspects

Some further details:

- RRC review moderator will review and update ASN.1 review file, which includes the following:

  - Review correctness of the class, and update if required

  - For class 2 issues:

    - Suggest proposed way forward for class 2 issues e.g. proposed resolution (PropAgree/ PropReject), assign company to prepare TDoc (PropTDoc), suggest to be solved by eMail (discMail) or discussion at meeting (discMeet)

    - Once concluded, decide where to capture the changes i.e. within WI specific CR or ASN.1 review file

    - If applicable, capture corresponding changes in the ASN.1 review file (including update of RIL status)

- WI rapporteur moderator will

  - For any remaining WI specific issues that don’t have an associated RIL#, add a RIL comment to the ASN.1 file

  - Progress class 3 issues from ASN.1 review file

    - In a similar fashion as described for class 2 issues above

    - Capture corresponding changes in the WI specific CR unless there is a particular need to do it in ASN.1 review file e.g. merging issues

  - Update ASN.1 file i.e. status of RILs concluded and/ or captured in WI session/ WI CR (Class 2 and Class 3)

- Organizational aspects

  - Alike R2#109bis-e, R2#110-e is expected to have following sessions:

    - An ASN.1 session to handle class 2 issues and agree the CR related to ASN.1 review.

    - WI specific sessions to handle class 3 issues and agree the WI-specific CRs

  - Issues will be concluded by on-line discussion of issues in ASN.1 review file, concluded based on discussion of TDocs or e-mail reports

  - For cases where proposed conclusion is not straightforward, a TP should be prepared. The TP should be relative to the endorsed version of the CR in which the TP is to be captured (i.e. WI specific CR or ASN.1 review file)

  - All issues addressed by contributions should have a RIL#, which should be indicated i.e. applies for contributions to ASN.1 as well as to WI sessions

  - When making changes to the class field, Spec Rapporteur should list the RILs and the change details in the check-in mail, as this affects handling of the RIL but also to enable companies to review and comment

  - In the status field Moderator/ Rapporteur will indicate where to capture the changes. This should be done when suggesting proposed way forward e.g. PropAgree WI-CR (so companies can review/ comment) as well as when concluding e.g. ConcAgree WI-CR

  - It may be good to distinguish issues remaining from phase 1 from any new issues detected. This can be done by setting status to ToDo Ph1. This may be done for existing RILs as well as remaining FFS, Editor’s Notes

  - Minor/ editorial issues will again be handled separately and listed in an Word document specific for this purpose. The changes are best captured in the concerned WI CR (to avoid conflicts between CRs)

## Time schedule

| No | Description | Date | Remarks |
| --- | --- | --- | --- |
| RAN2#109bis: 20 - 24 Apr 2020 (Tbd) e-meeting ends 30 Apr(?) |  |  |  |
| 2.a | Spec rapporteurs indicate which class 2 RILs to capture in WI CRs | Mon 4 May Midnight Pacific (MP) |  |
| 2.b | CRs ready for merging into updated RRC version to be used for ASN.1 review, phase 2 | Thu 7 May MP | Few working days after RAN2 meeting ends |
| 2.1 | Start of ASN.1 review Phase 2 | Tue 12 May MP | ASN.1 Review file updated with agreements from RAN2#109bis |
| 2.2 | Last day for companies to insert comments in Review file. | Fri 15 May MP | Very few working days for ASN.1 review |
| 2.3 | Moderator provides consolidated proposed action for all review comments | Wed 20 May MP |  |
| 2.4 | Submission deadline RAN2#110 | Thu 21 May MP |  |
| 2.5 | Submission deadline, tdocs related to ASN.1 review | Tue 26 May MP |  |
| RAN2#110: 1 – x June 2020 |  |  |  |

# Conclusion

This paper discussed the plan for review of NR and LTE RRC in preparation for ASN.1 freeze, REL-16. RAN2 is requested to confirm the plan.

# Reference

[1] TS 36.331, RRC Specification, E-UTRA

[2] TS 38.331, RRC Specification, NR