3GPP TSG-RAN WG2 Meeting #113 Electronic	R2-2100542

25 January – 05 February 2021

Agenda item:	8.16.1

Source:	Nokia, China Telecom (Rapporteurs)

Title:	RAN2 Work Plan for Enhancement for Private Network Support for NG-RAN

WID/SID:	NG_RAN_PRN_enh - Release 17

Document for:	Discussion and Decision

# 1	Introduction

A new work item on Enhancement for Private Network Support for NG-RAN was approved for Rel-17 at RAN#90 in RP-202363.zip. This contribution summarises the agreed objectives and suggests a plan to carry out the work in RAN2.

# 2	Work Item

The agreed work item lists the following objectives for RAN2:

- To support SNPN along with subscription / credentials owned by an entity separate from the SNPN:

-	The broadcasting of information to enable SNPN selection for UEs with subscription/credentials owned by an entity separate from the SNPN

-	The associated cell selection/reselection and connected mode mobility support

- To support UE onboarding and provisioning for NPN:

-	The UE onboarding relevant parameter broadcast from SIB

-	The associated cell selection/reselection, cell access control and the connected mode mobility support

- Support of IMS voice and emergency services for SNPN [RAN2]

-	Broadcasting of relevant parameters [RAN2]

It should be noted that:

-	The work is to support the SA2 agreements done in TR 23.700-07 and TS 23.501; and the above sub-bullets may be subject to further discussion depending on SA2.

-	RAN3 is the primary group responsible for the work.

The time budget for the work item gives RAN2 six meetings to complete the work i.e. until December 2021 [RP-202868.zip].

# 3	Work Plan

Table 3.1 below describes a possible plan to carry out the work in RAN2 based on the time budget allocation.

Table 2.1: NPN Time Budget

| Meeting | Date | TU | Meeting Tasks | Post-meeting email discussions |
| --- | --- | --- | --- | --- |
| RAN2#113 | 2021 Q1 | 0.5 | Clarify the scope of the work and RAN2 impacts Start discussion on the enhancements needed for using 3rd party subscriptions Start discussion on the enhancements needed for onboarding | TBD based on meeting discussion |
| RAN2#113bis | 2021 Q2 | 0.5 | Endorse email discussion outcomes Continue discussion on the enhancements needed for using 3rd party subscriptions Continue discussion on the enhancements needed for onboarding Start discussion on the enhancements needed for IMS voice and emergency services Endorse Stage 2 Skeleton CR | 38.300 CR update based on meeting outcome |
| RAN2#114 | 2021 Q2 | 0.5 | Endorse email discussion outcomes Conclude the information to be broadcasted Conclude the principles of other (mobility, access control etc) enhancements Endorse Stage 2 CR, and stage 3 skeleton CRs | TBA |
| RAN2#115 | 2021 Q3 | 0.5 | Update stage 2 CR and stage 3 CRs | TBA |
| RAN2#115bis | 2021 Q4 | 0.5 | Update stage 2 CR and stage 3 CRs | TBA |
| RAN2#116 | 2021 Q4 | 0.5 | Resolve remaining issues Approve Stage 2 and Stage 3 CRs |  |