3GPP TSG RAN WG2 Meeting #115-e	R2-2107146

Electronic meeting, August 09-27th, 2021

Title:	Updated NR_NTN_solutions work plan

Source:	Thales

Type:	Work Plan

For:	Endorsement

Agenda Item:	8.10.1 - Organizational [NR_NTN_solutions]

Release:	Rel-17

# Introduction

At the RAN#92-e meeting, the work item “Solutions for NR to support non-terrestrial networks (NTN)” was revised, with the core part completion by March 2022 (RAN#95), and the RAN4 performance part by September 2022 (RAN#97) [1].

In this contribution, an updated work plan for the Rel-17 NR-NTN work item is proposed for RAN 1 , 2 & 3.

# WID Objective

The work item aims to specify the enhancements identified for NR NTN (non-terrestrial networks) especially LEO and GEO with implicit compatibility to support HAPS (high altitude platform station) and ATG (air-to-ground) scenarios according to the following principles:

- FDD is assumed for core specification work for NR-NTN.

  - NOTE: This does not imply that TDD cannot be used for relevant scenarios, e.g. HAPS, ATG.

- Earth fixed Tracking area is assumed with Earth fixed and moving cells.

- UEs with GNSS capabilities are assumed.

- Transparent payload is assumed

- Handheld devices in FR1 are supported (e.g. Power class 3)

- “VSAT” devices with external antenna (including fixed and moving platform mounted devices) at least in FR2 are supported for the RAN1-3 specifications. “VSAT” characteristics in TR 38.821 can be assumed for the RAN1-3 specifications.

The detailed objectives are to specify enhancing features to Rel-15 & Rel-16’s NR radio interface & NG-RAN as follows:

## RAN1

Enhancing features to address the identified issues due to long propagation delays, large Doppler effects, and moving cells in NTN, the following should be specified (see TR 38.821):

- Timing relationship enhancements[RAN1,RAN2]

- Enhancements on UL time and frequency synchronization [RAN1,RAN2]

- HARQ

  - Number of HARQ process [RAN1]

  - Enabling / disabling of HARQ feedback as described in the TR 38.821 [RAN1&2]

In addition, the following topics should be specified if beneficial and needed:

- Enhancement on the PRACH sequence and/or format and extension of the ra-ResponseWindow duration (in the case of UE with GNSS capability but without pre-compensation of timing and frequency offset capabilities) [RAN1/2].

- Feeder link switch [RAN2,RAN1]

- Beam management and Bandwidth Parts (BWP) operation for NTN with frequency reuse [RAN1/2]

  - Including signalling of polarization mode

## RAN2

NOTE: offset based solutions for timer adaptations are assumed.

The following user plane procedures enhancements should be specified (see TR 38.821)

- MAC

  - Random access:

    - Definition of an offset for the start of the ra-ResponseWindow for NTN.

    - Introduction of an offset for the start of the ra-ContentionResolutionTimer to resolve Random access contention

    - Solutions for resolving preamble ambiguity and extension of RAR window.

    - Adaptation for Msg-3 scheduling

      - Only for the case with pre-compensation of timing and frequency offset at UE side)

  - Enhancement on UL scheduling to reduce scheduling latency.

  - DRX:

    - If HARQ feedback is enabled, introduction of offset for drx-HARQ-RTT-TimerDL and drx-HARQ-RTT-TimerUL.

    - If HARQ is turned off per HARQ process, adaptions in HARQ procedure

  - Scheduling Request: Extension of the value range of sr-ProhibitTimer

- RLC

  - Status reporting: Extension of the value range of t-Reassembly

  - Sequence Numbers: extension of the SN space only for GEO scenarios

- PDCP

  - SDU discard: Extension of the value range of discardTimer.

  - Sequence Numbers: extension of the SN space for GEO scenarios.

The following control plane procedures enhancements should be specified (see TR 38.821)

- Idle mode:

  - Definition of additional assistance information for cell selection/reselection (e.g. using UE location information, satellite Ephemeris information)

  - Definition of NTN (satellite/HAPS) cell specific information in SIB

- Connected mode

  - Enhancement necessary to take into account location information (UE & Satellite/HAPS) and/or ephemeris in determining when to perform hand-over, in order to have a high degree of hand-over control for hand-over robustness and coverage management.

  - Enhancement to existing measurement configurations to address absolute propagation delay difference between satellites (e.g. SMTC measurement gap adaptation to the SSB/CSI-RS measurement window) [RAN2/4].

- Service continuity for mobility from TN to NTN and from NTN to TN systems (to be addressed when connected mode mobility has sufficiently progressed)

- Identify potential issues associated to the use of the existing Location Services (LCS) application protocols to locate UE in the context of NTN and specify adaptations if any [RAN2/3]

Furthermore the following can be considered with 2nd priority

- Verify the applicability of existing Rel-16 ANR techniques to solve PCI confusion in order to support co-channel operation between HAPS & terrestrial networks and develop enhancements if needed [RAN2/3]

## RAN3

The following NG-RAN architecture enhancements should be specified (see TR 38.821)

- to support feeder link switch over in Transparent payload architecture based LEO scenarios

- network identities handling

- registration update and paging handling

- cell relation handling and related features e.g. neighbours, ANR, RAN paging.

# Work Plan

## For RAN1 WG

In this section RAN1 work plan for NR support non-terrestrial network WI is provided:

August 2021, RAN1#106, e-meeting

- Agree remaining details of the solution for UL time and frequency synchronization.

- Agree remaining details of the solution for timing relationship enhancements.

- Agree on remaining  issues for HARQ indication and codebook enhancement

- Agree on potential enhancements on beam management and BWP association

- Conclude polarization signaling.

October 2021, RAN1#106-bis, e-meeting

- Agree remaining details of the solution for UL time and frequency synchronization.

- Agree remaining details of the solution for timing relationship enhancements.

- Agree on remaining  issues for HARQ indication and codebook enhancementConclude polarization signaling .

November 2021, RAN1#107, e-meeting

- Agree remaining details on timing relationship enhancements, UL time and frequency synchronization and HARQ

- Conclude HARQ enhancements

- .

## For RAN2 WG

In this section, the RAN2 work plan for NR support non-terrestrial network WI is provided:

August 2021, RAN2#115, e-meeting

- Agree detailed solution for MAC layer (including HARQ)

- Agree solutions for idle mode mobility

- Agree detailed solutions for connected mode mobility

- Discuss and Down-select, if needed, solutions for NTN/TN service continuity

- Down-select, potential adaptations for UE location

November 2021, RAN2#116, e-meeting

- Agree remaining details for user plane (MAC, RLC/PDCP)

- Agree detailed solution for idle/Connected mode

- Agree solution for NTN/TN service continuity

- Agree potential adaptations for UE location

- Discuss solutions for HAPS enhancement

February 2022, RAN2#117, e-meeting

- Agree remaining details for user plane (MAC, RLC/PDCP)

Agree remaining details for idle/Connected mode

- Agree remaining details for NTN/TN service continuity

- Agree final details of potential adaptations for UE location

- Agree solutions for HAPS enhancement

## For RAN3 WG

In this section, the RAN3 work plan for NR support non-terrestrial network WI is provided:

August 2021, RAN3#113, e-meeting

- Agree detailed solution for feeder link switch

- Agree detailed solution for network identities handling

- Agree detailed solution for registration update and paging handling

- Agree detailed solution for cell relation handling and related features (e.g. neighbours, ANR, RAN paging)

November 2021, RAN3#114, e-meeting

- Agree remaining details for feeder link and satellite switch-over

- Agree remaining details for network identities handling

- Agree remaining details for registration update and paging handling

- Agree remaining details for cell relation handling and related features (e.g. neighbours, ANR, RAN paging)

# References

RP-211557, “Solutions for NR to support non-terrestrial networks (NTN)”, Thales, RAN#92-e, June 2021.

END