3GPP TSG-RAN2 #116bis-e	R2-2201276

# Electronic meeting, 17th - 25th January, 2022

Agenda item:		8.23.1

Source:	CATT

Title: 	Work plan for NR UDC

Document for:	Information

1.	Introduction

The following objective has been agreed in RAN [1], for NR UDC support

The objective is to specify NR UDC:

- Taking LTE UDC mechanism as baseline where appropriate:

  - Support UDC for NR SA scenario:

    - the signaling and procedures enabling operator control of the DEFLATE-based solution;

    - the PDCP PDU format and PDCP procedures supporting UDC solution in NR PDCP;

    - pre-defined dictionary (including standard and operator defined), corresponding signaling and procedures.

The approved TU allocation is that 0.5TU will be used in January 2022 (i.e., RAN2 #116bis-e). In order to complete this work accordingly, a detailed work plan is suggested for this WID in the next section.

2	Work planning

| Time | Meeting | Detailed work plan |
| --- | --- | --- |
| December, 2021-January, 2022 | After RAN2#116-e | 1) A preparation phase via email discussion is carried out, , for which the scope has been defined as - To align companies’ understanding regarding which parts of the UDC functionality directly follows LTE mechanism, which parts shall be adapted based on NR characteristics (if any), and what is the target of each such adaptation (if any). The discussion may include stage-3 examples to illustrate the points. The email discussion summary of this email thread will be submitted to RAN2#116bis-e as input for further discussions. The set of draft CRs to TS38.300, T7.340, 38.331, 38.323 and 38.306 prepared by the Rapporteur (taking into account comments and views in the email discussions) will also be submitted to the meeting for endorsement, to facilitate the next step discussions. |
| January,2022 | RAN2#116bis-e | 1) Discuss and agree on the general proposals regarding the functionality and specification impacts, 2) Discuss and technically endorse the set of feature CRs, and 3) Discuss and if needed, approve LS to RAN3 to trigger their work on supporting CU-CP and CU-UP splitting scenario. |
| February-March, 2022 | RAN2#117 RAN3#115 | 1) Finalized RAN2 CRs are submitted to RAN2#117 meeting for final agreements. 2) A RAN3 CR may be submitted to RAN3#115 meeting if needed, aiming at final agreement in this meeting |

References

[1] RP-211203 Revised WID: NR Uplink Data Compression (UDC) CATT, CMCC