3GPP TSG-RAN WG2 #121	R2-2200902

Athens, Greece 27th Feb– 3rd Mar 2023	Revision of R2-2210388

Agenda Item:	8.17.1

Source:	vivo

Title:	Work planning of NR_DualTxRx_MUSIM-Core

Document for:	Discussion, Decision

# Introduction

This is for the discussion working planning of NR_DualTxRx_MUSIM-Core WI.

# Discussion

# WID Scope

In [1], the scope of the WI is described as follows:

1. Enhancements for MUSIM procedures to operate in RRC_CONNECTED state simultaneously in NW A and NW B. [RAN2, RAN3, RAN4]. - Specify mechanism to indicate preference on temporary UE capability restriction and removal of restriction (e.g. capability update, release of cells, (de)activation of configured resources) with NW A when UE needs transmission or reception (e.g., start/stop connection to NW B) for MUSIM purpose - RAT Concurrency: Network A is NR SA (with CA) or NR DC. Network B can either be LTE or NR. - Applicable UE architecture: Dual-RX/Dual-TX UE The work item shall identify whether the WI will have RAN3 or RAN4 impacts by RAN#99 [RAN2]. 2.Specify MN-SN coordination of R17 MUSIM gaps when network A is NR-DC in Rel-18 [RAN2] 3. Define RRM requirements for Rel-17 MUSIM gaps [RAN4, RAN2] - Define RRM requirements for Rel-17 MUSIM gaps [RAN4, RAN2] - The following MUSIM gap requirements are considered - Measurements in Network A - Measurements in Network B in RRC idle/inactive - Note: it is up to RAN4 decision whether to define requirements for Network B. - Identify and specify, if needed, solutions for MUSIM gap collision handling for the following cases [RAN4, RAN2] - Case 1: Collisions between MUSIM gap and legacy measurement gap (i.e., Rel-15 to Rel-17 measurement gaps) - Case 2: Collisions between MUSIM gap and SMTC - Case 3: Collisions between different MUSIM gaps - Note: RAN2 work can be triggered by RAN4 LS only, if needed - Identify impacts on L1 measurements, RLM/BFD and L3 measurements and specify corresponding UE requirements, if necessary, when MUSIM gap(s) are configured, for the following scenarios [RAN4] - Only MUSIM gap(s) are configured - MUSIM gap(s) and legacy measurement gap are configured - Note: requirements are applicable to MUSIM gaps defined in Rel-17 MUSIM WI (LTE_NR_MUSIM)

# Work Planning

| Time | Meeting | TU | O1 | O2 | O3 |
| --- | --- | --- | --- | --- | --- |
| 2022Q3 | 119bis | 1 | - Potential scenarios and requirements discussion - Potential solutions collection - Identify RAN3/RAN4 impact |  |  |
| 2023Q2 | 121 | 0.5 | - Solutions for identified scenarios and issues, e.g., capability switching and band conflict handling. - Solutions evaluation and down selection - Discuss and Identify RAN4/RAN3 impact. |  |  |
| 2023Q2 | 121bis | 0.5 | - Solutions for identified scenarios - Solutions evaluation and down selection - RAN4/RAN3 related work may start | - Solutions evaluation and down selection | Discussion/specification based on RAN4 LS |
| 2023Q3 | 123 | 1 | - Solution specification | - Solution specification | - Further discuss and specify RRM requirements solutions |
| 2023Q4 | 123bis | 1 | - Continue solutions description and stage2/3 description | Continue solutions description and stage2/3 description | Continue solutions description and stage2/3 description; |
| 2023Q4 | 124 | 1 | - Finalizing solutions. - Stage 2/3 corrections, WI completion | - Finalizing solutions. - Stage 2/3 corrections, WI completion | - Finalizing solutions, - Stage 2/3 corrections, WI completion |

|  | 2023 |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| WG | Q1 |  |  | Q2 |  |  | Q3 |  |  | Q4 |  |  |
|  | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec |
| RAN2 |  | 0.5TU-121 |  | 0.5TU-121bis |  |  |  | 1TU-123 |  | 1TU-123bis | 1TU-124 |  |
| RAN3 |  |  |  |  |  |  |  |  |  |  |  |  |
| RAN4 |  | 0.5TU-106 |  | 0.5TU-106bis | 0.5TU-107 |  |  | 0.5TU-108 |  | 0.5TU-108bis | 0.25TU-109 |  |
| RAN | Note: The work item shall identify whether the WI will have RAN3 or RAN4 impacts by RAN#99 (Mar 23) [RAN2] |  |  |  |  |  |  |  |  |  |  |  |

# Reference

- 3GPP RP-223492, Revised WID: Dual Transmission/Reception (Tx/Rx) Multi-SIM for NR, vivo