3GPP TSG-RAN WG2 Meeting #122	R2-2306476

Incheon, Korea, May 22nd-26th, 2023

Agenda Item:	7.14.1

Source: 	China Unicom (WI Rapporteur)

Title:  	Revised Work plan for Rel-18 NR QoE Enhancement

Document for:	Information

1	Introduction

At RAN#96, the revised Work Item on NR QoE enhancement was agreed [1]. As WI Rapporteur, in this contribution, we recommend a work plan for RAN2 and RAN3. The workplan captures dependencies among tasks and timeline for RAN2/3.

The WID [1] introduced the following objectives in the core part:

The detailed objectives of the WI are listed as follows: - Support for new service type, such as AR, MR, MBS and other new service type defined or to be supported by SA4. Support RAN-visible parameters for the additional service types, and the existing service if needed, and the coordination with SA4 is needed [RAN3, RAN2]. - Specify the new service and the existing service defined or to be supported by SA4, combined with high mobility scenarios, e.g., High Speed Trains. - Specify for QoE measurement configuration and collection in RRC_INACTIVE and RRC_IDLE states for MBS, at least for broadcast service [RAN3, RAN2]. - Specify the mechanism to support the alignment of the existing radio related measurement and QoE reporting. - Specify to support for QoE in NR-DC, e.g. enable QoE reporting via SN [RAN3, RAN2]. - Specify the QoE configuration, and measurement reporting over MN/SN for NR-DC architecture, and specify the QoE measurement reporting over the other DC leg in order to maintain the reporting continuity. Note 1: The QoE measurements are not performed separately for each leg. - Support RAN-visible QoE and radio related measurement configuration and reporting in NR-DC scenarios. - Specify the QoE measurement continuity in mobility scenarios in NR-DC. - Specify the alignment of QoE measurements (including legacy QoE and RAN visible QoE measurements) and radio related measurement in NR-DC. - Left-over features from Rel-17, as well as the enhancements of existing features which are not included in Rel-17 normative phase, should be supported in Rel-18 if consensus on benefits are reached [RAN3, RAN2]. - Specify per-slice QoE measurement configuration enhancement. - Specify RAN visible QoE enhancements for QoE value, RAN visible QoE trigger event, RAN visible QoE Report over F1. - Specify QoE reporting handling enhancement for overload scenario. - Support the continuity of legacy QoE measurement job for streaming and MTSI service during intra-5GC inter-RAT handover process [RAN2, RAN3]. Note 2: If needed, co-operate with other working groups, e.g. SA4/SA5/SA2/CT1. Note 3: Radio related measurement reporting should be specified in the SON/MDT WI. Note 4: When the support for QMC in NR-DC is completed, how to reuse the NR-DC solution for supporting QMC in EN-DC should be considered, if time permits. Note 5: Specification of RAN visible QoE for XR related Service types shall take into account the outcome of XR SI and XR WI if applicable.

2	Workplan

2.2	Timeline

Table 1 summarizes a timeline for RAN2/3. This timeline is based on RP-221060 [2].

Table 1: Timeline for RAN2, 3 efforts

| TSG/WG | Meeting Number | Date | TU | Task |
| --- | --- | --- | --- | --- |
| RAN2 | #119e | Aug 2022 | 0.5 | Stage-2 and stage-3 discussion on: 1. QoE measurement configuration and collection in RRC_INACTIVE and RRC_IDLE states for MBS, at least for broadcast service 2. Coordinate with other working groups and send the LS if needed, e.g. RAN3/SA4/SA5/SA2/CT1 |
| RAN3 | #117e | Aug 2022 | 1.0 | Stage-2 and stage-3 discussion on: - RAN-visible parameters for the additional service types, and the existing service if needed; Send LS to SA4 for the QoE metrics definition for new service type; - QoE measurement configuration and collection in RRC_INACTIVE and RRC_IDLE states for MBS, at least for broadcast service; - QoE in NR-DC, e.g. enable QoE reporting via SN - QoE configuration, and measurement reporting over MN/SN for NR-DC architecture, and specify the QoE measurement reporting over the other DC leg in order to maintain the reporting continuity. - RAN-visible QoE and radio related measurement configuration and reporting in NR-DC scenarios. - Left-over features from Rel-17: - Per-slice QoE measurement configuration enhancement. - RAN visible QoE enhancements for RAN visible QoE Report over F1. - QoE reporting handling enhancement for overload scenario. Send LSs to RAN2 and other working groups if needed, e.g. QoE measurement configuration and collection in RRC_INACTIVE and RRC_IDLE states for MBS, QoE in NR-DC, RAN-visible parameters for the additional service types, and the existing service, R17 leftover issues, etc. -Update BL CRs if needed. |
| RAN2 | #119bis-e | Oct 2022 | 0.5 | Continue stage-2 and stage-3 discussion and try to make the decision on: 1. Left-over features from Rel-17, as well as the enhancements of existing features which are not included in Rel-17 normative phase, should be supported in Rel-18 if consensus on benefits are reached: - RAN visible QoE enhancements for QoE value, RAN visible QoE trigger event 2. Based on the RAN3 progress, support QoE for NR-DC in RAN2, e.g. enable QoE reporting via SN. 3. Coordinate with other working groups e.g. RAN3/SA4/SA5/SA2/CT1, and send the LS if needed |
| RAN3 | #117bis-e | Oct 2022 | 1 | Continue stage-2 and stage-3 discussion and try to make the decision on: - Support for new service type, such as AR, MR, MBS and other new service type defined or to be supported by SA4. Support RAN-visible parameters for the additional service types, and the existing service if needed； - QoE measurement configuration and collection in RRC_INACTIVE and RRC_IDLE states for MBS, at least for broadcast service - QoE in NR-DC, e.g. enable QoE reporting via SN - QoE configuration, and measurement reporting over MN/SN for NR-DC architecture, and specify the QoE measurement reporting over the other DC leg in order to maintain the reporting continuity. - RAN-visible QoE and radio related measurement configuration and reporting in NR-DC scenarios. - Left-over features from Rel-17, as well as the enhancements of existing features which are not included in Rel-17 normative phase, should be supported in Rel-18 if consensus on benefits are reached - RAN visible QoE enhancements for QoE value, RAN visible QoE trigger event, RAN visible QoE Report over F1. - QoE reporting handling enhancement for overload scenario. Handling LSs from RAN2 and other working groups. 5.Coordinate with other working groups e.g. RAN3/SA4/SA5/SA2/CT1, and send the LS if needed. 6.Update BL CRs if needed. |
| RAN2 | #120 | Nov 2022 | 0.5 | Continue stage-2 and stage-3 discussion on: 1. Based on the RAN3/RAN2 progress, specify to support for QoE in NR-DC in RAN2, e.g. enable QoE reporting via SN. 2. QoE measurement configuration and collection in RRC_INACTIVE and RRC_IDLE states for MBS, at least for broadcast service 3. Coordinate with other working groups e.g. RAN3/SA4/SA5/SA2/CT1, and send the LS if needed |
| RAN3 | #118 | Nov 2022 | 1 | Continue stage-2 and stage-3 discussion on: - Support for new service type, such as AR, MR, MBS and other new service type defined or to be supported by SA4. Support RAN-visible parameters for the additional service types, and the existing service if needed；Discussion of high mobility scenario and the enhancement for high mobility scenario if needed. - QoE measurement configuration and collection in RRC_INACTIVE and RRC_IDLE states for MBS, at least for broadcast service - QoE in NR-DC, e.g. enable QoE reporting via SN - QoE configuration, and measurement reporting over MN/SN for NR-DC architecture, and specify the QoE measurement reporting over the other DC leg in order to maintain the reporting continuity. - RAN-visible QoE and radio related measurement configuration and reporting in NR-DC scenarios. - Discussion on the solutions for left-over features from Rel-17: - RAN visible QoE enhancements for QoE value, RAN visible QoE trigger event, RAN visible QoE Report over F1. - QoE reporting handling enhancement for overload scenario. Handling LSs from RAN2 and other working groups. 5.Coordinate with other working groups e.g. RAN3/SA4/SA5/SA2/CT1, and send the LS if needed. 6.Update BL CRs if needed. |
| RAN2 | #121 | Feb 2023 | 1 | 1. Continue discussion on the QoE measurements in RRC_IDLE INACTIVE - S-based and M-based QoE configuration, e.g. area scope handling, AS and/or APP layer buffer. 2. Continue discussion on the QoE measurements QoE measurements for NR-DC - including SRB determination and MN-SN coordination, etc. 3. Left-over features from Rel-17, as well as the enhancements of existing features which are not included in Rel-17 normative phase, should be supported in Rel-18 if consensus on benefits are reached: - RAN visible QoE enhancements for QoE value, RAN visible QoE trigger event - Based on the RAN3 progress, specify QoE reporting handling enhancement for overload scenario. 3. Support the continuity of legacy QoE measurement job for streaming and MTSI service during intra-5GC inter-RAT handover process 2.Coordinate with other working groups e.g. RAN3/SA4/SA5/SA2/CT1, and send the LS if needed. 3.Update stage-2 CR and stage-3 CR if needed. |
| RAN3 | #119 | Feb 2023 | 1 | - Continue stage-2 and stage-3 discussion on: Support RAN-visible parameters for the additional service types, and the existing service; Discussion of high mobility scenario and the enhancement for high mobility scenario. - QoE measurement configuration and collection in RRC_INACTIVE and RRC_IDLE states for MBS, at least for broadcast service. - QoE in NR-DC, e.g. enable QoE reporting via SN: - QoE configuration, and measurement reporting over MN/SN for NR-DC architecture, and specify the QoE measurement reporting over the other DC leg in order to maintain the reporting continuity. - RAN-visible QoE and radio related measurement configuration and reporting in NR-DC scenarios. - QoE measurement continuity in mobility scenarios in NR-DC. - Discuss the alignment of QoE measurements (including legacy QoE and RAN visible QoE measurements) and radio related measurement in NR-DC. - Stage-3 discussion on the solutions for left-over features from Rel-17. - Initial the discussion about the continuity of legacy QoE measurement job for streaming and MTSI service during intra-5GC inter-RAT handover process. - Coordinate with other working groups e.g. RAN3/SA4/SA5/SA2/CT1, and send the LS if needed. - Update BL CRs if needed. |
| RAN2 | #121bis | April 2023 | 1 | 1. Continue discussion on the QoE measurements in RRC_IDLE INACTIVE - AS layer buffer size; - what AS layer stores in IDLE/INACTIVE and what exactly is sent to APP layer; - Area scope handling for MBS QoE and how long will UE retain the QoE configuration in IDLE/INACTIVE. 2. Continue discussion on the QoE measurements QoE measurements for NR-DC - New SRB (“SRB5”) configuration and procedure details; - Splitting of QoE configuration identities between MN and SN; - Different m-based QoE configurations for MN/SN (pending RAN3 decisions) - Based on the RAN3 progress, specify QoE reporting handling enhancement for overload scenario. 2.Coordinate with other working groups e.g. RAN3/SA4/SA5/SA2/CT1, and send the LS if needed. 3.Update stage-2 CR and stage-3 CR if needed. |
| RAN3 | #119bis | April 2023 | 1 | - Continue stage-2 and stage-3 discussion on: Support RAN-visible parameters for the additional service types, and the existing service; Discussion of high mobility scenario and the enhancement for high mobility scenario. - QoE measurement configuration and collection in RRC_INACTIVE and RRC_IDLE states for MBS, at least for broadcast service. - QoE in NR-DC: - QoE configuration, and measurement reporting over MN/SN for NR-DC architecture, and specify the QoE measurement reporting over the other DC leg in order to maintain the reporting continuity. - RAN-visible QoE and radio related measurement configuration and reporting in NR-DC scenarios. - QoE measurement continuity in mobility scenarios in NR-DC. - Discuss the alignment of QoE measurements (including legacy QoE and RAN visible QoE measurements) and radio related measurement in NR-DC. - Further discussion on the solutions for left-over features from Rel-17. - Coordinate with other working groups e.g. RAN3/SA4/SA5/SA2/CT1, and send the LS if needed. Update BL CRs if needed. |
| RAN2 | #122 | May 2023 | 0.5 | 1. Continue discussion on the QoE measurements in RRC_IDLE INACTIVE - AS layer buffer size; - what AS layer stores in IDLE/INACTIVE and what exactly is sent to APP layer; - Area scope handling for MBS QoE. 2. Continue discussion on the QoE measurements QoE measurements for NR-DC - Granularity of QoE reporting (e.g. per QoE config or something else); - Splitting of QoE configuration identities between MN and SN; - Different m-based QoE configurations for MN/SN (pending RAN3 decisions) - How MN knows to corrrectly forward SN-associated QoE reports received via SRB4. 3. Rel-17 leftover topics for QoE - Rel-17 leftover topics as agreed in previous meetings. 4. Coordinate with other working groups e.g. RAN3/SA4/SA5/SA2/CT1, and send the LS if needed (at least an LS with RAN2 agreements to RAN3 is needed). 5.Update stage-2 CR (e.g. 38.300, 37.340) and stage-3 CR if needed. |
| RAN3 | #120 | May 2023 | 1 | - Continue stage-2 and stage-3 discussion on: Support RAN-visible parameters for the additional service types, and the existing service; Discussion of high mobility scenario and the enhancement for high mobility scenario. - Stage-2 and stage-3 discussion on QoE measurement configuration and collection in RRC_INACTIVE and RRC_IDLE states for MBS, at least for broadcast service. - Stage-2 and stage-3 discussion onQoE in NR-DC: - QoE configuration, and measurement reporting over MN/SN for NR-DC architecture, and specify the QoE measurement reporting over the other DC leg in order to maintain the reporting continuity. - RAN-visible QoE and radio related measurement configuration and reporting in NR-DC scenarios. - QoE measurement continuity in mobility scenarios in NR-DC. - Discuss the alignment of QoE measurements (including legacy QoE and RAN visible QoE measurements) and radio related measurement in NR-DC. - Further discussion on the solutions for left-over features from Rel-17. - Discussion about the continuity of legacy QoE measurement job for streaming and MTSI service during intra-5GC inter-RAT handover process. - Coordinate with other working groups e.g. RAN2/SA4, and send the LS if needed. Update BL CRs if needed. |
| RAN2 | #123 | Aug 2023 | 1 | 1. Continue discussion for the above topics 2. Coordinate with other working groups e.g. RAN3/SA4/SA5/SA2/CT1, and send the LS if needed (at least an LS with RAN2 agreements to RAN3 is needed). 3.Update stage-2 CR (e.g. 38.300, 37.340) and stage-3 CR if needed. |
| RAN3 | #121 | Aug 2023 | 1 | - Continue stage-2 and stage-3 discussion on: Support RAN-visible parameters for the additional service types, and the existing service; Discussion of high mobility scenario and the enhancement for high mobility scenario. - Stage-2 and stage-3 discussion on QoE measurement configuration and collection in RRC_INACTIVE and RRC_IDLE states for MBS, at least for broadcast service. - Stage-2 and stage-3 discussion onQoE in NR-DC: - QoE configuration, and measurement reporting over MN/SN for NR-DC architecture, and specify the QoE measurement reporting over the other DC leg in order to maintain the reporting continuity. - RAN-visible QoE and radio related measurement configuration and reporting in NR-DC scenarios. - QoE measurement continuity in mobility scenarios in NR-DC. - Discuss the alignment of QoE measurements (including legacy QoE and RAN visible QoE measurements) and radio related measurement in NR-DC. - Further discussion on the solutions for left-over features from Rel-17. - Stage-2 and stage-3 discussion about the continuity of legacy QoE measurement job for streaming and MTSI service during intra-5GC inter-RAT handover process. - Coordinate with other working groups e.g. RAN2/SA4, and send the LS if needed. Update BL CRs if needed. |
| RAN2 | #123bis | Oct 2023 | 1 | 1. Continue discussion for the above topics 2.Coordinate with other working groups e.g. RAN3/SA4/SA5/SA2/CT1, and send the LS if needed. 3.Update stage-2 CR and stage-3 CR if needed. |
| RAN3 | #121bis | Oct 2023 | 1 | 1. Continue discussion for the above topics 2.Coordinate with other working groups e.g. RAN3/SA4/SA5/SA2/CT1, and send the LS if needed. 3.Update BL CRs if needed. |
| RAN2 | #124 | Nov 2023 | 0.5 | 1. Continue discussion and make the final conclusion for the above topics 2.Coordinate with other working groups e.g. RAN3/SA4/SA5/SA2/CT1, and send the LS if needed. 3.Update stage-2 CR and stage-3 CR if needed. |
| RAN3 | #122 | Nov 2023 | 1 | 1. Continue discussion and make the final conclusion for the above topics 2.Coordinate with other working groups e.g. RAN3/SA4/SA5/SA2/CT1, and send the LS if needed. 3.Update BL CRs if needed. |
| RAN | #102 | Dec 2023 |  | Functional freeze |

Proposal : RAN2 working group is kindly asked to endorse the work plan for NR QoE enhancement WI.

References

- RP-221803: Revised WID for NR QoE enhancement; TSG RAN Meeting #96, Budapest, Hungary, June 6 - 9, 2022

- RP-221060: Draft Status of TU RAN1 to 4 after RAN#96 v01, Budapest, Hungary, June 6 - 9, 2022