3GPP TSG RAN WG2 Meeting #125bis	R2-2403027

Changsha, China, April 15th – 19th, 2024

Agenda Item:	8.2.1

Source:	CMCC, Huawei, T-Mobile

Title:	Ambient IoT Study Item work plan

Document for:	Information

Introduction

The rapporteurs present their work plan across RAN1, 2, 3, and 4 for the “Study on Solutions for Ambient IoT”, based on the SID timing to deliver the associated TR for approval at RAN#106. The timeline is as follows.

| WG | Tasks | 1Q'2024 | 2Q'2024 |  | 3Q'2024 | 4Q'2024 |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | 26-Feb | 15-Apr | 20-May | 19-Aug | 14-Oct | 18-Nov |
| RAN1 | Physical layer aspects | 3 | 4 | 4 | 4 | 3.5 | 3.5 |
| RAN2 | Higher layer aspects design and procedure |  | 2 | 2 | 1.5 | 1.5 | 1.5 |
| RAN3 | RAN architecture |  | 1.5 | 1.5 | 1.5 | 1.5 | 1.5 |
| RAN4 | RAN4 |  | 0.25RF | 0.25RF | 1.5RF | 1.5RF | 1.5RF |

Workplan

April 2024

RAN2#125-bis (2 TU)

- Endorse TR skeleton on RAN2 part. Subsequent meetings will work on the TR as needed.

- General procedure

- Discuss the overall higher layer procedure, message flow and baseline assumptions on security  to support Ambient IoT service/use case.

- Protocol aspects

- Control Plane: Discussion on the potential needed functionalities and related signalings

- User plane: Discussion on the candidate solution(s) and protocol stack to transmit data between Ambient IoT device and network.

- Paging-like functionality

- Discuss the paging-like functionality, e.g. message content, paging monitoring behaviors.

- Random access-like functionality

- Initial discussion on the basic random access procedure, e.g. high-level design principle/functionality.

May 2024

RAN2#126 (2 TU)

- General procedure

- Endorse and further update the overall higher layer procedure, message flow and baseline assumptions on security to support Ambient IoT service/use case.

- Protocol aspects

- Control Plane: Continue discussion on the potential needed functionalities and related signalings

- User plane: Continue discussion on the candidate solution(s) and protocol stack to transmit data between Ambient IoT device and network.

- Paging-like functionality

- Continue discussion on the paging-like message content, paging monitoring behaviors.

- Random access-like functionality

- Continue discussion on the high layer procedure for random access and formulate the candidate solution(s) framework.

August 2024

RAN2#127 (1.5 TU)

- General procedure

- Further update the overall higher layer procedure, message flow to support Ambient IoT service/use case.

- Protocol aspects

- Continue discussion on the functionalities, related signalings and data transmission solutions for topology-1.

- Paging-like functionality

- Continue discussion on the paging-like message content, paging monitoring behaviors.

- Random access-like functionality

- Continue discussion on the high layer procedure for random access and formulate the candidate solution(s) framework.

- Topology-2 specific aspects

- Initial discussion on the data forwarding and signalling procedure aspects

October 2024

RAN2#127-bis (1.5 TU)

- Protocol aspects

- Conclude on the functionalities, related signalings and data transmission solutions for topology-1.

- Paging-like functionality

- Conclude on the paging-like message content, paging monitoring behaviors.

- Random access-like functionality

- Continue discussion on the high layer procedure for random access and formulate the candidate solution(s) details, based on the progress from other WGs.

- Topology-2 specific aspects

- Continue discussion on data forwarding and signalling procedure aspects and formulate the feasible solution(s).

November 2024

RAN2#128 (1.5 TU)

- Protocol aspects

- Conclude recommendations for TR.

- Paging-like functionality

- Conclude recommendations for TR.

- Random access-like functionality

- Resolve more details on the RA procedure as needed and Conclude recommendations for TR.

- Topology-2 specific aspects

- Conclude recommendations for TR.

- References

RP-240826, Revised SID: Study on solutions for Ambient IoT (Internet of Things) in NR, CMCC, Huawei, T-Mobile USA, RAN#103, Mar. 2024.