3GPP TSG RAN WG2 Meeting #127	R2-2406314

Maastricht, Netherlands, August 19th – 23rd, 2024

Agenda Item:	8.11.1

Source:	Rapporteur (Huawei, HiSilicon)

Title:	RAN2 workplan for Rel-19 Evolution of NR duplex operation

Document for:	Information

# Introduction

The WID for the evolution of NR duplex operation was revised in RAN#104 [1] and accordingly the RAN2 work plan for this WI is provided below for information.

# Work Plan

Table 1: RAN2 plan for Evolution of NR duplex operation

| Schedule and TU | Work plan |
| --- | --- |
| August, 2024 RAN2#127 (0.5 TU) | - Start discussion on SBFD operation to support random access in SBFD symbols by UEs in RRC _CONNECTED mode and RRC_IDLE/INACTIVE mode and assessment of RAN2 impacts of potential solutions - Start discussion on other aspects and assessment of RAN2 impacts of potential solutions, including e.g. indication of time and frequency location of SBFD subbands, UE transmission, reception and measurement behavior and procedures in SBFD symbols and/or non-SBFD symbols for SBFD aware UEs, gNB-to-gNB co-channel CLI handling scheme(s) and UE-to-UE co-channel CLI handling scheme(s). |
| October,2024 RAN2#127bis (0.5 TU) | - Continue discussion on SBFD operation to support random access in SBFD symbols by UEs in RRC _CONNECTED mode and RRC_IDLE/INACTIVE mode and RAN2 impacts of the potential solutions - Continue discussion on indication of time and frequency location of SBFD subbands and RAN2 impacts of the potential solutions - Continue discussion on UE transmission, reception and measurement behavior and procedures in SBFD symbols and/or non-SBFD symbols for SBFD aware UEs and assessment of RAN2 impacts of potential solutions - Continue discussion on gNB-to-gNB co-channel CLI handling scheme(s) and UE-to-UE co-channel CLI handling scheme(s) and assessment of RAN2 impacts of potential solutions |
| November, 2024 RAN2#128 (0.5 TU) | - Continue discussion on the stage-2 specification of the solutions and RAN2 impacts |
| February, 2025 RAN2#129 (0.5 TU) | - Continue the discussion on the stage-2 and stage-3 details of the solutions and RAN2 impacts - Start drafting and endorsing stage-2 CRs |
| April, 2025 RAN2#129bis (0.75 TU) | - Finalize the discussion on the details of the solutions and RAN2 impacts - Start drafting stage-3 running CRs |
| May, 2025 RAN2#130 (0.75 TU) | - Resolve remaining issues, and update running CRs |
| August, 2025 RAN2#131 (0.75 TU) | - Resolve remaining issues, if any, and approve stage-2 and stage-3 CRs |

# References

RP-241614, Revised WID: Evolution of NR duplex operation: Sub-band full duplex (SBFD).