3GPP TSG-RAN WG2 Meeting #89bis	 R2-151224

20.04. to 24.04.2015, Bratislava, Slovakia

Agenda Item:	7.8

Source: 	CMCC (Rapporteur)

Title:  		Work Plan for Study on further enhancements of Minimization of Drive Tests (MDT) for E-UTRAN

Document for:	Discussion

Introduction

This paper proposes a suggested work plan of the newly approved SI on further enhancements of Minimization of Drive Tests (MDT) for E-UTRAN [1].

Work Plan

| RAN2 meetings | Targets |
| --- | --- |
| RAN2#89bis | Agree on the TR skeleton for feMDT. Agree on the use cases of QoS verification of MMTEL voice and video traffic including: - Assessing the performance of MMTEL voice and video, e.g. delay, packet loss rate of PDCP layer, traffic dropping. - Identifying hotspot areas of MMTEL voice and video. Agree on the use case of filtering polluted measurement results from UE handling diverse capabilities (e.g., IDC). Study MDT measurements and procedures capabilities to support the abovementioned use cases. |
| RAN2#90 | Complete the study of MDT measurements and procedures capabilities to support the abovementioned use cases. Identify the candidate measurement quantities and corresponding collection procedures to support the agreed use cases. |
| RAN2#91 | Complete all the open issues and choose the final solutions for all the agreed use cases. Close the study on feMDT. |

References

[1] RP-150472, New Study Item Proposal: Further Enhancements of Minimization of Drive Tests for E-UTRAN; CMCC