3GPP TSG-RAN WG2 #90	R2-152496

# Fukuoka, Japan, May 25- 29, 2015

Agenda Item:		7.11

Source: 			Ericsson (Rapporteur)

Title:  			Work plan for Study on latency reduction techniques for LTE

Document for:		Discussion

# Introduction

In RAN#66 an SI, Study on latency reduction techniques for LTE was [1]. In this contribution we propose a work plan for this SI.

# Work plan

| RAN2 meetings | Plan | Remark |
| --- | --- | --- |
| RAN2#90 (May 2015) | - Agree on a TR skeleton - Identify and agree on base line for typical applications and use cases for the latency reduction evaluation. | Scenarios include active UEs, and UEs that have been inactive a longer time, but are kept in RRC Connected |
| RAN2#91 (August 2015) | - Study latency reduction impact on typical applications and use cases - Study protocol changes and specification impact for reducing latency - Study resource efficiency, including air interface capacity, battery lifetime, control channel resources and technical feasibility - Update TR | Evaluation framework should include: - Packet data latency over the LTE Uu air interface for an active UE - Reduced packet data transport round trip latency |
| RAN2 #91bis (October 2015) | - Study resource efficient solutions for reducing user plane latency for scheduled UL transmission with protocol and signalling enhancements, compared to e.g. existing pre-scheduling solutions - Update TR | Candidate solutions should include scenarios with and without preserving the current TTI length and processing times |
| RAN2 #92 (November 2015) | - Conclude on feasibility of protocol related solutions for reduced latency - Conclude on the resulting gain in UP packet data latency, resource allocation schemes and battery efficiency - Conclude on feasibility of protocol related recommendation for a possible work item - Update TR | Conclusions in RAN2 indicate what end-to-end latency reductions would be possible assuming protocol enhancements and TTI shortening for identified applications and use cases. |
| RAN#70 (December 2015) | - Conclude on RAN2 parts for Study on latency reduction techniques for LTE - Update TR |  |
| RAN1#83 (November 2015) | - Agree on a framework for evaluation of TTI shortening taking into account RAN2 work - Initial discussion of specification impact of TTI shortening - Update TR | RAN1 time units are only tentatively assigned, potential email discussion on the topics |
| RAN1#84 (February 2016) | - Presentation and discussion of evaluation results on feasibility and performance for TTI shortening - Further discussion on specification impact - Update TR |  |
| RAN1#84bis (April 2016) | - Further discussion on feasibility and performance - Further discussion on specification impact - Update TR |  |
| RAN1#85 (May2016) | - Conclude on feasibility of TTI shortening - Conclude on specification impact - Recommendation for a possible work item w.r.t the RAN1 study result - Finalize TR |  |

# References

- RP-150465, New SI proposal: Study on Latency reduction techniques for LTE