3GPP TSG RAN WG3 Meeting #101	R3-184922

Gothenburg/Sweden, 20-24th August 2018

Title:	Proposed work plan

Source: 	Thales

Type:	work plan

Document for:	discussion

Agenda Item:	20 - Study on solutions for NR to support non-terrestrial networks (NTN)

# Abstract

The objective of this document is to propose a work plan for the development of the 3GPP TR 38.821 “Solutions for NR to support non terrestrial networks (NTN)” at RAN3 during release 16.

# References

- RP-181370 “Study on solutions for NR to support non terrestrial networks (NTN)”

# Proposed Work plan

Tentative Milestones:

| RAN3 meetings | Possible objectives |
| --- | --- |
| #101/August 2018 | WG agrees on skeleton and scenarios, Preliminary considerations on architecture |
| #101bis/October 2018 | Preliminary considerations on network identities handling, mobility aspects (intra/inter satellite, inter sat/cellular), paging and link aggregation |
| #102/November 2018 | Further considerations on network identities handling, mobility aspects (intra/inter satellite, inter sat/cellular), paging and link aggregation |
| #103/February 2019 | WG agrees on all |

Note that coordination with SA2 study item “Study on architecture aspects for using satellite access in 5G” (SP-180505) may be needed to consolidate scenarios and architecture chapters