3GPP TSG-RAN WG3 Meeting #103bis	R3-191746

Xi’an, China, 8th – 12th April 2019

Agenda Item:	14.1

Source:	Ericsson

Title:	WI work plan for Rel-16 LTE-MTC

Document for:	Discussion

# Introduction

The Rel-16 WI on “Additional MTC enhancements for LTE” [1] has been revised with the following objectives.

Objective of Core part WI The objective is to specify the following set of improvements for machine-type communications for BL/CE UEs. Improved DL transmission efficiency and/or UE power consumption: - Specify support for mobile-terminated (MT) early data transmission (EDT) [RAN2, RAN3] - Specify quality report in MSG3 at least for EDT [RAN1, RAN2, RAN4] - Specify aperiodic quality report in connected mode using same quality definition as in Msg3 [RAN1, RAN2, RAN4] - Specify MPDCCH performance improvement by using CRS at least for connected mode [RAN1, RAN2, RAN4] - Specify support for UE-group wake-up signal (WUS) [RAN1, RAN2, RAN4] Improved UL transmission efficiency and/or UE power consumption: - Specify support for transmission in preconfigured resources in idle and/or connected mode based on SC-FDMA waveform for UEs with a valid timing advance [RAN1, RAN2, RAN4] - Both shared resources and dedicated resources can be discussed - Note: This is limited to orthogonal (multi) access schemes Scheduling enhancement: - Specify scheduling multiple DL/UL transport blocks with or without DCI for SC-PTM and unicast [RAN1, RAN2] - Enhancement of SPS can be discussed. Extreme coverage for non-BL UEs: - Specify CE mode A and B improvements for non-BL UEs from among the following list [RAN1, RAN2, RAN4] - Enhancements to idle mode mobility - UE demodulation performance requirements for 2 RX antennas and full duplex FDD - Dual layer DL reception - Feedback based on CSI-RS - ETWS/CMAS in connected mode Stand-alone deployment: - Enable the use of LTE control channel region for DL transmission (MPDCCH/PDSCH) to BL/CE UEs [RAN1, RAN2, RAN4] - This deployment mode should support legacy operation for legacy BL/CE UEs. Mobility enhancement: - Consider improving the DL RSRP and, if needed, RSRQ measurement accuracy, through use of RSS [RAN1, RAN4, RAN2] - Specify relaxation of RRM measurements for serving cell for UEs using WUS for at least low mobility UEs [RAN4, RAN2] Coexistence with NR: - Study aspects of LTE-MTC coexistence with NR [RAN4, RAN1, RAN2] - For LTE-MTC in-band operation co-existence with NR, RAN4 will investigate the following: - 15 kHz, 30 kHz, and 60 kHz numerologies for NR FR1 bands, with higher priority given first to 15 kHz and then to 30 kHz - Study feasible LTE-MTC placement allocation without RF backward compatibility impact and compatible with Rel-13 LTE-MTC and Rel-15 NR, to operate simultaneously within various NR channel bandwidths - Channel raster, PRB and subcarrier grid alignment between LTE-MTC and NR - Synchronization issue between LTE-MTC and NR, including timing advance - Frequency band support in LTE-MTC and NR - Testability applicability - Compatibility for Rel-15 NR and Rel-13/14/15 LTE-MTC - The case of NR configured with 15 kHz SS block SCS and the case of 30 kHz SS block SCS as specified in 38.101-1 are included in the study. Note: After RAN1 concludes the objective on R16 LTE-MTC coexistence aspects, evaluate coexistence between R15 NR and R16 LTE-MTC. Connection to 5GC: - Specify support for the following features [RAN2, RAN3] - Support of extended DRX in CM-IDLE - Support of extended DRX in CM-CONNECTED with RRC_INACTIVE (support of sleep cycles up to the NAS and SMS retransmission timers) - Support of EDT for Data over NAS and UP solution (see Note) - Support of restriction of use of Enhanced Coverage - Delivery of Expected UE Behaviour information to the RAN - Additional information in SIB to indicate supported CIoT features; indication of CIoT features supported by the UE in RRC Note: Based on the outcome of RAN2/SA2 liaison exchanges, UP solution to be supported for connection to 5G-CN may be later updated. Objective of Performance part WI Specify necessary performance requirements, measurement accuracy requirements and test cases related to the above-mentioned enhancements and core requirements.

The RAN2/3/4 core work and the RAN4 performance work have been extended by one meeting cycle. This contribution presents the WI rapporteur’s updated view of the work plan for the WI.

# August 2018

RAN1:

- Initial discussions/agreements

# October 2018

RAN1:

- Further discussions/agreements

- If needed, discuss and agree evaluation assumptions

RAN2:

- Initial discussions/agreements

# November 2018

RAN1:

- Further discussions/agreements

RAN2:

- Further discussions/agreements

# February 2019

RAN1:

- Further discussions/agreements

RAN2:

- Further discussions/agreements

RAN3:

- Initial discussions/agreements

RAN4 core part:

- Initial discussions/agreements

# April 2019

RAN1:

- Further discussions/agreements

RAN2:

- Further discussions/agreements

RAN3:

- Further discussions/agreements

RAN4 core part:

- Further discussions/agreements

# May 2019

RAN1:

- Further discussions/agreements

RAN2:

- Further discussions/agreements

RAN3:

- Further discussions/agreements

RAN4 core part:

- Further discussions/agreements

# August 2019

RAN1:

- Further discussions/agreements

RAN2:

- Further discussions/agreements

RAN3:

- Further discussions/agreements

RAN4 core part:

- Further discussions/agreements

# October 2019

RAN1:

- Further discussions/agreements

- Provide initial input to 36.300, 36.306 and 36.331 to RAN2

- Provide initial input to Rel-16 UE feature list

RAN2:

- Further discussions/agreements

RAN3:

- Further discussions/agreements

RAN4 core part:

- Further discussions/agreements

# November 2019

RAN1:

- Resolve remaining issues

- Provide final input to 36.300, 36.306 and 36.331 to RAN2

- Provide final input to Rel-16 UE feature list

- Produce editor CRs

RAN2:

- Resolve remaining issues

RAN3:

- Resolve remaining issues

RAN4 core part:

- Agree requirements

RAN4 performance part:

- Initial discussions/agreements

# February 2020

RAN2:

- Rel-16 ASN.1 review

- Agree final CRs

RAN3:

- Agree final CRs

RAN4 core part:

- Agree final CRs

- Agree final TR on coexistence for LTE-MTC with NR

RAN4 performance part:

- Further discussions/agreements

# March 2020

RAN:

- Approve CRs for core part

- Approve TR on coexistence for LTE-MTC with NR

# April 2020

RAN4 performance part:

- Further discussions/agreements

# May 2020

RAN4 performance part:

- Further discussions/agreements

# August 2020

RAN4 performance part:

- Agree final CRs

# September 2020

RAN:

- Approve CRs for performance part

# References

RP-190770, “Revised WID: Additional MTC enhancements for LTE”