3GPP TSG-RAN WG3 Meeting #105	R3-193718

Ljubljana, Slovenia, Aug. 26th – 30th, 2019

Agenda item:		20.1.

Source:	LG Electronics Inc., Huawei

Title:	RAN3 Work Plan on 5G V2X with NR Sidelink WI

Document for:		Discussion

1. Introduction

A new Work Item on 5G V2X with NR Sidelink [1] was approved in RAN #83 and the corresponding time budget was allocated for this WI with completion date of March 2020 [2].

A skeleton of External TR 37.985 (R1-1906663) on overall description of RAN aspects for V2X based on LTE and NR was endorsed in RAN1#97, and will be continuously updated in the upcoming RAN1 meetings.

In this contribution, we propose a work plan of RAN3 for this WI.

2. Discussion

The following table gives the work plan in terms of tasks for the upcoming four meetings in RAN3:

| Meetings | Date | TU | Work Plan |
| --- | --- | --- | --- |
| RAN3 #105 | Aug. 26 ~ 30, 2019 | 0.5 | - Based on agreements of TR 38.885, solve the remaining points on the following issues and endorse the stage2/3 BLCRs: - V2X Service Authorization - UE Sidelink AMBR - Discuss the LS from SA2 on “Enhancements to QoS Handling for V2X Communication Over Uu Reference Point” and try to achieve some consensus/agreement - Discuss the impacts/issues on F1 interface and try to agree some of the following issues: - OAM configures NR V2X resource pool to CU or DU - How to support the resource allocation modes for connected mode UE - How to support on-demand broadcast (V2X SIB) for idle or inactive mode UE - How to support NR Uu controlling LTE sidelink (whether CU to DU signalling necessary or not) - etc. - Discuss the use case on Resource Coordination between NG-RAN Nodes for V2X Sidelink and try to reach consensus (if time allows) |
| RAN3 #105bis | Oct. 14~ 18, 2019 | 1 | - Continue to discuss the LS from SA2 on “Enhancements to QoS Handling for V2X Communication Over Uu Reference Point” if any remaining issue. - Continue to discuss the impacts/issues on F1 interface and try to agree the issues - OAM configures NR V2X resource pool to CU or DU - How to support the resource allocation modes for connected mode UE - How to support on-demand broadcast (V2X SIB) for idle or inactive mode UE - How to support NR Uu controlling LTE sidelink (whether CU to DU signalling necessary or not) - etc. - Discuss the solutions on Resource Coordination between NG-RAN Nodes for V2X Sidelink for the identified use case(s) |
| RAN3 #106 | Nov. 18~ 22, 2019 | 1 | - Continue to discuss the impacts/issues on F1 interface and solve all the issues with endorsed BLCRs - OAM configures NR V2X resource pool to CU or DU - How to support the resource allocation modes for connected mode UE - How to support on-demand broadcast (V2X SIB) for idle or inactive mode UE - How to support NR Uu controlling LTE sidelink (whether CU to DU signalling necessary or not) - etc. - Continue to discuss the solutions on Resource Coordination between NG-RAN Nodes for V2X Sidelink for the identified use case(s) |
| RAN3 #107 | Feb. 24~ 28, 2020 | 1 | - Select the solution(s) on Resource Coordination between NG-RAN Nodes for V2X Sidelink and endorse the CRs - Finalize the stage 2 and stage 3 CRs and complete the WI |

3. References

- RP-190984, “5G V2X with NR Sidelink WI”

- RP-191609, “TU allocation sheet after RAN #84”