3GPP TSG-RAN WG3 #110-e							                                                 R3-206792

2-12 November 2020

Online

Agenda item:	17.1

Source:	CMCC, ZTE

Title:	Updated work plan for RAN slicing SI

WID/SID:	FS_NR_slice

Document for:	Discussion and Decision

1	Introduction

In RAN#89-e meeting, additional 0.5TU was allocated for both RAN2 and RAN3 meeting in Q1 2021 for RAN slicing SI [4]. So we provide an update version for the work plan [2] for the Release 17 study item “Study on enhancement of RAN Slicing”.

2	Background

A Release 17 study item “Study on enhancement of RAN Slicing” [1] was approved in RAN#86. The following are the objectives of this work item:

The study item aims to investigate enhancement on RAN support of network slicing. Detailed objectives of the study item are: - Study mechanisms to enable UE fast access to the cell supporting the intended slice, including [RAN2] - Slice based cell reselection under network control - Slice based RACH configuration or access barring Note: whether the existing mechanism can meet this scenario or requirement can be studied. - Study necessity and mechanisms to support service continuity, including [RAN3] - For intra-RAT handover service interruption, e.g. target gNB doesn’t support the UE’s ongoing slice, study slice re-mapping, fallback, and data forwarding procedures. Coordination with SA2 is needed. Note: This study item should take SA2 output on slicing enhancement into consideration if RAN impacts are identified. Note: The use of RAN slicing in given cells shall not prevent from accessibility for Rel-15 and Rel-16 UEs.

3	Discussion

3.1	Work plan and task break down per RAN WG

Following table details the work plan in terms of tasks for different RAN WG. It also shows the time line and planned allocation of time units for each meeting.

| Meeting time | WG and TUs | Work plan |
| --- | --- | --- |
| Aug. 2020 RAN2#111e RAN3#109e | RAN2: 0.5 TU | Discuss on scenarios and solutions for the following two issues to enable UE fast access to the cell supporting the intended slice: - Slice based cell reselection under network control - Slice based RACH configuration or access barring |
|  | RAN3: 0.5 TU | Discuss on scenarios and solutions to support service continuity: - For intra-RAT handover service interruption, e.g. target gNB doesn’t support the UE’s ongoing slice, study slice re-mapping, fallback, and data forwarding procedures. - Discussion based on SA2 LS. - Coordination with SA2 if needed. |
| Nov 2020 RAN2#112e RAN3#110e | RAN2: 0.5 TU | Discuss on the issues and candidate solutions: - Slice based cell (re)selection under network control - Slice based RACH configuration - Discussion based on SA2 LS |
|  | RAN3: 0.5 TU | - Further discuss and refine the scenarios, issues and solutions to support service continuity - Discussion based on SA2 LS and potential reply LS. |
| Feb 2021 RAN2#113e RAN3#111e | RAN2: 0.5 TU | Further discuss on the solutions and the conclusion for the SI: - Slice based cell (re)selection under network control - Slice based RACH configuration |
|  | RAN3: 0.5 TU | - Finalize descriptions on scenarios, issues and solutions. - Conclusion of RAN3 part for the SI. |
|  | For RAN2 and RAN3, conclusions on the respective objectives of the study and make recommendations for the WI phase |  |

4	Conclusion

This paper provided a revised work plan for the study item.

References

- RP-193254 Study on enhancement of RAN Slicing

- R2-2007420 Work plan for RAN Slicing

- R3-205442 Work plan for RAN Slicing SI

- RP-202111 Release, meeting and TU planning