3GPP TSG-RAN WG3 Meeting #111-e	R3-210270

E-meeting, 25 Jan – 5 Feb 2021

Agenda item:	22.1

Source: 	Huawei, CMCC

Title: 	Updated NR MBS work plan

Document for:	Information

1	Introduction

TSG RAN has setup a new WI on NR MBS at RAN#86 in [1] and some editorial corrections have been made on the WID in [2], with the following objectives.

- Specify RAN basic functions for broadcast/multicast for UEs in RRC_CONNECTED state [RAN1, RAN2, RAN3]:

  - Specify a group scheduling mechanism to allow UEs to receive Broadcast/Multicast service [RAN1, RAN2]

    - This objective includes specifying necessary enhancements that are required to enable simultaneous operation with unicast reception.

  - Specify support for dynamic change of Broadcast/Multicast service delivery between multicast (PTM) and unicast (PTP) with service continuity for a given UE [RAN2, RAN3]

  - Specify support for basic mobility with service continuity [RAN2, RAN3]

  - Assuming that the necessary coordination function (like functions hosted by MCE, if any) resides in the gNB-CU, specify required changes on the RAN architecture and interfaces, considering the results of the SA2 SI on Broadcast/Multicast (SP-190625) [RAN3]

  - Specify required changes to improve reliability of Broadcast/Multicast service, e.g. by UL feedback. The level of reliability should be based on the requirements of the application/service provided.[RAN1, RAN2]

  - Study the support for dynamic control of the Broadcast/Multicast transmission area within one gNB-DU and specify what is needed to enable it, if anything [RAN2, RAN3]

- Specify RAN basic functions for broadcast/multicast for UEs in RRC_IDLE/ RRC_INACTIVE states [RAN2, RAN1]:

  - Specify required changes to enable the reception of Point to Multipoint transmissions by UEs in RRC_IDLE/ RRC_INACTIVE states, with the aim of keeping maximum commonality between RRC_CONNECTED state and RRC_IDLE/RRC_INACTIVE state for the configuration of PTM reception. [RAN2, RAN1].

Note: the possibility of receiving Point to Multipoint transmissions by UEs in RRC_IDLE/ RRC_INACTIVE states, without the need for those UEs to get the configuration of the PTM bearer carrying the Broadcast/Multicast service while in RRC CONNECTED state beforehand, is subject to verification of service subscription and authorization assumptions during the WI.

This contribution is an updated work plan based on the progress in RAN#90-e [3].

2	Work Plan

2.1	Prioritization of efforts

RAN1-led efforts:

- For broadcast/multicast for UEs in RRC_CONNECTED state:

  - Specify a group scheduling mechanism to allow UEs to receive Broadcast/Multicast service [RAN1, RAN2]

    - This objective includes specifying necessary enhancements that are required to enable simultaneous operation with unicast reception.

  - Specify required changes to improve reliability of Broadcast/Multicast service, e.g. by UL feedback. The level of reliability should be based on the requirements of the application/service provided.[RAN1, RAN2]

RAN2-led efforts:

- For broadcast/multicast for UEs in RRC_CONNECTED state:

  - Specify support for dynamic change of Broadcast/Multicast service delivery between multicast (PTM) and unicast (PTP) with service continuity for a given UE [RAN2, RAN3]

  - Specify support for basic mobility with service continuity [RAN2, RAN3]

  - Study the support for dynamic control of the Broadcast/Multicast transmission area within one gNB-DU and specify what is needed to enable it, if anything [RAN2, RAN3]

- For broadcast/multicast for UEs in RRC_IDLE/ RRC_INACTIVE states:

  - Specify required changes to enable the reception of Point to Multipoint transmissions by UEs in RRC_IDLE/ RRC_INACTIVE states, with the aim of keeping maximum commonality between RRC_CONNECTED state and RRC_IDLE/RRC_INACTIVE state for the configuration of PTM reception. [RAN2, RAN1].

RAN3-led efforts:

- For broadcast/multicast for UEs in RRC_CONNECTED state:

  - Assuming that the necessary coordination function (like functions hosted by MCE, if any) resides in the gNB-CU, specify required changes on the RAN architecture and interfaces, considering the results of the SA2 SI on Broadcast/Multicast (SP-190625) [RAN3]

2.2	Timeline

Table 1 summarizes a timeline for RAN1/2/3/4, which has been derived from the interdependences among tasks in different TSGs and WGs.

Table 1: Timeline for RAN1, 2, 3 efforts

| TSG/WG | Meeting Number | Date | TU | Task |
| --- | --- | --- | --- | --- |
| RAN1 | #1 (#102-e) | Aug. 2020 | 0 | Focus on high-level concepts discussion for the following: - Specify group scheduling mechanism for MBS, e.g. discuss the high level candidate mechanisms, identify the potential issues, etc. - Specify mechanisms to improve reliability of MBS, e.g. UL feedback. - Identify required changes to enable MBS reception in RRC_IDLE/ RRC_INACTIVE states, aiming to keep maximum commonality between RRC_CONNECTED state and RRC_IDLE/RRC_INACTIVE state for the configuration of PTM reception. This can be lower priority if RAN2 input is needed. |
| RAN2 | #1 (#111-e) | Aug. 2020 | 2 | - Stage-2 discussion and collect different views on: - Dynamic switch between PTP and PTM. - L2 architecture. - MBS reception in idle/inactive - Mobility and service continuity. |
| RAN3 | #1 (#109-e) | Aug. 2020 | 1 | - Initial discussion on RAN architecture discussion to support NR MBS (stage 2) - RAN architecture to support NR MBS - CU or DU to make decision of PTP or PTM - Initial discussion on how to setup MBS Session, UE associated or non-UE associated, common tunnel setup, over NGAP and F1AP - Take SA2 progress into account - Initial discussion on Service Continuity (stage 2) - Potential scenarios, uses cases - Identify issues to be solved. |
| RAN#89e (Sept. 2020) |  |  |  |  |
| RAN1 | #2 (#103-e) | Oct. 2020 | 1 | - Continue specification on group scheduling mechanism for MBS, including enhancements to enable simultaneous operation with unicast reception. - Specify mechanisms to improve reliability of MBS, e.g. UL feedback. Evaluation results can also be discussed if necessary. - Identify and specify necessary changes to enable MBS reception in RRC_IDLE/ RRC_INACTIVE states, aiming to keep maximum commonality between RRC_CONNECTED state and RRC_IDLE/RRC_INACTIVE state for the configuration of PTM reception. |
| RAN2 | #2 (#112-e) | Nov. 2020 | 2 | - Discuss based on email discussion summaries to make progress on: - Dynamic switch between PTP and PTM. - L2 architecture. - MBS reception in idle/inactive. - Mobility and service continuity. - Handle the SA2 LS in S2-2006044 and reply the LS. |
| RAN3 | #2 (#110-e) | Nov. 2020 | 1 | - Continue discussion on RAN architecture - Session Management over NG - Dynamic Change Between PTP and PTM for UEs in RRC_CONNECTED State - Bearer Management over F1/E1 - Take SA2 and RAN2 progress into account - Continue discussion on Service Continuity - Mobility Between MBS Supporting Nodes - Mobility Between MBS Supporting and non-MBS Supporting Nodes - Potential RAN3 impacts analyses, take SA2 and RAN2 progress into account |
| RAN#90e (Dec. 2020) |  |  |  |  |
| RAN1 | #3 (#104-e) | Jan. 2021 | 1 | - Continue specification on group scheduling mechanism for MBS, including enhancements to enable simultaneous operation with unicast reception. - Continue specification on mechanisms to improve reliability of MBS, e.g. UL feedback. - Continue specification on necessary changes to enable MBS reception in RRC_IDLE/ RRC_INACTIVE states, aiming to keep maximum commonality between RRC_CONNECTED state and RRC_IDLE/RRC_INACTIVE state for the configuration of PTM reception. |
| RAN2 | #3 (#113-e) | Jan. 2021 | 2 | - Continue stage-2 discussion on and try to make decision: - L2 architecture, and Dynamic switch between PTP and PTM, e.g. PDCP based or RLC based. - Reliability enhancement, e.g. L2 reliability needed or not. - Delivery mode 2 issues - Mobility and service continuity. - RAN2 aspects for group scheduling |
| RAN3 | #3 (#111-e) | Jan. 2021 | 2 | - Continue discussion on RAN architecture - Session Management over NG - Dynamic Change Between PTP and PTM for UEs in RRC_CONNECTED State - Bearer Management over F1/E1 - Take SA2 and RAN2 progress into account - Continue discussion on Service Continuity - Mobility Between MBS Supporting Nodes - Mobility Between MBS Supporting and non-MBS Supporting Nodes - Potential RAN3 impacts analyses, take SA2 and RAN2 progress into account - Update stage 2 BL CRs |
| RAN#91e (Mar. 2021) |  |  |  |  |
| RAN1 | #4 (#104b-e) | Apr. 2021 | 0.5 | - Continue specification on group scheduling mechanism for MBS, including enhancements to enable simultaneous operation with unicast reception. - Continue specification on mechanisms to improve reliability of MBS, e.g. UL feedback. - Continue specification on necessary changes to enable MBS reception in RRC_IDLE/ RRC_INACTIVE states, aiming to keep maximum commonality between RRC_CONNECTED state and RRC_IDLE/RRC_INACTIVE state for the configuration of PTM reception. |
| RAN2 | #4 (#113b-e) | Apr. 2021 | 1.5 | - Finalize stage-2 discussion on: - Dynamic switch between PTP and PTM. - L2 architecture. - MBS reception in idle/inactive - Mobility and service continuity. - Initiate Stage-3 discussion on: - Multicast bearer configuration. - MBS reception in idle/inactive |
| RAN3 | #4 (No bis meeting in this quarter) |  | N/A |  |
| RAN1 | #5 (#105-e) | May. 2021 | 1.5 | - Continue specification on group scheduling mechanism for MBS, including enhancements to enable simultaneous operation with unicast reception. - Continue specification on mechanisms to improve reliability of MBS, e.g. UL feedback. - Continue specification on necessary changes to enable MBS reception in RRC_IDLE/ RRC_INACTIVE states, aiming to keep maximum commonality between RRC_CONNECTED state and RRC_IDLE/RRC_INACTIVE state for the configuration of PTM reception. |
| RAN2 | #5 (#114-e) | May. 2021 | 1.5 | - Initiate/continue Stage-3 discussion on: - Dynamic switch between PTP and PTM. - Other L2 configuration. - MBS reception in idle/inactive - Mobility and service continuity. |
| RAN3 | #5 (#112-e) | May. 2021 | 1 | - Continue discussion on RAN architecture (stage 3) - Based on the adopted solution, further analyses - NGAP procedures/signalling impacts - F1AP procedure/signalling impacts - E1AP procedure/signalling impacts - Continue discussion on Service Continuity (stage 3) - Based on the adopted solution, further analyses - XnAP procedures/signalling impacts - NGAP, F1AP, E1AP impacts, if any - Update stage 2 BL CRs - Start draft stage3 Baseline CRs |
| RAN#92e (June 2021) |  |  |  |  |
| RAN1 | #6 (#106-e) | Aug. 2021 | 1 | - Continue specification on group scheduling mechanism for MBS, including enhancements to enable simultaneous operation with unicast reception. - Continue specification on mechanisms to improve reliability of MBS, e.g. UL feedback. - Continue specification on necessary changes to enable MBS reception in RRC_IDLE/ RRC_INACTIVE states, aiming to keep maximum commonality between RRC_CONNECTED state and RRC_IDLE/RRC_INACTIVE state for the configuration of PTM reception. - Discuss initial RRC parameters for MBS. |
| RAN2 | #6 (#115-e) | Aug. 2021 | 2 | - Continue stage-3 discussion on: - Dynamic switch between PTP and PTM. - Other L2 configuration. - MBS reception in idle/inactive - Mobility and service continuity. - L1 configuration. - Start draft running CRs |
| RAN3 | #6 (#113-e) | Aug. 2021 | 1 | - Continue discussion on RAN architecture (stage 3) - Based on the adopted solution, further analyses - NGAP procedures/signalling impacts - F1AP procedure/signalling impacts - E1AP procedure/signalling impacts - Continue discussion on Service Continuity (stage 3) - Based on the adopted solution, further analyses - XnAP procedures/signalling impacts - NGAP, F1AP, E1AP impacts, if any - Update stage 2/3 BL CRs |
| RAN#93e (Sept. 2021) |  |  |  |  |
| RAN1 | #7 (#106b-e) | Oct. 2021 | 1 | - Finalize specification on group scheduling mechanism for MBS, including enhancements to enable simultaneous operation with unicast reception. - Finalize specification on mechanisms to improve reliability of MBS, e.g. UL feedback. - Finalize specification on necessary changes to enable MBS reception in RRC_IDLE/ RRC_INACTIVE states, aiming to keep maximum commonality between RRC_CONNECTED state and RRC_IDLE/RRC_INACTIVE state for the configuration of PTM reception. - Finalize RRC parameters for MBS. |
| RAN2 | #7 (#115b-e) | Oct. 2021 | 2 | - Continue stage-3 discussion on: - Dynamic switch between PTP and PTM. - Other L2 configuration. - MBS reception in idle/inactive - Mobility and service continuity. - L1 configuration. - Update running CRs |
| RAN3 | #7 (#113b-e) | Oct. 2021 | 1 | - Continue discussion on RAN architecture (stage 3) - Based on the adopted solution, further analyses - NGAP procedures/signalling impacts - F1AP procedure/signalling impacts - E1AP procedure/signalling impacts - Continue discussion on Service Continuity (stage 3) - Based on the adopted solution, further analyses - XnAP procedures/signalling impacts - NGAP, F1AP, E1AP impacts, if any - Update stage 2/3 BL CRs |
| RAN1 | #8 (#107-e) | Nov. 2021 | 1 | - Discuss and conclude on the open issues, if any. - Close the MBS WI from RAN1 perspective. |
| RAN2 | #8 (#116-e) | Nov. 2021 | 1.5 | - Continue stage-3 discussion on: - Dynamic switch between PTP and PTM. - Other L2 configuration. - MBS reception in idle/inactive - Mobility and service continuity. - L1 configuration. - Update running CRs |
| RAN3 | #8 (#114-e) | Nov. 2021 | 1 | - Continue discussion on RAN architecture (stage 3) - Based on the adopted solution, further analyses - NGAP procedures/signalling impacts - F1AP procedure/signalling impacts - E1AP procedure/signalling impacts - Continue discussion on Service Continuity (stage 3) - Based on the adopted solution, further analyses - XnAP procedures/signalling impacts - NGAP, F1AP, E1AP impacts, if any - Update stage 2/3 BL CRs |
| RAN#94e (Dec. 2021) Rel-17 completion for RAN1 |  |  |  |  |
| RAN1 | #9 (#108-e) | Jan/Feb. 2022 | 0 | - Corrections |
| RAN2 | #9 (#117-e) | Jan/Feb. 2022 | 2 | - Finalize stage-3 discussion on: - Dynamic switch between PTP and PTM. - Other L2 configuration. - MBS reception in idle/inactive - Mobility and service continuity - L1 configuration. - Finalize running CRs |
| RAN3 | #9 (#115-e) | Jan/Feb. 2022 | 1 | - Finalize discussion of stage-3 aspects - Finalize Baseline CRs |
| RAN#95e (Mar. 2022) |  |  |  |  |
| RAN |  |  |  | Rel-17 completion for RAN2, 3, 4 (core part) |
| RAN1 | #10 |  | 0 | - Corrections |
| RAN2 | #10 |  | 0 | - Corrections |
| RAN3 | #10 |  | 0 | - Corrections |
| RAN1 | #11 |  | 0 | - Corrections |
| RAN2 | #11 |  | 0 | - Corrections |
| RAN3 | #11 |  | 0 | - Corrections |
| RAN |  |  |  | Rel-17 completion for ASN.1 |

3. References

[1] RP-193248	New WID proposal: NR Multicast and Broadcast Services

[2] RP-201038	Revised WID: Core part: NR multicast and broadcast services

[3] RP-202868	RAN planning for Release 17, RAN#90-e