3GPP TSG-RAN WG3 Meeting #111e	R3-210843

# 25th Jan - 4th Feb 2021

Agenda item:	23.1

Source: 	China Unicom

Title: 	Discussion on WI scope and time plan for Enhanced eNB Architecture Evolution WI

Document for:	Discussion and Decision

# Introduction

This document is proposed for discussion on the scope and time plan for the “Enhanced eNB Architecture Evolution WI” as defined in RP-193181 [1], which was approved at the 3GPP TSG RAN #86 meeting.

# WI scope

The objective of this WI is to specify the CP-UP separation and the interface between the CP and UP for eNB and ng-eNB. The detailed objectives of the work item are:

Specification of the CP and UP interface (e.g. E1’) for eNB and ng-eNB - general principles, functions and procedures; - signaling transport - to transport the control information between CP and UP for eNB and ng-eNB based on the use of an appropriate TNL e.g. the SCTP/IP protocol stack; - application protocol - including stage-3 specification of elementary procedures and messages. NOTE: It should be clarified during the normative phase; - how to specify architecture impact and definition of the logical nodes on E-UTRAN case - whether to use E1’ or E1 for E-UTRAN and/or NG-RAN case - whether to reuse TS 36.425 or TS 38.425 for U-plane for E-UTRAN case - If deemed feasible, adoption of the E1 interface for the CP-UP split in eNBs and ng-eNBs

# Time plan

| Meeting | Description |
| --- | --- |
| RAN#86 (December 2019) | - Approval of SID in RAN |
| RAN3#111-e (January 2021) | - Discussion on the scope, time plan and TR skeleton - Consider technical input contributions on: - functions and procedures of E1’ - difference between E1’and E1 - whether to use E1’ or E1 for E-UTRAN and/or NG-RAN case - whether to reuse TS 36.425 or TS 38.425 for U-plane for E-UTRAN case - to specify architecture impact and definition of the logical nodes on E-UTRAN case |
| RAN#91 (March 2021) |  |
| RAN3#112-e (May 2021) | - Discussion on technical input contributions on - signaling transport - E1’ AP port number assignment - application protocol |
| RAN#92 (June 2021) |  |
| RAN3#113-e (August 2021) | - Consider technical input contributions on: - application protocol - Approved TS |
| RAN#93 (September 2021) | Approve TS |

# References

- RP-193181: " New WID: Enhanced eNB(s) Architecture Evolution for E-UTRAN "