3GPP TSG-RAN WG3 #111-e							                                                R3-210903

25 January – 4 February 2021

Online

Agenda item:	17.1

Source:	CMCC, ZTE

Title:	Work plan for RAN slicing SI

WID/SID:	FS_NR_slice

Document for:	Discussion and Decision

1	Introduction

In RAN#90-e meeting, 1TU was allocated for both RAN2 meeting and 0.5TU for RAN3 in Q1 2021 for RAN slicing SI [4]. And considering this meeting is the last meeting for study phase, we are aiming to conclude the SI. We provide an update version for the work plan [2] for the Release 17 study item “Study on enhancement of RAN Slicing”.

2	Background

A Release 17 study item “Study on enhancement of RAN Slicing” [1] was approved in RAN#86. The following are the objectives of this work item:

The study item aims to investigate enhancement on RAN support of network slicing. Detailed objectives of the study item are: - Study mechanisms to enable UE fast access to the cell supporting the intended slice, including [RAN2] - Slice based cell reselection under network control - Slice based RACH configuration or access barring Note: whether the existing mechanism can meet this scenario or requirement can be studied. - Study necessity and mechanisms to support service continuity, including [RAN3] - For intra-RAT handover service interruption, e.g. target gNB doesn’t support the UE’s ongoing slice, study slice re-mapping, fallback, and data forwarding procedures. Coordination with SA2 is needed. Note: This study item should take SA2 output on slicing enhancement into consideration if RAN impacts are identified. Note: The use of RAN slicing in given cells shall not prevent from accessibility for Rel-15 and Rel-16 UEs.

3	Discussion

3.1	Work plan and task break down per RAN WG

Following table details the work plan in terms of tasks for different RAN WG. It also shows the time line and planned allocation of time units for each meeting.

| Meeting time | WG and TUs | Work plan |
| --- | --- | --- |
| Feb 2021 RAN2#113e RAN3#111e | RAN2: 1 TU | Further evaluate on the solutions based on the email discussion outcome and contributions. And draw the conclusion for the SI: - Slice based cell (re)selection under network control - Slice based RACH configuration |
|  | RAN3: 0.5 TU | - Finalize descriptions on scenarios and issues, solutions, and solution evaluations. - Conclusion of RAN3 part for the SI. |
|  | For RAN2 and RAN3, conclusions on the respective objectives of the study and make recommendations for the WI phase |  |

4	Conclusion

This paper provided a revised work plan for the study item.

References

- RP-193254 Study on enhancement of RAN Slicing

- R2-2010364 Work plan for RAN Slicing

- R3-205442 Work plan for RAN Slicing SI

- RP-202111 Release, meeting and TU planning