3GPP TSG-RAN WG3 #114								R3-215700

E-meeting, 1st-11th, November, 2021

Agenda Item:	23.1

Source:	CMCC,OPPO

Title:	Work planning of R17 Sidelink Relay WI

Document for:	Discussion, Decision

Introduction

This is for the discussion working planning of R17 Sidelink Relay WI.

The aim of this document is to establish a work plan for Work Item Sidelink relay as agreed in [1]. The following objectives need to be addressed:

Work item objectives on aspects common to both L2 and L3:

- Specify mechanisms for U2N relay discovery and (re)selection for L3 and L2 relaying [RAN2, RAN4]

  - Re-use LTE relay discovery and (re)selection as baseline

- Specify mechanisms for Relay and Remote UE authorization for L3 and L2 relaying [RAN3]

  - Re-use LTE as baseline

Work Item objectives specific to Layer-2 (L2) relaying:

- Specify mechanisms for E2E, i.e. PC5 and Uu, QoS management [RAN2]:

- Specify mechanisms for service continuity

  - Limited to intra-gNB cases [RAN2]

- Specify mechanisms for U2N Adaptation layer design [RAN2]

  - For bearer mapping and Remote UE identification, incl. RAN related security aspects if any

- Specify Control Plane procedures for U2N, including RRC connection management, system information delivery, paging mechanism and access control for Remote UE [RAN2, RAN3]

Secondly, the objective of this work item also covers the non-relay discovery (i.e. 5G ProSe Direct Discovery)

- Specify mechanisms for 5G ProSe Direct Discovery [RAN2, RAN3, RAN4];

Work Planning

Table 1 introduces a Work Planning for Sidelink relay WI.

| Quarter | Meeting # | TU | Work Plan |
| --- | --- | --- | --- |
| Q4, 2021 | RAN2#116 | 2 | NOTE: Continue work on the following bullets. - Specify Control Plane procedures for U2N, including RRC connection management, system information delivery, paging mechanism and access control for Remote UE [RAN2, RAN3] NOTE: Continue work on the following bullets, prioritize the work on adaptation layer design which is the key aspect of this WI - Specify mechanisms for E2E, i.e. PC5 and Uu, QoS management [RAN2]: - Specify mechanisms for service continuity - Limited to intra-gNB cases [RAN2] - Specify mechanisms for U2N Adaptation layer design [RAN2] - For bearer mapping and Remote UE identification, incl. RAN related security aspects if any NOTE: solve left stage-3 issues if any for the following bullet. - Specify mechanisms for U2N relay discovery and (re)selection for L3 and L2 relaying [RAN2, RAN4] |
|  | RAN3#114 | 0.5 | NOTE: Work on the following objective - Specify mechanisms for Relay and Remote UE authorization for L3 and L2 relaying [RAN3] NOTE: Based on RAN2 progress, work on RAN3 aspects if any for the following objectives - Specify Control Plane procedures for U2N, including RRC connection management, system information delivery, paging mechanism and access control for Remote UE [RAN2, RAN3] - Specify mechanisms for 5G ProSe Direct Discovery [RAN2, RAN3, RAN4]; |
| Q1, 2022 | RAN2#116bis | 2 | NOTE: Continue work on the following bullets.. - Specify mechanisms for E2E, i.e. PC5 and Uu, QoS management [RAN2]: - Specify mechanisms for service continuity - Limited to intra-gNB cases [RAN2] - Specify mechanisms for U2N Adaptation layer design [RAN2] - For bearer mapping and Remote UE identification, incl. RAN related security aspects if any - Specify Control Plane procedures for U2N, including RRC connection management, system information delivery, paging mechanism and access control for Remote UE [RAN2, RAN3] NOTE: solve left stage-3 issues if any for the following bullet. - Specify mechanisms for U2N relay discovery and (re)selection for L3 and L2 relaying [RAN2, RAN4] |
|  | RAN2#117 | 2 | NOTE: Finish work on the following bullets.. - Specify mechanisms for E2E, i.e. PC5 and Uu, QoS management [RAN2]: - Specify mechanisms for service continuity - Limited to intra-gNB cases [RAN2] - Specify mechanisms for U2N Adaptation layer design [RAN2] - For bearer mapping and Remote UE identification, incl. RAN related security aspects if any - Specify Control Plane procedures for U2N, including RRC connection management, system information delivery, paging mechanism and access control for Remote UE [RAN2, RAN3] NOTE: solve left stage-3 issues if any for the following bullet. - Specify mechanisms for U2N relay discovery and (re)selection for L3 and L2 relaying [RAN2, RAN4] |
|  | RAN3#114bis | 0.5 | NOTE: Continue work on the following objective - Specify mechanisms for Relay and Remote UE authorization for L3 and L2 relaying [RAN3] NOTE: Based on RAN2 progress, continue work on RAN3 aspects if any for the following objectives - Specify Control Plane procedures for U2N, including RRC connection management, system information delivery, paging mechanism and access control for Remote UE [RAN2, RAN3] - Specify mechanisms for 5G ProSe Direct Discovery [RAN2, RAN3, RAN4]; |
|  | RAN3#115 | 0.5 | NOTE: Finish work on the following objective - Specify mechanisms for Relay and Remote UE authorization for L3 and L2 relaying [RAN3] NOTE: Based on RAN2 progress, finish work on RAN3 aspects if any for the following objectives - Specify Control Plane procedures for U2N, including RRC connection management, system information delivery, paging mechanism and access control for Remote UE [RAN2, RAN3] - Specify mechanisms for 5G ProSe Direct Discovery [RAN2, RAN3, RAN4]; |

Proposal 1: Endorse the work plan.

Proposal 2: WI Rapporteur to coordinate the BL CR assignment on due time.

Reference

- 3GPP RP-RP-212601 " WID on NR sidelink relay".