3GPP TSG-RAN WG3 Meeting #117	 R3-224899

Online, 15th - 24th August 2022

Agenda Item:	10.1

Source:	CMCC (Rapporteur)

Title:	Work plan for Further Enhancement of Data Collection for SON_MDT in NR standalone and MR-DC WI

Document for:	Discussion and Decision

1	Introduction

A Rel-18 WI “Further Enhancement of Data Collection for SON_MDT in NR standalone and MR-DC WI” was first approved at RAN #94 meeting and updated at RAN #96 meeting in [1].

In this contribution, we provide a work plan for this work item for RAN2 and RAN3.

2	Background

  - Scope and objectives

The objective of this work item is to specify data collection enhancement in NR for SON/MDT purpose. The specific objectives of this work item are [RAN3, RAN2]:

- Support of data collection for SON features, including, MRO for MR-DC SCG failure scenario, and MRO enhancement for inter-system handover voice fallback,

- Specification of the UE reporting necessary to enhance the mobility parameter tuning [RAN2]

- Specification of the inter-node information exchange, including possible enhancements to interfaces    
[RAN3]

- Support of SON/MDT enhancements for [RAN3, RAN2]:

- MR-DC CPAC

- Successful PScell change report

- Successful Handover Report (e.g. inter-RAT)

- NPN

- RACH report

- fast MCG recovery

- NR-U (MRO and UL MLB)

- Support of signaling based logged MDT override protection to address the scenario where the signaling based MDT is configured in E-UTRAN when [RAN2, RAN3]:

- UE reselects to NR while logged measurements are collected

- UE reselects to NR after logged measurements are collected and before uploading the logged MDT report.

If needed, co-operate with RAN1, SA2, SA5, CT4.

2.2 	Time budget

RAN3 and RAN2 are the primary and secondary responsible groups of the WI respectively. The time budget that was approved at RAN#96 meeting in [2] was shown as below,

Table 1: Time budget allocation

| Date | 2022 Q3 |  | September 2022 | 2022 Q4 |  |  |  | December 2021 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Meeting | R3#117 | R2#119 | RAN#97 | R3#117bis | R2#119bis | R3#118 | R2#120 | RAN#98 |
| TUs | 1 | 1 |  | 1 | 1 | 1 | 1 |  |

| Date | 2023 Q1 |  | March 2023 | 2023 Q2 |  |  |  | June 2023 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Meeting | R3#119 | R2#121 | RAN#99 | R3#119bis | R2#121bis | R3#120 | R2#122 | RAN#100 |
| TUs | 1 | 1 |  | 1 | 0.5 | 1 | 1 |  |

| Date | 2023 Q3 |  | September 2023 | 2023 Q4 |  |  |  | December 2023 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Meeting | R3#121 | R2#123 | RAN#101 | R3#121bis | R2#123bis | R3#122 | R3#124 | RAN#102 |
| TUs | 1 | 1 |  | 1 | 1 | 1 | 1 |  |

Note: upcoming RAN plenary may make adjustments to the whole Rel-18 time frame, hence the time plan for this WI might be subject to such adjustments

  - Work split among WGs

It will follow the similar work split among the WGs as we did in Rel-17 SON/MDT for NR.

- RAN3: The first responsible working group of the WI and take the lead of specification enhancement of SON features and MDT for network signalling

- RAN2: Take the lead of specification of enhancement of MDT, L2 measurements, and specific L2/L3 changes needed to fulfil SON functionalities over the Uu interface

All WGs will then have to involve the other WGs on some aspects when needed, e.g.,

- RAN3 will also have to involve RAN2 on the exchange of information over the Uu interface

- RAN2 will have to trigger RAN3 on network aspects for MDT

- Work plan

In order to achieve the objectives specified in the WID [1] within the time budget, we propose the following work plan for discussion.

Note that the detailed work plan for the meetings after August will be updated pending on the progress.

| Meeting time | WG and TUs | Work plan |
| --- | --- | --- |
| 2022 Q3 RAN3#117 RAN2#119 | RAN3: 1 TU | - Approval of the work plan - Discuss and agree on the BL CR assignment - Discussion of the scenarios, high level solutions and RAN3 specification impact to support for the following SON/MDT enhancement - MR-DC CPAC - Successful PScell change report - Successful Handover Report (e.g. inter-RAT) - NPN - RACH report - fast MCG recovery - NR-U (MRO and UL MLB) - Discussion of the scenarios, high level solutions and RAN3 specification impact to support for MRO for MR-DC SCG failure and inter-system handover voice fallback, focusing on RAN3 impacts - Awaiting feedback from RAN2 to check if there are RAN3 impacts to support of signaling based logged MDT override protection to address the scenario where the signaling based MDT is configured in E-UTRAN |
|  | RAN2: 1 TU | - Approval of the work plan - Discussion of the scenarios, and Specification of the UE reporting necessary to enhance the mobility parameter tuning to support for MRO for MR-DC SCG failure and inter-system handover voice fallback, LS to RAN3 if needed - Discussion of the scenarios, high level solutions and RAN2 specification impact to support for the following SON/MDT enhancement - MR-DC CPAC - Successful PScell change report - Successful Handover Report (e.g. inter-RAT) - NPN - RACH report - fast MCG recovery - NR-U MRO - Discussion of specification to support of signaling based logged MDT override protection to address the scenario where the signaling based MDT is configured in E-UTRAN support for MDT |
| 2022 Q4 RAN3#117bis RAN2#119bis | RAN3: 1TU | - Continue the discussion of specification support for the SON/MDT enhancements - Try to agree on BL CRs if agreeable - Coordination among WGs |
|  | RAN2: 1 TU | - Continue the discussion of specification support for the SON/MDT enhancements - Coordination among WGs |
| 2022 Q4 RAN3#118 RAN2#120 | RAN3: 1 TU | - Continue the discussion of specification support for the SON/MDT enhancements - Try to agree on BL CRs if agreeable - Coordination among WGs |
|  | RAN2: 1 TU | - Continue the discussion of specification support for the SON/MDT enhancements - Coordination among WGs |
| 2023 Q1 RAN3#119 RAN2#121 | RAN3: 1 TU | - Continue the discussion of specification support for the SON/MDT enhancements - LS to RAN2 on Uu aspects if needed |
|  | RAN2: 1 TU | - Continue the discussion of specification support for the SON/MDT enhancements - Coordination among WGs |
| 2023 Q2 RAN3#119bis RAN2#121bis | RAN3: 1 TU | - Continue the discussion of specification support for the SON/MDT enhancements - Coordination among WGs |
|  | RAN2: 0.5TU | - Continue the discussion of specification support for the SON/MDT enhancements - Coordination among WGs |
| 2023 Q2 RAN3#120 RAN2#122 | RAN3: 1 TU | - Continue the discussion of specification support for the SON/MDT enhancements - LS to RAN2 on Uu aspects if needed |
|  | RAN2: 1 TU | - Continue the discussion of specification support for the SON/MDT enhancements - Coordination among WGs |
| 2023 Q3 RAN3#121 RAN2#123 | RAN3: 1 TU | - Continue the discussion of specification support for the SON/MDT enhancements - Coordination among WGs |
|  | RAN2: 1 TU | - Continue the discussion of specification support for the SON/MDT enhancements - Running CR assignment - Coordination among WGs |
| 2023 Q4 RAN3#121bis RAN2#123bis | RAN3: 1 TU | - Finalization of stage 2 |
|  | RAN2: 1 TU | - Finalization of stage 2 |
| 2023 Q4 RAN3#122 RAN2#124 | RAN3: 1 TU | - Finalization of stage 3 |
|  | RAN2: 1 TU | - Finalization of stage 3 |
|  | For RAN3, RAN2 | Functional freeze |

BL CRs assignments are coordinated offline as below,

SON:

TS 38.300, CMCC

TS 38.401, ZTE

TS 36.300, Lenovo

TS 37.340, Nokia

TS 38.413, Ericsson

TS 38.423, Samsung

TS 38.473, Huawei

TS 36.413, Qualcomm

TS 36.423, CATT

MDT:

TS 38.401, Samsung

TS 38.413, Ericsson

TS 38.423, Huawei

TS 38.473, ZTE

TS 37.463, Nokia

TS 36.423, CATT

Note:

- Some of the specs listed here may not be affected

- There could be more specs are impacted, they can be allocated later.

3	Summary

Proposal 1: It is proposed to endorse the work plan.

Proposal 2: Capture the BL CR assignment in the Chairman minutes

4	Reference

[1] 	RP-221825, “New WID on Further Enhancement of Data Collection for SON_MDT in NR standalone and MR-DC”, CMCC

[2]	RP-221060, Time budget after RAN#96