3GPP TSG-RAN WG3 Meeting #117bis-e	 R3-225805

Online, 10th - 18th October 2022

Agenda Item:	10.1

Source:	CMCC (Rapporteur)

Title:	Update of work plan for Further Enhancement of Data Collection for SON_MDT in NR standalone and MR-DC WI

Document for:	Discussion and Decision

1	Introduction

A Rel-18 WI “Further Enhancement of Data Collection for SON_MDT in NR standalone and MR-DC WI” was first approved at RAN #94 meeting and updated at RAN #96 meeting in [1].

In this contribution, we provide an updated work plan for this work item, focusing on RAN3 part.

2	Background

  - Scope and objectives

The objective of this work item is to specify data collection enhancement in NR for SON/MDT purpose. The specific objectives of this work item are [RAN3, RAN2]:

- Support of data collection for SON features, including, MRO for MR-DC SCG failure scenario, and MRO enhancement for inter-system handover voice fallback,

- Specification of the UE reporting necessary to enhance the mobility parameter tuning [RAN2]

- Specification of the inter-node information exchange, including possible enhancements to interfaces    
[RAN3]

- Support of SON/MDT enhancements for [RAN3, RAN2]:

- MR-DC CPAC

- Successful PScell change report

- Successful Handover Report (e.g. inter-RAT)

- NPN

- RACH report

- fast MCG recovery

- NR-U (MRO and UL MLB)

- Support of signaling based logged MDT override protection to address the scenario where the signaling based MDT is configured in E-UTRAN when [RAN2, RAN3]:

- UE reselects to NR while logged measurements are collected

- UE reselects to NR after logged measurements are collected and before uploading the logged MDT report.

If needed, co-operate with RAN1, SA2, SA5, CT4.

2.2 	Time budget

RAN3 and RAN2 are the primary and secondary responsible groups of the WI respectively. The time budget that was approved at RAN#96 meeting in [2] was shown as below,

Table 1: Time budget allocation

| Date | 2022 Q3 |  | September 2022 | 2022 Q4 |  |  |  | December 2021 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Meeting | R3#117 | R2#119 | RAN#97 | R3#117bis | R2#119bis | R3#118 | R2#120 | RAN#98 |
| TUs | 1 | 1 |  | 1 | 1 | 1 | 1 |  |

| Date | 2023 Q1 |  | March 2023 | 2023 Q2 |  |  |  | June 2023 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Meeting | R3#119 | R2#121 | RAN#99 | R3#119bis | R2#121bis | R3#120 | R2#122 | RAN#100 |
| TUs | 1 | 1 |  | 1 | 0.5 | 1 | 1 |  |

| Date | 2023 Q3 |  | September 2023 | 2023 Q4 |  |  |  | December 2023 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Meeting | R3#121 | R2#123 | RAN#101 | R3#121bis | R2#123bis | R3#122 | R3#124 | RAN#102 |
| TUs | 1 | 1 |  | 1 | 1 | 1 | 1 |  |

Note: upcoming RAN plenary may make adjustments to the whole Rel-18 time frame, hence the time plan for this WI might be subject to such adjustments

  - Work split among WGs

It will follow the similar work split among the WGs as we did in Rel-17 SON/MDT for NR.

- RAN3: The first responsible working group of the WI and take the lead of specification enhancement of SON features and MDT for network signalling

- RAN2: Take the lead of specification of enhancement of MDT, L2 measurements, and specific L2/L3 changes needed to fulfil SON functionalities over the Uu interface

All WGs will then have to involve the other WGs on some aspects when needed, e.g.,

- RAN3 will also have to involve RAN2 on the exchange of information over the Uu interface

- RAN2 will have to trigger RAN3 on network aspects for MDT

- Work plan

  - Status of the features to be developed by RAN3

| Features | Status of the Tasks |
| --- | --- |
| >Inter-RAT Successful Handover Report | SHR for intra-system inter-RAT, HO from NR to LTE will be treated first LS to RAN2 on the scope for the support of SON/MDT enhancements |
| >Successful PScell change report | SPCR for NR-DC, including: - SN- and MN-initiated classic PSCell change / CPC - intra-SN classic PSCell change / CPC - classic Addition / CPA - HO with SN change are not prohibited, but possibly addressed once the basic solution for SPCR is known. |
| >MRO for CPAC | MRO for CPC and CPA based on the R17 NR-DC MRO solution |
| >MRO for fast MCG recovery | - SCG fails or is deactivated when the UE attempts MCG recovery (i.e. a SCG failure/deactivation while T316 is running after MCG failure) - the signalling delay is longer than the time the UE waits for the response (T316 expired); - other problem are not precluded if legacy MRO mechanism cannot cope with it. |
| >MRO for inter-system handover for voice fallback | Consider Case 1-2 for MRO enhancements for inter-system inter-RAT handover for voice fallback: - Case 1: after failure (HOF/RLF) of inter-system inter-RAT handover from NR to E-UTRAN for voice fallback, a suitable E-UTRA cell is selected, and the UE tries RRC connection setup procedure for the voice service in the E-UTRA cell. - Case 2: after failure (HOF) of inter-system inter-RAT handover from NR to E-UTRAN for voice fallback, none suitable E-UTRAN cell can be selected, the UE reverts back to the configuration of the source PCell and initiates RRC re-establishment procedure in NR. WA: The RLF Report needs to indicate that the last failed inter-system inter-RAT HO was triggered due to voice fallback. FFS on whether an explicit or implicit method is needed or not. |
| >MRO for MR-DC SCG failure | Support MRO for SCG failure in EN-DC, NGEN-DC and NE-DC scenarios. Take Stage 2 descriptions of PSCell change failure in TS37.340 as baseline for NE-DC SCG failure, and necessary updates can be added on top of it if needed. Take Stage 2 descriptions of PSCell change failure in TS38.300 as baseline for NE-DC SCG failure, and necessary updates can be added on top of it if needed. Take Stage 2 descriptions of PSCell change failure in TS37.340 as baseline for NGEN-DC SCG failure, and necessary updates can be added on top of it if needed. Take Stage 2 descriptions of PSCell change failure in TS37.340 as baseline for EN-DC SCG failure, and necessary updates can be added on top of it if needed. |
| >RACH enhancements | Scenarios - RACH optimization for feature or feature combinations involving RACH partitioning (SDT, RedCap, Coverage Enhancement, network slicing, …) - RACH report retrieval - SN RACH report in MR-DC |
| >SON/MDT enhancements for Non-Public Networks | - support of Signaling based MDT and Management based MDT for NPNs - support both immediate MDT and logged MDT for NPN - user consent handling for NPNs, in particular SNPNs - area scope for NPNs - support of NPNs in RLF Report and other UE reports used for SON and MDT |
| >SON/MDT enhancements for NR-U | NR-U for MRO Add to RLF report indications concerning Measured RSSI and HOF due to consistent LBT failure. Send an LS to RAN2 requesting: to support latest Measured RSSI and Indication of HOF due to consistent LBT failure in RLF report to support “Indication of consistent LBT failure” in RA report Keep existing failure type definition and detection to indicate RLF or HOF or PSCell change failure due to consistent LBT failure. LS to RAN2 on NR-U support for MRO NR-U for MLB Exchange over Xn of Energy Detection Threshold for UL, and Channel Occupancy Time in UL is supported. Rename existing Energy Detection Threshold IE in F1AP and XnAP , and the details to be discussed in CB8. Add indications of consistent LBT failures in RA report. |
| >Signalling MDT overide protection | It is RAN3’s understanding that the Rel-17 feature of signaling based logged MDT override protection applies only during Intra-NR reselection and applies to Intra-5GS (gNB–>gNB). Whether to support cross-RAT logged MDT reporting (i.e., whether the NR node needs to retrieve LTE logged MDT report) for signaling based logged MDT override protection is pending on RAN2 progress. Wait for RAN2’s progress on cross-RAT logged MDT reporting before discussing whether any enhancements are needed for NG-RAN to forward the LTE logged MDT reports to the correct TCE. |

  - Way forward for RAN3 #117bis-e meeting

According to the progress of RAN3 and RAN2 in August meeting, the following topics can be focused at RAN3 #117bis meeting,

- SHR and SPCR

- MRO enhancement

  - MRO for CPAC

  - MRO for fast MCG recovery

  - MRO for inter-system voice fallback

  - MRO for SCG failure

- RACH enhancements

- SON/MDT enhancements for Non-Public Networks

- SON/MDT enhancements for NR-U

3	Summary

Proposal 1: It is proposed to endorse the work plan.

4	Reference

[1] 	RP-221825, “New WID on Further Enhancement of Data Collection for SON_MDT in NR standalone and MR-DC”, CMCC

[2]	RP-221060, Time budget after RAN#96