3GPP TSG-RAN WG3 Meeting #119                                                                        R3-230653

Athens, 27th Feb – 3rd March 2023

Agenda Item:	12.1

Source:	CMCC, Ericsson

Title:	Work plan for Rel-18 AI/ML for NG-RAN

Document for:	Discussion and Decision

1	Introduction

The Work Item “Artificial Intelligence (AI)/Machine Learning (ML) for NG-RAN” was approved for Release 18 at the 3GPP TSG RAN #94E meeting and updated in [1].

In this contribution, we provide a work plan for the work item taking the objectives and time budget in related working groups into account.

2	Work plan

- Objectives of the WI

Normative work is based on the conclusions captured in TR37.817. The detailed objectives of the WI are listed as follows:

- Specify data collection enhancements and signaling support within existing NG-RAN interfaces and architecture (including non-split architecture and split architecture) for AI/ML-based Network Energy Saving, Load Balancing and Mobility Optimization. (RAN3)

Note: On security impacts, coordination with SA3 when needed. On OAM aspects, coordination with SA5 when needed.

Note: Specify new UE measurements when needed if any.

Note: Specify MDT procedure enhancements when needed if any.

- Time budget of the WI

RAN3 is the responsible group of the SI, and the time budget that was approved at RAN#96 meeting was shown as below [2],

Table 1: Time budget allocation

| Date | 2022 Q3 | 2022 Q4 |  | 2023 Q1 | 2023 Q2 |  |
| --- | --- | --- | --- | --- | --- | --- |
| Meeting | R3#117 | R3#117bis | R3#118 | R3#119 | R3#119bis | R3#120 |
| TUs | 2 | 2 | 2 | 2 | 2 | 2 |

Note: subsequent RAN plenary may make further adjustments to the whole Rel-18 time frame, hence the time plan for this WI might be subject to such adjustments.

- Work Plan

In order to achieve the objectives specified in the WID [1] within the time budget, we propose the following work plan for discussion.

| Meeting time | TUs | Work plan |
| --- | --- | --- |
| 2022 Q3 RAN3#117 | 2 TU | - BLCR assignment - Discuss and try to achieve initial agreements on specification impacts of RAN Intelligence. - Discuss and try to achieve initial agreements on collection enhancements and signalling support within existing NG-RAN interfaces and architecture (including non-split architecture and split architecture) for AI/ML-based Network Energy Saving, Load Balancing and Mobility Optimization - Input data, output data, feedback information - New signalling procedure or enhanced existing procedure to covey information on the interface - Whether new UE measurements are needed is based on the use case |
| 2022 Q4 RAN3#117b | 2 TU | - Continue to specify specification impacts of RAN Intelligence - Continue to specify data collection enhancements and signalling support for AI/ML-based Network Energy Saving, Load Balancing and Mobility Optimization. |
| 2022 Q4 RAN3#118 | 2 TU | - Continue discussion. |
| 2023 Q1 RAN3#119 | 2 TU | - Continue discussion. - Stage 2, stag3 CR |
| 2023 Q2 RAN3#119b | 2 TU | - Finalize the specification of RAN Intelligence. - Continue to specify data collection enhancements and signalling support for AI/ML-based Network Energy Saving, Load Balancing and Mobility Optimization. - Stage 2, stag3 CR |
| 2023 Q2 RAN3#120 | 2 TU | - Finalization of the normative work for the three use cases and stage 2 stage 3 CR. |

- BLCR Assignment

TS38.300 - CMCC

TS38.401 - ZTE

TS38.413 - Nokia

TS38.423 - Ericsson

TS38.473 - Huawei

TS37.483 - Samsung

TS38.420 - CATT

Proposal 1: It is proposed to endorse the Work Plan.

3	Summary

Proposal 1: It is proposed to endorse the Work Plan.

4	Reference

[1] 	3GPP RP-220635, “Revised WID: Artificial Intelligence (AI)/Machine Learning (ML) for NG-RAN”, CMCC, Ericsson

[2]      3GPP RP-221060: Draft Status of TU RAN1 to 4 after RAN#96 v01, Budapest, Hungary, June 6 - 9, 2022