3GPP TSG-RAN WG3 Meeting #123-bis	             R3-241957

Changsha, China, 15–19 April, 2024

Agenda Item:	16.1

Source:	CMCC, Huawei, T-Mobile USA

Title:	Work Plan for Ambient IoT SI

Document for:	Information

1	Introduction

A Rel-19 SI “Study on solutions for Ambient IoT (Internet of Things) in NR” was first approved at RAN #102 meeting and updated at RAN #103 meeting in [1].

In this contribution, we provide a work plan for this work item for RAN3 part.

2	Background

2.1 Scope and objectives

This study targets a further assessment at RAN WG-level of Ambient IoT, a new 3GPP IoT technology, suitable for deployment in a 3GPP system, which relies on ultra-low complexity devices with ultra-low power consumption for the very-low end IoT applications. The study shall provide clear differentiation, i.e. addressing use cases and scenarios that cannot otherwise be fulfilled based on existing 3GPP LPWA IoT technology e.g. NB-IoT including with reduced peak Tx power.

General Scope

The definitions provided in TR 38.848 are taken into this SI, and the following are the exclusive general scope:

- The overall objective shall be to study a harmonized air interface design with minimized differences (where necessary) for Ambient IoT to enable the following devices:

- ~1 µW peak power consumption, has energy storage, initial sampling frequency offset (SFO) up to 10X ppm, neither DL nor UL amplification in the device. The device’s UL transmission is backscattered on a carrier wave provided externally.

- ≤ a few hundred µW peak power consumption1, has energy storage, initial sampling frequency offset (SFO) up to 10X ppm, DL and/or UL amplification in the device. The device’s UL transmission may be generated internally by the device, or be backscattered on a carrier wave provided externally.

- X  is to be decided in WGs.

- Coverage design target: Maximum distance of 10-50 m with device indoors as per TR 38.848: “…a range that WGs can sub-select within”.

- For Topologies 1 & 2 (UE as intermediate node under NW control) per TR 38.848, with no RRC states, no mobility (i.e. at least no cell selection/re-selection -like function), no HARQ, no ARQ.

NOTE 1: It is to be understood that “≤ a few hundred µW” means WGs are not tasked with setting a particular value, and that it will be for WG discussions to determine if a presented design with corresponding power consumption satisfies the “≤ a few hundred µW” requirement.

- Deployment Scenarios with the following characteristics, referenced to the tables in Clause 4.2.2 of TR 38.848:

- Deployment scenario 1 with Topology 1

  - Basestation and coexistence characteristics: Micro-cell, co-site

- Deployment scenario 2 with Topology 2 and UE as intermediate node, under network control

  - Basestation and coexistence characteristics: Macro-cell, co-site

  - The location of intermediate node is indoor

- FR1 licensed spectrum in FDD.

- Spectrum deployment in-band to NR, in guard-band to LTE/NR, in standalone band(s).

- Traffic types DO-DTT, DT, with focus on rUC1 (indoor inventory) and rUC4 (indoor command).

- From RAN#104, the study will assess whether the harmonized air interface design (per bullet ‘A’ above) can address the DO-A (Device-originated autonomous) use case, only to identify which part(s) of the harmonized air interface design (per bullet ‘A’ above) is/are not sufficient for the DO-A use case.

Transmission from Ambient IoT device (including backscattering when used) can occur at least in UL spectrum.

The following objectives are set, within the General Scope:

- Evaluation assumptions

- Conclude at least the following aspects of design targets left to WGs in Clause 5 (RAN design targets) of TR 38.848 [RAN1].

  - Clause 5.3: Applicable maximum distance target values(s)

  - Clause 5.6: Refine the definition of latency suitable for use in RAN WGs

  - Clause 5.8: 2D distribution of devices

- Define necessary further evaluation assumptions of deployment scenarios for coverage and coexistence evaluations [RAN1, RAN4]

- Identify basic blocks/components of possible Ambient IoT device architectures, taking into account state of the art implementations of low-power low-complexity devices which meet the RAN design target for power consumption and complexity. [RAN1]

- Define link budget calculation for coverage, including whether/how to model carrier wave from node(s) inside or outside the connectivity topology.

NOTE: Assessment performance of the design targets is within the study of feasibility and necessity of proposals in the following objectives, e.g. by inspection of reference implementations in the field, simulations, analytically.

NOTE: strive to minimize evaluation cases in RAN1.

- Study necessary and feasible solutions for Ambient IoT as prescribed in the General Scope, including decisions on which functions, procedures, etc. are needed and not needed, and ensuring at least the required functionalities in Section 6.2 of TR 38.848.

Study of positioning in Rel-19 is RAN3-led, limited to functionalities which would have no, or minimal, specification impact (note: this does not imply any decision relating to WI creation).

Study the feasibility and required functionalities for proximity determination, which is the determination of whether BS or intermediate UE and ambient IoT device are near each other or not (coordination with SA3 is required for privacy aspects).

- RAN1-led:

For the Ambient IoT DL and UL:

  - Frame structure, synchronization and timing, random access

  - Numerologies, bandwidths, and multiple access

  - Waveforms and modulations

  - Channel coding

  - Downlink channel/signal aspects

  - Uplink channel/signal aspects

  - Scheduling and timing relationships

  - Study necessary characteristics of carrier-wave waveform for a carrier wave provided externally to the Ambient IoT device, including for interference handling at Ambient IoT UL receiver, and at NR basestation.

For Topology 2, no difference in physical layer design from Topology 1.

- RAN2-led:

  - Study and decide which functions are needed for an Ambient IoT compact protocol stack and lightweight signalling procedure to enable DO-DTT and DT data transmission, and study those functions.

For example:

    - Paging

    - Random access

    - Data transmission, including necessary radio resource control aspects, respecting the limitation in the General Scope

    - Interactions with upper layers

For functionalities not listed above, they are studied only if found essential.

- RAN3-led:

  - Identify necessary impacts on signaling and procedures for CN-RAN interface, to enable:

    - Paging

    - Device context management

    - Data transport

  - Identify RAN architecture aspects, including whether support for split architecture is necessary.

  - Identify potential solutions for locating an Ambient IoT device with no specification impact, e.g. reusing existing user location report, or minimal specification impact to convey location information to core network.

- RAN4-led:

  - Coexistence study of Ambient IoT and NR/LTE.

  - RF requirements study for Ambient IoT:

    - Ambient IoT BS transmission and reception

    - Ambient IoT Device, as per the General Scope, transmission and reception

    - Intermediate node (UE), as per the General Scope, transmission and reception

RAN2 and RAN3 are expected to identify RAN-CN functional split in coordination with SA2.

Note: This study shall target for an IoT segment well below the existing 3GPP IoT technologies, e.g. NB-IoT, eMTC, RedCap, etc. The study shall not aim to replace existing 3GPP LPWA technologies.

2.2 Time budget

RAN3 is the secondary responsible group of the SI. The time budget approved at RAN#102 meeting in [2] is shown as below.

Table 1: Time budget allocation

| Date | 2024 Q2 |  | 2024 Q3 | 2024 Q4 |  |
| --- | --- | --- | --- | --- | --- |
| Meeting | R3#123bis | R3#124 | R3#125 | R3#125bis | R3#126 |
| TUs | 1.5 | 1.5 | 1.5 | 1.5 | 1.5 |

Note: upcoming RAN plenary may make adjustments to the whole Rel-19 time frame, hence the time plan for this WI might be subject to such adjustments

3	Work plan

In order to achieve the objectives specified in the SID [1] within the time budget, we propose the following work plan for discussion.

| Meeting time | TUs | Work plan |
| --- | --- | --- |
| 2024 Q2 RAN3#123bis | 1.5 TU | - General - Endorse TR skeleton on RAN3 part. Subsequent meetings will work on the TR as needed. - RAN Architecture - Initial discussion on RAN architecture aspects, including whether support for split architecture is necessary. - Initial discussion on the CN-RAN interface, e.g. reuse NG interface, take SA2 progress into account. - Signalling and Procedures for CN-RAN interface - Initial discussion on Paging, clarify scenarios, principles. - Initial discussion on device context management, clarify scenarios, principles. - Initial discussion on data transport, clarify scenarios, principles. - Ambient IoT device locating - Initial discussion on Ambient IoT device locating with no or minimal specification impact, clarify scenarios, principles. - Capture agreements - Agree pCR(s) to capture agreements, if any. |
| 2024 Q2 RAN3#124 | 1.5 TU | - General - Endorse TR on RAN3 part. - RAN Architecture - Continue discussion on RAN architecture aspects, conclude whether support for split architecture is necessary. - Continue discussion on the CN-RAN interface, e.g. reuse NG interface, take SA2 progress into account. - Signalling and Procedures for CN-RAN interface - Continue discussion on Paging, list potential solution(s). - Continue discussion on device context management, list potential solution(s). - Continue discussion on data transport, list potential solution(s). - Ambient IoT device locating - Continue discussion on Ambient IoT device locating with no or minimal specification impact, list potential solution(s). - Capture agreements - Agree pCR(s) to capture agreements, if any. |
| 2024 Q3 RAN3#125 | 1.5 TU | - General - Endorse TR on RAN3 part. - RAN Architecture - Continue discussion on other RAN architecture aspects, if any. - Continue discussion on the CN-RAN interface, e.g. reuse NG interface, take SA2 progress into account. - Signalling and Procedures for CN-RAN interface - Continue discussion on Paging, update solution(s) and do the comparison. - Continue discussion on device context management, update solution(s) and do the comparison. - Continue discussion on data transport, update solution(s) and do the comparison. - Ambient IoT device locating - Continue discussion on Ambient IoT device locating with no or minimal specification impact, update solution(s) and do the comparison. - Capture agreements - Agree pCR(s) to capture agreements, if any.\ |
| 2024 Q3 RAN3#125bis | 1.5 TU | - General - Endorse TR on RAN3 part. - RAN Architecture - Continue discussion on other RAN architecture aspects, if any. - Continue discussion on the details of CN-RAN interface, if any. - Signalling and Procedures for CN-RAN interface - Continue discussion on Paging, compare the solution(s) and make down selection. - Continue discussion on device context management, compare the solution(s) and make down selection. - Continue discussion on data transport, compare the solution(s) and make down selection. - Ambient IoT device locating - Continue discussion on Ambient IoT device locating with no or minimal specification impact, compare the solution(s) and make down selection. - Capture agreements - Agree pCR(s) to capture agreements, if any. |
| 2024 Q4 RAN3#126 | 1.5 TU | - General - Endorse TR on RAN3 part. - RAN Architecture - Resolve leftover if any. - Conclude recommendations for TR. - Signalling and Procedures for CN-RAN interface - Resolve leftover if any. - Conclude recommendations for TR. - Ambient IoT device locating - Resolve leftover if any. - Conclude recommendations for TR. - Capture agreements - Agree pCR(s) to capture Conclusions. |

4	Summary

Proposal 1: It is proposed to endorse the work plan.

5	Reference

[1] 	RP-240826, Revised SID: Study on solutions for Ambient IoT (Internet of Things) in NR, CMCC, Huawei, T-Mobile USA;

[2]	RP-234058, Time_budget_request_R19_Ambient_IoT_SID