3GPP TSG-RAN WG3 Meeting #124	R3-243671

Fukuoka, Japan, 20th – 24th May, 2024

Source:	CATT, Thales

Title:	Updated work plan for NR_NTN_Ph3

Agenda Item:	14.1

WID/SID:	NR_NTN_Ph3-Core

Document for:	Information

# 1.	Introduction

In this contribution, an updated work plan for the Rel-19 NR-NTN-ph3 work item is proposed on top of previous work plan [1].

# 2.	WID Objective

- (NR_NTN_Ph3-Core) [2]

The work item aims at specifying further enhancements for NG-RAN based NTN (Non-Terrestrial Networks) with the following assumptions:

- GSO (Geo Synchronous Orbit) and NGSO (Non-Geo Synchronous Orbit). NGSO includes Low Earth Orbit (LEO) and Medium Earth Orbit (MEO).

- Earth fixed tracking area. Earth fixed & Earth moving cells for NGSO

- FDD mode

- UEs with GNSS (Global Navigation Satellite Systems) capabilities

- In frequency band above 10 GHz, both Terminal Type 1 (Electronic steering antenna) and Type 2 (Mechanical steering antenna) to be considered for GSO and NGSO

- Implicit compatibility to support HAPS (High Altitude Platform Station) and ATG (Air To Ground) scenarios, where relevant

Note 1: In Rel-19 WID, “VSAT” device with external antenna on moving platform is equivalent to a device that operate on platforms in motion, and this is referred to as ESIM (Earth Station In Motion).

The objectives of the work item are the following:

- Study and specify if beneficial downlink coverage enhancements targeting support for additional reference satellite payload parameters covering both GSO and NGSO constellations operating in FR1-NTN or FR2-NTN [RAN1, RAN2, RAN4]

- Define additional reference satellite payload parameters assuming power sharing among satellite beams or different satellite beam patterns/size (i.e. wide or narrow) across the satellite footprint, such that satellite beams may not all be simultaneously active or may be active below the nominal EIRP density per satellite beam (see section 6.1.1 in TR 38.821) due to limited power and limited feeder link bandwidth.

- Define the corresponding power sharing assumptions and necessary link level and system level evaluation methodology and relevant KPIs for evaluations of the coverage, to allow for identification of physical channels/signals and system-level aspects that need enhancements and the corresponding needed improvements.

- Study and if needed specify solutions, including link level enhancements for FR1-NTN (e.g. for PDCCH, PDSCH) and/or system level enhancements for FR1-NTN and/or FR2-NTN, allowing dynamic and flexible power sharing between satellite beams or different satellite beam patterns/size (i.e. wide or narrow) across the satellite footprint.

- Notes for this objective:

  - SSB channel enhancement is not considered

  - Antenna gain of UE shall be assumed to be -5.5dBi in case of smartphone in FR1-NTN, the UE is assumed to be a full duplex UE, and at least 2Rx are considered at the UE

  - NGSO to be considered in priority: LEO Set-1 @ 600 km

  - Rel-18 network energy saving techniques should be considered as baseline in the system level study

- Uplink Capacity/Throughput Enhancement for FR1-NTN [RAN1, RAN2, RAN4]

- Study then specify, if beneficial, DFT-s-OFDM PUSCH enhancements via Orthogonal Cover Codes (OCC)

  - Determine the achievable capacity improvement to be targeted taking into account realistic impairments (e.g. Doppler, time variation, phase distortion, etc)

  - Specify necessary signalling, if needed

  - Update RF requirements accordingly, if needed

  - Note: The study can consider orthogonal cover codes across OFDM symbols, across slots, and/or within an OFDM symbol.

  - Note: the study phase is targeted to be completed by RAN#104

- Notes for this objective:

  - The enhancement is not targeting improvements/impacts of MU-MIMO capability

  - The enhancement is not targeted to PUSCH DMRS

  - No enhancement for initial access

  - Enhancements to PRACH are not in scope.

  - This feature may be applicable for UEs operating in terrestrial networks based on a common design

- Specify signaling of the intended service area of a broadcast service (e.g. MBS broadcast) via NR NTN [RAN2, RAN3]

- Specify SIB signaling to indicate the intended service area in case the satellite footprint covers a larger area. [RAN2]

- Specify the necessary signaling between CN and NG-RAN. [RAN3]

- Support of regenerative payload [RAN3, RAN2, RAN4]

- Specify the support of gNB on board in TS 38.300

- Specify, if needed, any necessary enhancements related to the intra and inter-gNB mobility, especially for Xn interface over feeder link or over ISL. [RAN3]

- Note: if any additional necessary stage-3 specifications impact for e.g. NGAP is identified, RAN3 will handle it.

- Support of Rel-17 RedCap and Rel-18 eRedCap UEs with NR NTN operating in FR1-NTN bands [RAN4, RAN1]

- For full-duplex FDD RedCap and eRedCap UEs, define the RF and RRM requirements [RAN4]

- For HD-FDD RedCap UEs and eRedCap UEs, check whether any essential changes are needed for their support (i.e. focusing on HD collision rules) by end of Q2/2024 [RAN1]

  - Depending on feasibility assessment above, define the RF and RRM requirements [RAN4]

- Notes for this objective:

  - GNSS (Global Navigation Satellite Systems) capabilities and simultaneous GNSS and NR-NTN operation is supported in RedCap/eRedCap UE.

- (LTE_TN_NR_NTN_mob-Core) [3]

The work item aims at specifying IDLE mode mobility from E-UTRA TN to NR NTN with the following assumptions:

- GSO (Geo Synchronous Orbit) and NGSO (Non-Geo Synchronous Orbit).

  - NGSO includes Low Earth Orbit (LEO) and Medium Earth Orbit (MEO).

- Earth fixed tracking area. Quasi-Earth fixed & Earth moving cells for NGSO

- UEs with GNSS (Global Navigation Satellite Systems) capability

- FDD mode for NR-NTN

- NTN-FR1 band is considered in priority

- Implicit compatibility to support HAPS (High Altitude Platform Station) and ATG (Air To Ground) scenarios, where relevant

The work item aims at specifying support for the following objectives:

- idle mode mobility based on cell reselection from E-UTRA TN to NR NTN, where E-UTRA TN provides satellite information for NR NTN neighbor cells in a System Information Block. [RAN2]

Note:

- The solutions shall be reusing the existing signaling introduced for IoT-NTN and mobility procedures between NR TN and NR NTN to the maximum extent.

# 3.	Work Plan

The work plan for RAN1, 2, 3 and 4 is provided in Table 1:

Table 1: RAN1, 2, 3 and 4 work plan

| Quarter | Meeting # | TU | Work plan |
| --- | --- | --- | --- |
| RAN#102 (Dec. 2023) | RAN1#116 | 0.5 | - DL Coverage Enhancement: - Define reference satellite payload parameters to be used for system level and link level study - Define the simulations assumptions for both system level and link level study - Define the link level and system level evaluation methodology and relevant KPIs for evaluations - UL Capacity Enhancement - Study DFT-s-OFDM PUSCH enhancements via Orthogonal Cover Codes (OCC) - Determine the achievable capacity improvement to be targeted taking into account realistic impairments (e.g. Doppler, time variation, phase distortion, etc) - Note: The study can consider orthogonal cover codes across OFDM symbols, across slots, and/or within an OFDM symbol - HD-FDD RedCap UEs and eRedCap UEs - check whether any essential changes are needed for their support (i.e. focusing on HD collision rules) |
|  | RAN2#125 | - | - Not started. |
|  | RAN3#123 | - | - Not started. |
|  | RAN4#110 | - | Not started. |
| RAN#103 (Mar. 2024) | RAN1#116bis | 0.5 | - DL Coverage Enhancement: - Discuss evaluation results - If needed, further discuss the simulations assumptions for both system level and link level study - If needed, further discuss the link level and system level evaluation methodology and relevant KPIs for evaluations - Identify system-level aspects that need enhancements and the corresponding needed improvements - Identify physical channels/signals that need enhancements and the corresponding needed improvements - UL Capacity Enhancement - Study DFT-s-OFDM PUSCH enhancements via Orthogonal Cover Codes (OCC) - Determine the achievable capacity improvement to be targeted taking into account realistic impairments (e.g. Doppler, time variation, phase distortion, etc) - Note: The study can consider orthogonal cover codes across OFDM symbols, across slots, and/or within an OFDM symbol - HD-FDD RedCap UEs and eRedCap UEs check whether any essential changes are needed for their support (i.e. focusing on HD collision rules) |
|  | RAN2#125bis | 0.75 (NTN for NR Ph3) 0.25 (inter-RAT Mob) | - NTN for NR Ph3 - Start the discussion on support of MBS broadcasting: - Discuss and confirm potential scenario to be supported; - Identify potential RAN2 impacts to support MBS broadcasting in NR NTN. - Start the discussion on support of Regenerative payload. - Identify whether there are any RAN2 impacts needed to support regenerative payload. - Inter-RAT mobility - Start the discussion on support of E-UTRA TN to NR NTN cell reselection. - Identify necessary NR NTN neighbor cell information that needs broadcasting by E-UTRA TN. - Identify whether any impact to cell reselection procedure is needed. |
|  | RAN3#123bis | 0.5 | - Start the discussion on support of MBS broadcasting: - Potential RAN3 impact on how to provide the target service area over NGAP. - Start the discussion on support of Regenerative payload. - NG-RAN architecture aspects on support of full gNB on board. - Identify, if any NGAP impact to support regenerative payload, e.g. NG maintenance in case of feeder link switch. - Identify, if any necessary enhancements related to the intra and inter-gNB mobility, especially for Xn interface over feeder link or over ISL. |
|  | RAN4#110bis | 0.25 (RF) | Identify/describe main issues to be treated by RAN4 for each of the following topics: - Study and specify if beneficial downlink coverage enhancements targeting support for additional reference satellite payload parameters covering both GSO and NGSO constellations operating in FR1-NTN or FR2-NTN - Uplink Capacity/Throughput Enhancement for FR1-NTN - Support of regenerative payload - Support of Rel-17 RedCap and Rel-18 eRedCap UEs with NR NTN operating in FR1-NTN bands |
|  | RAN1#117 | 0.5 | - DL Coverage Enhancement: - Further discuss evaluation results - Identify system-level aspects that need enhancements and the corresponding needed improvements - Identify physical channels/signals that need enhancements and the corresponding needed improvements - UL Capacity Enhancement - Study DFT-s-OFDM PUSCH enhancements via Orthogonal Cover Codes (OCC) - Determine the achievable capacity improvement to be targeted taking into account realistic impairments (e.g. Doppler, time variation, phase distortion, etc) - Note: The study can consider orthogonal cover codes across OFDM symbols, across slots, and/or within an OFDM symbol - Conclude the study item. - HD-FDD RedCap UEs and eRedCap UEs Make conclusion on whether any essential changes are needed for their support (i.e. focusing on HD collision rules) |
|  | RAN2#126 | 1.75 (NTN for NR Ph3) 0.25 (inter-RAT Mob) | - NTN for NR Ph3 - Further discussion on support of MBS broadcasting: - Identify candidate solutions to support MBS broadcasting in NR NTN. - Further discussion on support of Regenerative payload. - Identify candidate solutions to support Regenerative payload (if any RAN2 impact). - Further discussion on DL coverage enhancement. - Identify potential issues that can be discussed in RAN2, and if necessary, send LS to RAN1 on questions needing RAN1 input. - Inter-RAT mobility - Further discussion on support of E-UTRA TN to NR NTN cell reselection. - Discuss which SIB (i.e. new or existing) is used to signal the necessary NR NTN neighbor cell information. - Discuss necessary impact to cell reselection procedure (if any). |
|  | RAN3#124 | 0.5 | - Further discuss the support of MBS broadcasting: - Potential RAN3 impact on how to provide the target service area over NGAP, taking RAN2 progress into account. - Further discuss the support of Regenerative payload: - Discuss and decide the NG-RAN architecture on support of full gNB on board, endorse the stage 2 BL CR. - Discuss and decide, if any NGAP impact/issue to support regenerative payload, e.g. NG maintenance in case of feeder link switch. Taking the LS from SA2 into account. - Discuss and decide, if any necessary enhancements related to the intra and inter-gNB mobility, especially for Xn interface over feeder link or over ISL. |
|  | RAN4#111 | 0.25 (RF) | - CR for RAN4 support of regenerative payload (TS 38.108/TS 36.108) - Discuss impact of beam-hopping on RAN4 activity and impact of potential service interruption and VSAT tracking capability with higher SSB transmission periodicity (e.g. 160 ms) - Companies encouraged to provide more inputs with beam switching delay and scenarios for deployment (switch pattern, RAN1 simulation assumption scenarios, etc.). Consider e.g. analog/digital FR2/FR1 implementation. - Discuss RAN4 requirements for support of Rel-17 RedCap and Rel-18 eRedCap UEs with NR NTN operating in FR1-NTN bands |
| RAN#104 (Jun. 2024) | RAN1#118 | 0.5 | - DL Coverage Enhancement: - Further discuss evaluation results - Further discuss system-level aspects and the potential corresponding needed improvements - Further discuss physical channels/signals that need enhancements and the corresponding needed improvements - Conclude on the remaining aspects, if any. - Conclude the study item. - UL Capacity Enhancement - Based on the study phase outcomes, specify DFT-s-OFDM PUSCH enhancements via Orthogonal Cover Codes (OCC) - Identify the potential specification impacts |
|  | RAN2#127 | 1.75 (NTN for NR Ph3) 0.25 (inter-RAT Mob) | - NTN for NR Ph3 - Further discussion on support of MBS broadcasting: - Identify potential RAN2 impacts to support MBS broadcasting in NR NTN; - Discuss candidate solutions to support MBS broadcasting in NR NTN. - Further discussion on support of Regenerative payload: - Discuss candidate solutions to support Regenerative payload (if any RAN2 impact). - Further discussion on DL coverage enhancement: - Identify issues that can be discussed in RAN2 and if any, discuss potential RAN2 solutions (pending RAN1 progress/feedback). - Inter-RAT mobility - Further discussion on support of E-UTRA TN to NR NTN cell reselection. - Discuss signalling design for the SIB that carries necessary NR NTN neighbor cell information. - Further discuss necessary impact on cell reselection procedure (if any). |
|  | RAN3#125 | 0.5 | - Further discuss the support of MBS broadcasting: - The necessary signalling design on how to provide the target service area over NGAP, taking RAN2 progress into account. - Further discuss the support of Regenerative payload: - Further stage 2 work to support full gNB on board, if any. - Discuss and decide the potential enhancements, if any, to NGAP to support regenerative payload. - Discuss and decide the necessary enhancements, if any, to support intra and inter gNB mobility. |
|  | RAN4#112 | 1 (RF) + 1 (RD) | Further discuss on RAN4 impacts, if any, from other WGs (e.g. DL cov. enh., UL capacity enh., etc.). - Discuss introduction of 160 ms periodicity for SSB demodulation performance and VSAT conformity testing - Discuss RAN4 requirements for Uplink Capacity/Throughput Enhancement for FR1-NTN - Depending on RAN#104 Define the RF and RRM requirements for full-duplex FDD RedCap and eRedCap UEs - Identify if any RRM requirements related to regenerative payload. |
| RAN#105 (Sep. 2024) | RAN1#118bis | 1 | - DL Coverage Enhancement: - Based on the outcomes of the study, discuss potential solutions: including link level enhancements for FR1-NTN (e.g. for PDCCH, PDSCH) and/or system level enhancements for FR1-NTN and/or FR2-NTN, allowing dynamic and flexible power sharing between satellite beams or different satellite beam patterns/size (i.e. wide or narrow) across the satellite footprint. - Identify the potential specification impacts. - UL Capacity Enhancement - Based on the study phase outcomes, specify DFT-s-OFDM PUSCH enhancements via Orthogonal Cover Codes (OCC) - Identify the potential specification impacts |
|  | RAN2#127bis | 1.75 (NTN for NR Ph3) 0.25 (inter-RAT Mob) | - NTN for NR Ph3 - Further discussion on support of MBS broadcasting: - Further discuss candidate solutions to support MBS broadcasting in NR NTN. - Further discussion on support of Regenerative payload: - Further discuss candidate solutions to support Regenerative payload (if any RAN2 impact). - Further discussion on DL coverage enhancement: - Identify issues that can be discussed in RAN2 and if any, discuss potential RAN2 solutions (pending RAN1 progress/feedback). - Inter-RAT mobility - Further discussion on support of E-UTRA TN to NR NTN cell reselection. - Discussion on any leftover issues and remaining stage-3 details (if any).. - Start RAN2 CR discussion. |
|  | RAN3#125bis | 0.5 | - Further discuss the support of MBS broadcasting: - The necessary signalling design on how to provide the target service area over NGAP, taking RAN2 agreements into account. - Further discuss the support of Regenerative payload: - Further stage 2 work to support full gNB on board, if any. - Specify the necessary enhancements to NGAP, if any. - Specify the necessary enhancements for intra and inter-gNB mobility, if any. |
|  | RAN4#112bis | 1 (RF) + 1 (RD) | Further discuss on RAN4 impacts, if any, from other WGs (e.g. DL cov. enh., UL capacity enh., etc.). |
|  | RAN1#119 | 1 | - DL Coverage Enhancement: - Further discuss solutions for link level enhancements for FR1-NTN (e.g. for PDCCH, PDSCH) and/or system level enhancements for FR1-NTN and/or FR2-NTN - Identify the potential specification impacts. - UL Capacity Enhancement - Based on the study phase outcomes, specify DFT-s-OFDM PUSCH enhancements via Orthogonal Cover Codes (OCC) - Identify the potential specification impacts |
|  | RAN2#128 | 1.75 (NTN for NR Ph3) 0.25 (inter-RAT Mob) | - NTN for NR Ph3 - Further discussion on support of MBS broadcasting: - Further discuss candidate solutions to support MBS broadcasting in NR NTN. - Further discussion on support of Regenerative payload: - Further discuss candidate solutions to support Regenerative payload (if any RAN2 impact). - Further discussion on DL coverage enhancement: - Further discuss potential RAN2 impacts and corresponding solutions (pending RAN1 progress/feedback). - Start the discussion on RAN2 impacts, if any, on other topics from other WGs (e.g. UL capacity enh., etc.). - Inter-RAT mobility - Conclude all stage-3 details as well as RAN2 CRs discussion (e.g. endorsed CRs as outcome). |
|  | RAN3#126 | 0.5 | - Further discuss the support of MBS broadcasting: - The necessary signalling design on how to provide the target service area over NGAP. - Further discuss the support of Regenerative payload: - The stage 2 work to support full gNB on board. - Specify the necessary enhancements to NGAP to support regenerative payload. - Specify the necessary enhancements for intra and inter-gNB mobility. |
|  | RAN4#113 | 1 (RF) + 1 (RD) | TBC |
| RAN#106 (Dec. 2024) | RAN1#120 | 1 | - DL Coverage Enhancement: - Further discuss solutions for link level enhancements for FR1-NTN (e.g. for PDCCH, PDSCH) and/or system level enhancements for FR1-NTN and/or FR2-NTN - Identify the potential specification impacts. - UL Capacity Enhancement - Based on the study phase outcomes, specify DFT-s-OFDM PUSCH enhancements via Orthogonal Cover Codes (OCC) - Identify the potential specification impacts |
|  | RAN2#129 | 1.75 (NTN for NR Ph3) 0.25 (inter-RAT Mob) | - NTN for NR Ph3 - Further discussion on support of MBS broadcasting: - Down-selection on the solution to be specified to support MBS broadcasting in NR NTN. - Further discussion on support of Regenerative payload. - Down-selection on the solution to be specified to support Regenerative payload (if any RAN2 impact). - Further discussion on DL coverage enhancement: - Down-selection on the solutions to be specified to support DL coverage enhancement (if any RAN2 impact). - Further discussion on RAN2 impacts, if any, on other topics from other WGs (e.g. UL capacity enh., etc.). - Inter-RAT mobility - RAN2 CR maintenance with potential discussion on necessary corrections identified. |
|  | RAN3#127 | 0.5 | - Further discuss the support of MBS broadcasting: - The necessary signalling design on how to provide the target service area over NGAP. - Further discuss the support of Regenerative payload: - The stage2 work to support full gNB on board. - Specify the necessary enhancements to NGAP to support regenerative payload, if any. - Specify the necessary enhancements for intra and inter-gNB mobility, if any. |
|  | RAN4#114 | 1 (RF) + 1 (RD) | TBC |
| RAN#107 (Mar. 2025) | RAN1#120bis | 1 | - DL Coverage Enhancement: - Further discuss solutions for link level enhancements for FR1-NTN (e.g. for PDCCH, PDSCH) and/or system level enhancements for FR1-NTN and/or FR2-NTN - Identify the potential specification impacts. - Discuss related RRC parameters, if needed, and send LS to RAN2 - Discuss draft CRs - UL Capacity Enhancement - Based on the study phase outcomes, specify DFT-s-OFDM PUSCH enhancements via Orthogonal Cover Codes (OCC) - Identify the potential specification impacts - Discuss related RRC parameters, if needed, and send LS to RAN2 - Discuss draft CRs |
|  | RAN2#129bis | 1.75 (NTN for NR Ph3) 0.25 (inter-RAT Mob) | - NTN for NR Ph3 - Further discussion on support of MBS broadcasting: - Down-selection on the solution to be specified to support MBS broadcasting in NR NTN. - Further discussion on support of Regenerative payload. - Down-selection on the solution to be specified to support Regenerative payload (if any RAN2 impact). - Further discussion on DL coverage enhancement: - Down-selection on the solutions to be specified to support DL coverage enhancements (if any RAN2 impact). - Further discussion on RAN2 impacts, if any, on other topics from other WGs (e.g. UL capacity enh., etc.). - Inter-RAT mobility - RAN2 CR maintenance with potential discussion on necessary corrections identified. |
|  | RAN3#127bis | 0.5 | - Necessary signalling design on provision of the target service area over NGAP. - The specification work on support of Regenerative payload: - The stage2 work to support full gNB on board. - The necessary signalling enhancements for NGAP, if any. - The necessary signalling enhancements for intra and inter gNB mobility, if any. |
|  | RAN4#114bis | 1 (RF) + 1 (RD) | TBC |
|  | RAN1#121 | 1 | - DL Coverage Enhancement: - Discuss remaining aspects on solutions for link level enhancements for FR1-NTN (e.g. for PDCCH, PDSCH) and/or system level enhancements for FR1-NTN and/or FR2-NTN - Identify the potential specification impacts. - Further discuss related RRC parameters, if needed, and send LS to RAN2 - Discuss draft CRs - UL Capacity Enhancement - Based on the study phase outcomes, specify DFT-s-OFDM PUSCH enhancements via Orthogonal Cover Codes (OCC) - Identify the potential specification impacts - Further discuss related RRC parameters, if needed, and send LS to RAN2 - Discuss draft CRs |
|  | RAN2#130 | 1.75 (NTN for NR Ph3) 0.25 (inter-RAT Mob) | - NTN for NR Ph3 - Further discussion on support of MBS broadcasting: - Finalize the stage-2 design on MBS broadcasting in NR NTN. - Discuss remaining stage-3 details on MBS broadcasting in NR NTN (e.g. signaling details, details on UE behavior, etc.). - Further discussion on support of Regenerative payload (if any RAN2 impacts): - Finalize stage-2 design on support of Regenerative payload. - Discuss remaining stage-3 details. - Further discussion on DL coverage enhancement (if any RAN2 impacts): - Finalize stage-2 design on DL coverage enhancements. - Discuss remaining stage-3 details. - Further discussion on RAN2 impacts, if any, other topics from other WGs (e.g. UL capacity enh., etc.). - Inter-RAT mobility - RAN2 CR maintenance with potential discussion on necessary corrections identified. |
|  | RAN3#128 | 0.5 | - Necessary signalling design on provision of the target service area over NGAP. - The specification work on support of Regenerative payload: - The stage2 work to support full gNB on board. - The necessary signalling enhancements for NGAP, if any. - The necessary signalling enhancements for intra and inter gNB mobility, if any. |
|  | RAN4#115 | 0.75 (RF) + 0.5 (RD) | TBC |
| RAN#108 (Jun. 2025) | RAN1#122 | 0 | - DL Coverage Enhancement: - Conclude on the solutions for link level enhancements for FR1-NTN (e.g. for PDCCH, PDSCH) and/or system level enhancements for FR1-NTN and/or FR2-NTN - Further discuss related RRC parameters, if needed, and send LS to RAN2 - Finalize RAN1 CRs - UL Capacity Enhancement - Based on the study phase outcomes, specify DFT-s-OFDM PUSCH enhancements via Orthogonal Cover Codes (OCC) - Identify the potential specification impacts - Further discuss related RRC parameters, if needed, and send LS to RAN2 - Finalize RAN1 CRs |
|  | RAN2#131 | 1.75 (NTN for NR Ph3) 0.25 (inter-RAT Mob) | - Conclude support of MBS broadcasting, and finalize all stage-3 details. - Conclude support of Regenerative Payload, and finalize all stage-3 details (if any RAN2 impact). - Conclude RAN2 impacts by other WGs (e.g. DL cov. enh., UL capacity enh., etc.). - Conclude support of inter-RAT EUTRA TN to NR NTN mobility, and finalize all stage-3 details - Conclude any other remaining aspects. - Finalize all RAN2 CRs. |
|  | RAN3#129 | 0.5 | - Conclude on the remaining aspects, if any. - Finalize the RAN3 CR/draft CR work: - Signalling design on provision of the target service area over NGAP. - The stage 2 and necessary stage 3 signalling enhancements on support full gNB on board. |
|  | RAN4#116 | 0.75 (RF) + 0.5 (RD) | TBC |

# 4.	References

[1] 	R2-2402357	Work plan for Rel-19 NR_NTN_Ph3	CATT, Thales

[2]	RP-240775	Revised WID: Non-Terrestrial Networks (NTN) for NR Phase 3

[3]	RP-240846	New WID: Inter RAT mobility support from E-UTRAN TN to NR-NTN