3GPP TSG-RAN WG4 Meeting #101-bis-e	R4-2203074 
Electronic Meeting, January 17-25, 2022

Agenda item:	6.2.3.1

Source:	vivo

Title:	Working procedure for TRP TRS requirement development

Document for:	Approval

1	Introduction

According to the agreed workplan of the TRP TRS WI [1], RAN4#101-bis-e meeting starts the performance part discussion and focus on performance part framework stabilization.

- RAN4 #101-e (2022 Jan)

- Core part

- SA Test methods

  - Conclude on FR1 SA test methodology with 1 CC

  - Start the discussion of test procedure for UL Transmit Diversity of SA (only if all of the corresponding requirements for TxD have been finalized)

- EN-DC Test methods

  - Further discuss on FR1 EN-DC test methodology (1 CC LTE with 1 CC NR)

- Phantom development

  - Make decision on how to develop phantoms for FR1 TRP TRS

- MU assessment (RAN5)

  - No RAN5 meeting planned

  - RAN4 send the latest agreements related to MU assessment to RAN5 if any

- Configurations for multi-antenna UE

  - Conclude on how to treat UE with multi-antenna, e.g. Tx switching

- Performance part started

- Agree skeleton for FR1 TRP TRS requirements TS 38.1xy

- Performance part framework

  - Discuss performance framework on FR1 TRP TRS requirement

    - Decide the minimum number of devices (e.g., at least [20 or 25]) for defining requirements

    - Start lab alignment activity among volunteered certified labs

    - Define process of submitting and processing the measurement results

    - Collect commercially available devices from interested companies for measurement results collection (both lab alignment and requirement definition)

- SA requirement

  - Collect initial views on SA requirement discussion

- EN-DC requirement

  - Collect initial views on EN-DC requirement discussion

Given the tight timeline for the completion the WI, after looking through the overall task of TRP TRS requirement related work, we believe the framework to guide the TRP TRS lab alignment and performance definition should be stabilized this meeting.

This paper proposes the working procedure for TRP TRS requirement development.

2	Proposals for framework of Performance requirements (for approval)

  - Working procedure for Lab Alignment Campaign

- The purpose of Lab Alignment Campaign is to ensure there is no unexpected lab deviation and establish full trust and confidence on the results.

- Test labs are invited to participate to the lab alignment and test campaign, the following conditions should be fulfilled:

  - Participating lab should be accredited under ISO 17025 (ISO 17025 accredited labs) and have any of 3GPP TS 37.544, CCSA YD/T 1484.6, and CTIA OTA Test Plan listed on its accreditation scope.

  - Participating lab should have anechoic chamber(s) ready to support testing based on 3GPP TR 38.834.

  - Participating lab should have sufficient test resource to provide the on-time measurement results without delay.

  - Other test methodology besides the methodology captured in existing TR 38.834 is not precluded and can be considered as long as it can meet the endorsed timeline based on the input from companies.

- Test methodology:

  - Test plan: 3GPP TR 38.834;

- Test cases for Lab Alignment Campaign:

  - Test bands: n41 and n78;

  - Number of test cases: maximum 3 devices per-band

  - Use scenario: Hand phantom only (Browsing mode), i.e., Hand Left and Hand Right

  - Hand Phantom: Corresponding phantom depends on UE size

  - Operation mode: NR Standalone (SA)

- Lab Alignment Device (LAD) selection criteria:

  - Smartphone DUT size: two sizes, both width >72mm and ≤92mm, and width ≥56mm and ≤72mm;

  - DUT capability: support for all the Bands n41, n28, n78, and n79 those listed in the WID is preferred, but devices supporting only a subset of the above bands can equally be used in the lab alignment campaign.

  - Intended for which market: no limitation

  - Tx Antenna switching: if the DUT support TAS, the LAD provider should also provide the software/method to lock the UE primary antenna, or the primary antenna has already been locked before submitting to test lab and kept unchanged during whole alignment campaign

  - Power Class: PC2 (n41 and n78)

  - TxD is not allowed

  - For LAD selection: all application will be first come first served;

  - For each device, all the supported bands information should be shared

- Test results submitting:

  - Using the same worksheet template to submit the measurement results (the TRP/TRS Lab Alignment Campaign Template will be shared later)

  - The measurement results should be submitted to RAN4 by anonymous approach (the UE model should not be disclosed)

- Lab alignment criteria:

  - Pass/fail limit for lab alignment should be defined based on MU value of NR FR1 UE TRP/TRS system

  - Working procedure for TRP TRS Performance Test Campaign

- The purpose of Test Campaign is to collect devices results for the permitted labs after lab-alignment activity for the definition of the FR1 TRP TRS requirements.

- Test cases for TRP TRS Performance Test Campaign:

  - Test bands: n41 and n78 (first stage);

  - Use scenario: Hand phantom only (Browsing mode), i.e., Hand Left and Hand Right

  - Hand Phantom: Corresponding phantom depends on UE size

  - Operation mode: NR Standalone (SA) (first stage)

- Commercial Device (Smartphone) selection criteria for TRP TRS Performance Test Campaign:

  - DUT size: Size 1(width >72mm and ≤92mm) and Size 2(width ≥56mm and ≤72mm); separate set of requirements

  - DUT capability: support for all the Bands n41, n28, n78, and n79 those listed in the WID is preferred, but devices supporting only a subset of the above bands can equally be used in the measurement campaign for such supported bands

  - The following selection criteria can also be considered:

    - Year of production: [2020-2022]

    - Brand variety

    - Price range (to capture different price segment, including High/Mid/Low-end products)

    - Popularity

    - Number of bands supported

  - Intended for which market: no limitation

  - Power Class: [Both PC2 and PC3 with 1Tx];

  - TxD is not allowed

- Test results submitting:

  - For each device under test, all the supported bands information should be shared.

  - Using the same worksheet template to submit the measurement results (the TRP/TRS Performance Test Campaign Template will be shared later)

  - The measurement results should be submitted to RAN4 by anonymous approach (the UE model should not be disclosed)

  - The allowed maximum number of submitted devices from each lab is [TBD]

  - Only the results from aligned labs will be considered for defining requirements

  - The progress in each lab are encouraged to share on the RAN4 reflector (for example - how many devices with which size have been measured and on which bands).

- Specify TRP TRS requirements:

  - Minimum number of devices for defining requirements for each band: [25] or [50]

  - Performance part of the work will proceed in a contribution-driven manner. Start with one type of device width requirement which is most efficient to collect enough results in Rel-17.

  - Method of limits derivation: per-band Data driven approach

- Test lab procedures

  - Tx Antenna switching: test lab should make sure the testing follows the TAS OFF procedure, i.e., lock the UE antenna to primary antenna yielding best TRP. Assistants from OEM may be needed. Lab alignment device volunteers to provide contact information.

  - For UE support PC2 at one band, PC3 should not be tested.

  - Timeline for TRP TRS requirement work

- RAN4#101-bis-e meeting finalize the initial version of framework for TRP TRS requirement related work.

- Lab volunteers and LAD providers announced in RAN4#101-bis-e or via email-reflector before the starting of RAN4#102-e (21st Feb 2022) are considered.

- RAN4#102-e meeting further refine the framework (e.g. lab alignment data processing approach and pass/fail limits, maximum number of devices from each lab, etc), conclude volunteered labs, LADs information, and delivery scheme before the end of RAN4#102-e meeting. (Potential lab volunteers and LAD providers should make sure the test systems and LADs are ready before the end of RAN4#102-e meeting, 3rd Mar 2022.)

- Lab alignment can start after RAN4#102-e meeting immediately, if ≥ 3 labs and 3 LADs per-band are confirmed in RAN4#102-e meeting. (Volunteered labs can start the preparation of commercial devices for performance requirement measurement, and ensure TAS OFF with locking at primary antenna of each device)

- Collect all the lab alignment measurement results from volunteered labs based on contribution-driven manner in RAN4#103-e meeting (16th May 2022). Conclude the lab alignment outcome in RAN4#103-e meeting. Performance Test Campaign can start after RAN4#103-e meeting immediately, if ≥ 3 labs are aligned.

- Collect Performance measurement results from all the aligned labs based on contribution-driven manner in RAN4#104-e meeting (22nd Aug 2022).  Conclude final requirements in RAN4#104-e meeting. Finalize TS 38.161 drafting work.

Proposal: Approve the working procedure defined in this contribution to guide the FR1 TRP TRS performance requirement related work.

- Conclusion

In this paper, we propose the working procedure for TRP TRS requirement related work.

Proposal: Approve the working procedure defined in this contribution to guide the FR1 TRP TRS performance requirement related work.

4	References

- R4-2113980, Updated work Plan of TRP TRS WI, vivo, RAN4#100e, August 16-27, 2021