3GPP TSG-RAN WG4 Meeting #101-e	R4-2118688

Electronic Meeting, 1 November – 12 November 2021

Agenda Item:	8.6.5.1

Source:	Ericsson

Title:	Work plan for UE demodulation requirements for WI DL 1024QAM for NR FR1

Document for:	Approval

# 1	Introduction

RAN#93-e confirmed that the core part completion of DL 1024QAM for NR FR1 is 90% [1]. This contribution proposes the work plan for the RAN4 performance part of DL 1024QAM for NR FR1 according to the objectives in WID [2].

# 2	Work plan for UE performance part (TS 38.101-4)

The work plan for UE demodulation requirement part is proposed as follows:

- RAN4#101-e, November 2021 (This meeting)

  - Agree with the work plan for UE demodulation requirement part.

  - Agree with the scope of UE demodulation and CSI reporting requirements.

  - Agree with the initial simulation assumption for UE demodulation and CSI reporting requirements.

- RAN4#101bis-e, January 2022

  - Collect the initial simulation results for alignment.

  - Narrow down the simulation assumption, if necessary, based on the initial simulation results.

  - Decide the CR work split.

- RAN4#102-e, February 2022

  - Collect the simulation results.

  - Finalize the test parameters for UE demodulation and CSI reporting requirements.

  - Review the draft CRs for TS38.101-4.

- RAN4#103, May 2022

  - Collect the simulation results.

  - Agree with the demodulation and CSI reporting requirements based on the simulation results with impairments.

  - Agree with the CR for TS38.101-4.

# References

- RP-211770, “Status report for WI Introduction of DL 1024QAM for NR FR1, Ericsson.

- RP-202886, “Revised WID on Introduction of DL 1024QAM for NR FR1”, Nokia.