3GPP TSG-RAN WG4 Meeting # 102-e	R4-2207205

# Electronic Meeting, February 21 – March 3, 2022

Agenda item:	10.16.10

Source:	Intel Corporation

Title:	Work Plan for FR2-2 demodulation performance requirement definition

Document for:	Approval

# Background

- Corresponding Email summary in RAN4#102-e

  - R4-2207446 Email discussion summary for [102-e][327] NR_exto71GHz_Demod_NWM.

# Work Plan

| RAN4#102-e: |  |
| --- | --- |
|  | - Discussion and agreement on work plan. - Discussion on performance requirements scope - Initial discussion on work split - Initial discussion on simulation assumptions |
| RAN4#103-e: |  |
|  | - Finish discussions on performance requirements scope per each physical channel - Finish discussions on simulation assumptions per each physical channel - Finish discussions on work split - Initial round of simulation results collection and alignment - Initial draft CRs for TS 38.104 Base Station (BS) radio transmission and reception - Initial draft CRs for TS 38.141-2 Base Station (BS) conformance testing Part 2: Radiated conformance testing - Initial draft CRs for TS 38.101-4 User Equipment (UE) radio transmission and reception; Part 4: Performance requirements |
| RAN4#104 |  |
|  | - Final round of simulation results collection and alignment - CRs for TS 38.104 Base Station (BS) radio transmission and reception - CRs for TS 38.141-2 Base Station (BS) conformance testing Part 2: Radiated conformance testing - CRs for TS 38.101-4 User Equipment (UE) radio transmission and reception; Part 4: Performance requirements |