3GPP TSG-RAN WG4 Meeting #104-e	R4-2211795

Electronic Meeting, 15th - 26th August, 2022

Source:	KDDI

Title:	RAN4 RF/RRM work plan for NonCol_intraB_ENDC_NR_CA WI

Agenda Item:	11.11.1

Document for:	Approval

Introduction

Further revised WID [1] for Rel-18 Support of intra-band non-collocated EN-DC/NR-CA deployment was approved in RAN #96 meeting, we provide a work plan based on the objectives for this new WI.

Work Plan

- RAN4 #104-e (Aug. 2022)

  - Agree on the work plan except for RD Perf

  - RF part (0.25TU)

    - Discuss reference UE architecture and RF impacts due to the power imbalance

      - Focus on 2-layer MIMO case for NR-CA

- RAN4 #104-bis-e (Oct. 2022)

  - RF part (0.5TU)

    - Discuss reference UE architecture and RF impacts due to the power imbalance

      - Agree on the reference UE architecture at least for 2-layer MIMO case for NR-CA

      - Discuss both 2-layer MIMO case for NR-CA

      - Start initial discussion of 4-layer MIMO case for EN-DC and NR-CA

- RAN4 #105 (Nov. 2022)

  - RF part (0.5TU)

    - Discuss reference UE architecture and RF impacts due to the power imbalance

      - Discuss 4-layer MIMO case for EN-DC and NR-CA

  - RRM part (0.25TU)

    - Start initial discussion of the MRTD and MTTD

- RAN4 #106 (Feb. 2023)

  - Agree on the work plan of RD Perf

  - RF part (0.5TU)

    - Discuss reference UE architecture and RF impacts due to the power imbalance

      - Discuss 4-layer MIMO case for EN-DC and NR-CA

      - Agree on the reference UE architecture for 4-layer MIMO case for EN-DC and NR-CA

      - Discuss the tolerable power imbalance between carriers

  - RRM part (0.25TU)

    - Further discuss the MRTD and MTTD based on the agreed UE architecture

- RAN4 #106-bis (Apr. 2023)

  - RF part (0.25TU)

    - Further discuss the tolerable power inbalance between carriers

    - Discuss the draft CRs to TS 38.101-1 and 38.101-3

  - RRM part (0.25TU)

    - Further discuss the MRTD and MTTD

- RAN4 #107 (May 2023)

  - RF part (0.25TU)

    - Agree on CRs to TS 38.101-1 and 38.101-3

    - Send LS to RAN2, if necessary

  - RRM part (0.25TU)

    - Discuss the draft CR to TS 38.133

- RAN4 #108 (Aug. 2023)

  - RRM part (0.25TU)

    - Agree on CR to TS 38.133

References

- RP-221809, New WID: Support of intra-band non-collocated EN-DC/NR-CA deployment

- Annex A: Work Item objective (RP-221809)

- 4	Objective

### 4.1	Objective of SI or Core part WI or Testing part WI

The core part of the work item includes:

- Phase I:

  - Study the feasibility to support non-co-located scenario for FR1 intra-band non-contiguous EN-DC/NR-CA except for 2-layer case of EN-DC with supporting the UE capability of interBandMRDC-WithOverlapDL-Bands-r16 already specified in Rel-16 and Rel-17.

    - Investigate the tolerable power imbalance between carriers

    - Investigate the required arrival time difference between CCs

    - Investigate the additional impacts of contiguous case, if time units are available.

    - Evaluate the UE performance under the power imbalance and arrival time difference

      - Discuss and decide reference UE architecture considering the UE capability of interBandMRDC-WithOverlapDL-Bands-r16 for 2-layer MIMO case for NR-CA, and 4-layer MIMO case for both EN-DC/NR-CA

        - NOTE 1: For UE capable of supporting 2-layer MIMO, only assuming power imbalance 25dB

        - NOTE 2: For UE capable of supporting 4-layer MIMO, 2-layer MIMO power imbalance assumption can be considered as a base line but another value or the same power imbalance with different throughput performance requirement is not precluded.

        - NOTE 3: RAN4 is recommended to start the work on 2-layer first and after that start 4-layer work based on the conclusion of 2-layer work.

    - Work is limited to CA/EN-DC for EN-DC/NR-CA for bands 42, n77/n78

    - Investigate whether the power imbalance should be explicitly (e.g. as an RF requirement) or implicitly specified (e.g. through a demodulation performance test). Specify the power imbalance based on the outcome of the investigation.

    - If any change in RAN1 or RAN2 spec is needed, it will be triggered by RAN4 LS

- Phase II:

  - Phase II work will get started after the feasibility in phase I is confirmed

  - Specify MRTD and MTTD requirements in non-collocated deployment

  - Discuss and decide if the different requirements will be specified based on UE capability of interBandMRDC-WIthOverlapDL-Bands-r16.

### 4.2	Objective of Performance part WI

NOTE:	Leave empty if the WI proposal does not contain a RAN performance part.

The performance part of the work item includes:

- Phase II:

  - Phase II work will get started after the feasibility in phase I is confirmed

  - Specify PDSCH demodulation requirements for non-collocated scenarios for intra-band non-contiguous EN-DC and NR-CA

    - Define PDSCH demodulation performance requirement based on the applicable MRTD and power imbalance values.

    - Power imbalance between the carriers is limited