3GPP TSG-RAN WG4 Meeting # 104-e 	R4-2212496

Electronic Meeting, August 15 – August 26, 2022

Source: 	Huawei, HiSilicon

Title: 	Work plan on NR BS RF requirement evolution

Agenda Item:	11.4.1

Document for:	Approval

1 Introduction

New SID on NR BS RF requirement evolution was approved in RAN#95-e [1]. This contribution provides a work plan for the SI.

2 Discussion

  - 2.1 Objectives of the SI

The objective of the study item is to study the following aspects for FR2 multi-band BS:

    - Example bands:

      - 26+28 GHz: n258 + n261

      - 28+39 GHz: n257/n261 + n260

      - 26+40 GHz: n258 + n259/n262

      - 28+40 GHz: n257/n261 + n259/n262

    - Investigate the feasibility and performance of wideband RF and antenna architectures covering multiple FR2 bands

    - Investigate if FR1 multi-band methods are re-usable for FR2, and (if so) agree on the appropriate inter-RF BW gaps

    - Investigate if FR1 exceptions are acceptable for FR2

    - Investigate whether a generic solution for all combinations within FR2-1 is possible and/or a solution for all or a part of the frequency range should be targeted

      - Frequency range 24-29 GHz which includes n257/n258/n261

      - Frequency range 37-48 GHz which includes n260/n259/n262

    - Study the definition of FR2 multi-band BS

2.2 Work Plan

Following work plan is proposed for the SI.

| 3GPP Meeting | TU | Task |
| --- | --- | --- |
| RAN4#104 | 0.5 | Work kick-off - Discussion on the work plan/agreement - Discussion on the TR skeleton/agreement - Early study on the feasibility |
| RAN4#104bis | 0.5 | - Continue the feasibility study - BS architectures - Wideband RF - Wideband antenna - Early discussion on if FR1 multi-band methods are re-usable for FR2 - Early discussion on the definition of FR2 multi-band BS |
| RAN4#105 | 0.5 | - Continue the feasibility study - Continue the discussion on if FR1 multi-band methods are re-usable for FR2 - Continue the discussion on the definition of FR2 multi-band BS - Discussion on if FR1 exceptions are acceptable for FR2 - Study on other RF requirements if any |
| RAN4#106 | 0.5 | - Conclude the feasibility study - Conclude the definition of FR2 multi-band BS - Conclude whether to reuse FR1 multi-band methods - Conclude whether to reuse FR1 exceptions - Continue study on other RF requirements if any |
| RAN4#106bis | 0.5 | - Continue study on the remaining issues for RF requirements |
| RAN4#107 | 0.5 | - Conclude the discussion on RF requirements - Conclude the SI - Finalize the TR |

2.3 Conclusion

It is proposed to approve the work plan on the SI of NR BS RF requirement evolution.

References

[1] RP-221001, “New SID: NR BS RF requirement evolution”, Huawei, HiSilicon