3GPP TSG RAN WG4 Meeting #104-e	R4-2213053

Electronic Meeting, August 15 - August 26, 2022

Agenda item:			11.8.1

Source:	vivo, Qualcomm

Title:	Work plan for RRM requirement for NR FR2 multi-Rx chain DL reception

Document for:	Approval

- Introduction

In the RANP#96-e meeting, the Revised WID: Requirement for NR frequency range 2 (FR2) multi-Rx chain DL reception [1] was approved. The objectives of the WID are as follows.

Objective of Core part WI - Introduce necessary requirement(s) for enhanced FR2-1 UEs with simultaneous DL reception with two different QCL TypeD RSs on single component carrier with up to 4 layer DL MIMO - Enhanced RF requirements: - Specify RF requirements, mainly spherical coverage requirements, for devices with simultaneous reception from different directions with different QCL TypeD RSs - The legacy spherical coverage requirement for reception from a single direction will be kept - PC3 will be prioritized, other power classes should be considered after the PC3 requirements framework is finalized - Introduce necessary requirement(s) for enhanced FR2-1 UEs with simultaneous DL reception from different directions with different QCL TypeD RSs on a single component carrier - Enhanced RRM requirements: - The following requirements should be studied and specified if necessary: - L1-RSRP measurement delay - L3 measurement delay (both cell detection delay and measurement period can be considered) - The starting point is the enhancements related to L1-RSRP measurement enhancements - RLM and BFD/CBD requirements - Scheduling/measurement restrictions - TCI state switching delay with dual TCI - Receive timing difference between different directions (different QCL Type D RSs) NOTE: - The case of single TCI is handled as a second priority. Additional aspects related to single TCI can be further revisited. Objective of Performance part WI - Introduce necessary requirement(s) for enhanced FR2-1 UEs with simultaneous DL reception from different directions with different QCL TypeD RSs on a single component carrier - RRM Performance requirements and test cases corresponding to the new core requirements - RRM test cases to verify the UE behavior/functionalities needed to support this feature in case existing requirements are reused

In this contribution, we provide work plan for specifying RRM requirements for NR FR2 multi-Rx chain DL reception WI.

- Work plan for RRM requirements

The TU budget for this WI is as in following table according to updated TU in status report [2].

According to the TU and objectives of the WI, work plan for the RRM requirements for this WI is proposed.

- 2.1 Work plan for core part

- RAN4#104-e meeting (August, 2022)

- Study and initial discussion on the feasibility/necessity of specifying RRM core requirements for the following procedures/measurements, and corresponding core requirements

  - L1-RSRP measurement delay

  - L3 measurement delay (both cell detection delay and measurement period can be considered)

  - RLM and BFD/CBD requirements

  - Scheduling/measurement restrictions

  - TCI state switching delay with dual TCI

  - Receive timing difference between different directions (different QCL Type D RSs)

- Conclusion on the study/feasibility/necessity of at least some of the requirements

- Approve the RRM work plan

- 3GPP RAN4#104-bis-e meeting (October, 2022)

- Continue discussion on the feasibility/necessity of specifying RRM core requirements for the following procedures/measurements, and corresponding core requirements

  - L1-RSRP measurement delay

  - L3 measurement delay (both cell detection delay and measurement period can be considered)

  - RLM and BFD/CBD requirements

  - Scheduling/measurement restrictions

  - TCI state switching delay with dual TCI

  - Receive timing difference between different directions (different QCL Type D RSs)

- Conclusion on the study/feasibility/necessity of all the requirements

- Agreements on assumptions of receive timing difference between different directions

- Initial agreements on the confirmed RRM requirements

- RAN4#105-e meeting (November, 2022)

- Continue discussion on the RRM core requirements for the following procedures/measurements, if feasibility/necessity is agreed

  - L1-RSRP measurement delay

  - L3 measurement delay

  - RLM and BFD/CBD requirements

  - Scheduling/measurement restrictions

  - TCI state switching delay with dual TCI

- Further agreements on the confirmed RRM requirements

- RAN4#106-e meeting (February, 2023)

- Continue discussion on the RRM core requirements for the following procedures/measurements, if feasibility/necessity is agreed

  - L1-RSRP measurement delay

  - L3 measurement delay

  - RLM and BFD/CBD requirements

  - Scheduling/measurement restrictions

  - TCI state switching delay with dual TCI

- Further agreements on the confirmed RRM requirements

- RAN4#106-bis-e meeting (April, 2023)

- Continue discussion on the RRM core requirements for the following procedures/measurements, if feasibility/necessity is agreed

  - L1-RSRP measurement delay

  - L3 measurement delay

  - RLM and BFD/CBD requirements

  - Scheduling/measurement restrictions

  - TCI state switching delay with dual TCI

- Further agreements on the confirmed RRM requirements

- Work split on the Draft CRs

- RAN4#107-e meeting (May, 2023)

- Continue discussion on the remaining issues for the RRM core requirements

- Initial discussion on the Draft CRs

- Further agreements on the confirmed RRM requirements

- RAN4#108-e meeting (August, 2023)

- Continue discussion on the remaining issues for the RRM core requirements

- Conclude all the RRM requirements

- Endorse all the Draft CRs for core part of the WI

- 2.2 Work plan for perf part

In this section only work plan for RRM performance part is provided. Work plan for demodulation will be provided and discussed when the demodulation work starts.

- RAN4#106-e meeting (February, 2023)

  - Initial discussion on the RRM Performance requirements and test cases corresponding to the new core requirements

  - Initial discussion on RRM test cases to verify the UE behavior/functionalities needed to support this feature in case existing requirements are reused

- RAN4#106-bis-e meeting (April, 2023)

- Continue discussion on the RRM Performance requirements and test cases corresponding to the new core requirements

- Continue discussion on RRM test cases to verify the UE behavior/functionalities needed to support this feature in case existing requirements are reused

- Initial discussion on list of test cases

- RAN4#107-e meeting (May, 2023)

- Continue discussion on the RRM Performance requirements and test cases corresponding to the new core requirements

- Continue discussion on RRM test cases to verify the UE behavior/functionalities needed to support this feature in case existing requirements are reused

- Initial agreement on list of test cases

- RAN4#108-e meeting (August, 2023)

- Continue discussion on the RRM Performance requirements and test cases corresponding to the new core requirements

- Continue discussion on RRM test cases to verify the UE behavior/functionalities needed to support this feature in case existing requirements are reused

- Conclude the list of test cases

- Work split on the Draft CRs for performance requirements and test cases

- RAN4#108-bis-e meeting (October, 2023)

- Continue discussion on the remaining issues for performance requirements and test cases

- Initial discussion on the Draft CRs for performance requirements and test cases

- RAN4#109-e meeting (November, 2023)

- Continue discussion on the remaining issues for performance requirements and test cases

- Continue discussion on the Draft CRs for performance requirements and test cases

- RAN4#110-e meeting (February, 2024)

- Continue discussion on the remaining issues for performance requirements and test cases

- Conclude all the performance requirements and test cases

- Endorse all the Draft CRs for the performance part of the WI

Proposal 1: Agree on the work plan for RRM requirements for NR FR2 multi-Rx chain DL reception in this contribution.

- Summary

In this contribution, we provided work plan for specifying RRM requirements for NR FR2 multi-Rx chain DL reception WI.

Proposal 1: Agree on the work plan for RRM requirements for NR FR2 multi-Rx chain DL reception in this contribution.

- References

- RP-221753	Revised WID: Requirement for NR frequency range 2 (FR2) multi-Rx chain DL

- RP-221752	Status report for WI Requirement for NR frequency range 2 (FR2) multi-Rx chain DL